ENVIRONMENTAL AND SOCIAL MANAGEMENT FRAMEWORK

CARE-4-BLUE-SEA

Clean and Resilient Environment for Blue Sea

PROJECT

GOVERNMENT OF ALBANIA

IMPLEMENTING AGENCIES:

Ministry of Tourism and Environment (MoTE)

Agency for Water Supply, Sanitation and Waste (AKUM)

April 2023

Contents

List of tables and Figures	4

ACRONYMS	5

Përmbledhje ekzekutive	7

Executive Summary in English	13

1.PROJECT DESCRIPTION	19

1.1.	Background	19

1.2.	Project Location	19

1.3.	Purpose of the project “CARE4BlueSea”	21

1.4.	Project Components	22

1.5.	Implementation Arrangements	25

1.6.	Purpose and Scope of the ESMF	26

2.ENVIRONMENTAL AND SOCIAL BASELINE	26

2.1.	Threats and pressures to the area	27

2.1.1.	Municipal Waste Management	27

2.1.2.	Construction/inert Waste	29

2.1.3.	Plastic waste management	30

2.1.4.	Wastewater management in Albania	30

2.1.5.	Other sources of pollution	31

2.2.	Social development aspects of solid waste and water pollution management	32

2.3.	Physical Environment	33

2.3.1.	Natural Characteristics	34

2.3.2.	Cultural heritage	38

2.3.3.	Socioeconomic  aspects	39

3.POLICY, LEGAL AND REGULATORY FRAMEWORK	42

3.1	National Environmental Legal Framework	42

3.1.1.	Law on Environmental Protection	42

3.1.2.	Law on Protected Areas and Biodiversity protection	43

3.1.3.	Law on Environmental Impact Assessment and EIA procedure	48

3.1.4.	Laws and Regulations in the Field of Cultural Heritage and Chance Finds	51

3.1.5.	Health and Safety Framework	53

3.1.6.	Other relevant legislation	54

3.1.7.	Other relevant permits	54

3.1.8.	International Convention and agreements	55

4.	World Bank Environmental and Social Framework and relevant Environmental and Social Standards	59

4.1.  WBG Environmental, Health, and Safety Guidelines	66

4.2. Existing gaps between World Bank standards and National Environmental and Social legislation and	68

5.PROJECT E&S IMPACTS/RISKS AND MANAGEMENT	70

5.1.	Potential Key Environmental and Social Impacts	70

5.2.	Environmental mitigation measures	76

6.E&S Risk Management Procedures	0

6.1.	Activities Screening and Management	1

6.1.1.	Exclusion List	1

6.1.2.	E&S Risk Screening	1

6.2.	Preparation of ESF Documents	1

6.3.	Review and Approval of ESF Documents	2

6.4.	Budgeting, Implementation, Supervision and Reporting	2

6.5.	Completion and Evaluation	3

7.Institutional Arrangements and Capacity Building	3

7.1.	Institutional Arrangements	3

7.2.	Evaluation of Implementation Capacities	4

7.3.	E&S responsibilities for the Project	6

7.4.	Monitoring and Evaluation (M&E)	7

7.5.	Capacity Building Needs	8

8.Stakeholder Engagement	9

9.Grievance Mechanism	10

9.1.	Worker GM	10

9.2.	Community GM	11

10.Annexes:	12

10.1.	Annex 1: Screening Checklist for Environmental and Social Issues	12

10.2.	Annex 2. Content of an Environmental and Social Impact Assessment Report	15

10.3.	Annex 3: The content for ESMP:	17

10.4.	Annex 4: Environmental and Social Management Plan template:	55

10.5.	Annex 5: Example of an Environmental and Social Monitoring Plan	61

10.6.	Annex 6: Grievance form	68

10.7.	Annex 7: Minutes of Disclosure Meetings during the appraisal phase	69

# List of tables and Figures

Tables:

Table 2. 1 : National and International protected areas in the wide project zone	27

Table 2. 2: List of Albanian Cultural Heritage Sites	28

Table 3. 1: Albanian Legislation on Biodiversity Relevant to the Project	34

Table 3. 2: Legislation related to protection of the physical environment	36

Table 3. 3: Legislation for the protection of cultural heritage	41

Table 3. 4: Laws adopted after the ratification of international conventions by the Republic of Albania	42

Table 3. 5: Legislation on health and safety	42

Table 3. 6: Other Relevant National Legislation	43

Table 3. 7: International Conventions and Agreements Signed/Ratified in Albania	44

Table 3. 8: WB Environmental and Social Standards	47

Table 3. 9: Applicability of WBG EHSGs	50

Table 3. 10: GAP analyses	51

Table 4. 1: Summarizes the main overall environmental and social impacts expected by the project:	53

Table 4. 2: Identification and classification of impacts and mitigation measures	56

Table 6. 1: Allocated Budget for ESMF Implementation	59

Figures

Figure 1: Map showing the Vjosa river basin as per DCM Nr. 696, 30.10.2019	14

Figure 2: Protected areas in Vjosa Basin	26

Figure 3: Indicative map showing municipalities within Vjosa Basin in relation to protected areas (green) (Source: ESRI Living Atlas)	27

Figure 4: EIA Procedure and Timeline according to Albanian Legislation	39

Figure 5: Decision tree for water pollution reduction option	52

Figure 6: E&S Management Procedure	55

# ACRONYMS

AKUM		             National Agency for Water and Waste Management

AKPT	National Agency for Territorial Planning

CARE4BlueSea 	Clean and Resilient Environment for Blue Sea

CSO                                 Civil society organization

DCM			Decision of the Council of Ministers

EHSG			Environmental Health and Safety Guidelines

ESF			Environmental and Social Framework

ESIA			Environmental and Social Impact Assessment

ESMF			Environmental and Social Management Framework

ESMP			Environmental and Social Management Plan

ESS			Environmental and Social Standards

IUCN                              Union for Conservation of Nature

MNR			Managed Nature Reserve

MoTE			Ministry of Tourism and Environment

MoIE                              Ministry of Infrastructure and Energy

MoFE	Ministry of Finance and Economy

NP			National Park

NEA	National Environmental Agency

NGO	Non-governmental Organization

PPE                                 Personal Protection Equipment

PAP	Project Affected People

PMT			Project Management Team

PCU			Project Coordination Unit

POM	Project Operations Manual

PSC	Project Steering Committee

RAP			Resettlement Action Plan

RPF	Resettlement Policy Framework

TA	Technical Assistance

SEP	Stakeholder Engagement Plan

SEA/SH	Sexual Exploitation and Abuse/Sexual Harassment

SWM	Solid Waste Management

WB                                  World Bank

WWTP		            Waste Water Treatment Plant

# Executive Summary in English

The Government of Albania (GoA) has identified the south of Albania as a priority for regional development. The priority status comes from the area’s unique natural resources and cultural heritage endowment and its potential to further tourism development as a driver of local, regional, and national economic growth. The Ionian coastline and   coastal hinterland that includes the Vjosa River and its delta offer an appealing tourism value proposition in terms of pristine coastlines, rivers, mountains, protected areas and cultural heritage. However, for the tourism product to remain attractive in terms of offering ‘blue seas’ and ‘clean rivers’, the public sector needs to provide municipal services for waste management and water sanitation to sustain the value of the region’s assets. The cities of Himara, Saranda and other tourist centers along the coast experience challenges related to municipal waste management and sanitation services, particularly associated with increased tourism, residential construction, and plastic litter. The natural attributes of the Vjosa River which is one of the last free flowing rivers in Europe are a major tourist attraction. Water pollution from municipal wastewater and non-point sources could challenge the future of Vjosa as a nationally and internationally recognized protected area.

To maintain the quality of the Vjosa River and thus its value as tourist attraction, and status as a protected area, water pollution needs to be managed, particularly from wastewater and non-point sources, waste/construction waste and plastic litter.

The ESMF purpose

This document presents the Environment and Social Management Framework (ESMF) for the proposed Project CARE4BlueSea. Due to the fact that several activities are still at an initial stage, the details (such as site locations, scales, technologies and operation modalities) will be further identified during the Project early implementation stage. Therefore, a framework approach has been adopted at this stage for the management of environmental and social (E&S) risk management through the development of an Environmental and Social Management Framework (ESMF). The main purpose of the ESMF is to provide guidance in ensuring that the activities implemented through the project, fully comply with the existing laws, regulations, and practices in Albania, as well as with the World Bank’s Environmental and Social Framework and Environmental and Social Standards, to guarantee that activities will not have a lasting adverse impact on the country’s population, nor on the natural environment.

The Project Development Objective is to reduce pollution, from land-based sources into the aquatic environment selected areas of the South-West Coastal Belt of Albania. The focus on pollution reduction and prevention measures will include investments in grey and green infrastructure and in human capital for behaviour change to address: (i) improved and integrated management of municipal waste – including plastic waste – to move towards a more circular economy in the Vlora South-Gjirokaster Waste Zone and; and (ii) water pollution from point sources, specifically untreated sewage, and non-point sources (NPS), such as sediment and runoffs from manure in the Vjosa River Basin.  The proposed operation is designed to reduce environmental impacts and to enhance the resilience of aquatic resources through improved solid waste management and sanitation services, and the implementation of approaches that prevent non-point source pollution runoffs. Additional climate benefits will be derived by steering the transition of waste management systems towards more circularity.

The project is structured into three components as follows:

Component 1: Promote Integrated and Circular Approaches for Protection of Landscapes and Water Resources

Sub-component 1.1: Institutional support for sustainable performance, enhanced monitoring and transition to circular economy

Sub-component 1.2: Environmental-Performance Based Investments for local pollution prevention

Sub-component 1.3: Behavioral change support and dissemination for scaling up

Component 2: Reduce Water Pollution in the Vjosa River. This component will support activities to reduce the adverse impacts of point source pollution from untreated municipal wastewater and stormwater runoffs and from non-point source pollution that pose significant threats to aquatic ecosystems and the environment.

Sub-component 2.1: Expansion of sanitation infrastructure

Sub-component 2.2: Improved sanitation facilities and management

Sub-component 2.3: Non-point source pollution prevention

Component 3. Project Management, Monitoring and Evaluation

This component will finance project management and other incremental costs; procurement of consultants, training, and equipment; financial management (FM) and reporting; monitoring and evaluation (M&E) studies and surveys; and knowledge management as well as activities necessary to ensure compliance with the World Bank Environmental and Social Framework (ESF).

Project Beneficiaries: Population of through gaining access to improved solid waste management and sanitation services within their households. Additional beneficiaries are expected from the implementation of land management technologies and approaches that improve the condition of their agricultural lands, whilst also contributing to reduced run-off and leaching into the Vjosa River and its tributaries. Private sector beneficiaries are expected to include small enterprises and start-ups that implement recycling initiatives using project financing. Similarly civil society organizations will also be expected to benefit from implementing such initiatives.  Improved sanitation in the project area and improved climate resilience, the value of the improved aesthetics and recreational environment of the coastal area, will improve employment and local incomes due to tourism development in the area. With tourism being important for the economy, the visual presence of the construction/inert waste dumpsites leaves a poor impression on the visitors and hinders the potential of the region for development, therefore the project is expected to benefit tourism and tourism-related local businesses, seasonal or year-round.

Institutional beneficiaries include service providers (WSS and Waste Management Utilities) at the municipal level directly, Ministry of Tourism and Environment (MoTE) and Agency for Water Supply, Sanitation and Waste (AKUM) are expected to benefit, along with municipal government from better solid waste and sanitation management;

Project Area: Vjosa River basin and Vlora South-Gjirokaster Waste Zone.

The key contents of this ESMF include:

Preliminary Screening of E&S Risks and Impacts

Overall, the project will have positive environmental impacts by providing urgently needed interventions to reduce pollution from uncontrolled wastewater discharges and solid waste management (SWM) investments in project areas, thus decreasing the environmental and public health risk associated with the uncontrolled management of these sources of pollution.

While the ultimate objective of the project is to protect the environment and reduce the pollution, social and health risks associated with the implementation of the project activities and construction/operation of certain facilities entail various potential environmental and social risks.

Since many specific activities in this project are only determined during the implementation stage, this ESMF document provides a general qualitative analysis of potential environmental and social risks and impacts based on the current project design. Detailed assessment and rating of potential adverse environmental and social risks will be conducted following the procedures and requirements set out in this ESMF after the details of location, scale, technical design, and other project details are defined.

Adverse environmental impacts associated with the project activities are expected in most of the cases to be temporary, limited to the construction period, with the precondition that a careful screening process is applied.

Impacts are expected to occur during construction, as well as operational phases of the investments and are foreseen to be reversible. In addition to the impacts related to construction activities in general, such as noise, dust, waste, vehicle runoff, traffic disruption, impacts on the specific receiving environment (natural resources, vegetation, surface and underground waters), there are specific impacts depending on the type of investment.

On the social side, one of the main impacts may be the temporary land take for the purpose of sewerage network extension, and land acquisition for the construction of WWTP, therefore careful consideration should be given during the planning phase. More job opportunities will be available, either during the construction, as well as operation phases, but these opportunities, if not being open to local communities, may create negative social impacts.

A specific social impact risk is the unproper division of services to local populations, as such risk abatement should be started from the planning phase.

There can also be likely impacts to areas of historical and cultural value located in the project area.

A preliminary identification of environmental and social impacts that may arise from the various project activities was undertaken, along with potential mitigation measures and proposed ESF instruments for further assessment such as the Labour Management Procedures (LMP) and Stakeholder Engagement Plan (SEP) that have been prepared for the overall Project and the Generic Environmental and Social Management Plan (ESMP), and Resettlement Policy Framework (RPF).

In summary, the potential overall E&S risk for each proposed project activities would range from “Moderate Risk” to “Substantial Risk”. This ESMF has conducted the preliminary indicative risk analysis and classification for the identified subprojects in Chapter 5. However, the actual risk classification will be confirmed after the screening process when more details are available.

E&S Management Procedures

This ESMF includes the following E&S management procedures for the activities:

- Activity Screening and Classification: Full details of the subproject activities and exact locations are not yet defined at this project stage. Once the information will be available, the Project Management Team (PMT)/Project Coordination Unit (PCU) will conduct screening for each of the proposed activities against an exclusions list. Activities that fall within this list will be excluded from the Project. For the subprojects that do not belong to the exclusion list, the PMT/PCU will conduct E&S screening to validate the E&S risk level identified in this ESMF or determine the E&S risk level for activities that have not been defined during project preparation. Stakeholder engagement and information disclosure was conducted during the appraisal phase, in order to facilitate E&S identification and screening and determination of required E&S instruments. The Ministry of Tourism and Environment disclosed the draft appraisal documents on its official website  (namely 1. Environmental and Social Commitment Plan, 2. Labor management procedures, 3. Resettlement policy framework, 4. Environmental and social management framework, 5. Stakeholder engagement plan). Following the publication of the draft documents, two public disclosure events were organized by the two implementing agencies: the Ministry of Tourism and Environment and the National Agency for Water Supply, Sanitation and Waste Management. The first disclosure meeting was hosted by the Mayor of Permet Municipality, Mrs. Alma Hoxha, on December 12, 2022. A wide participation of local and regional stakeholders and institutions, consisting of representatives of the Ministry of Tourism and Environment; the National Agency of Protected Areas and its regional directorates (Vlora, Gjirokastra), the Regional Environmental Agencies, the National Agency for Water, Wastewater and Waste Management (AKUM), the National Agency of Water Resources and the Vjosa Basin Management Council; District representatives such as the head of Gjirokastra Prefecture, Head of Vlora Prefecture, Vice Head of Gjirokastra Regional Council, Vice mayor of Saranda Municipality; mayor and representatives of municipalities within the wide project area- such as the Vice/Mayors of Gjirokastra and Saranda, Municipality representatives of Permet, Tepelene, Kelcyre, Memaliaj, Himare, Dropull, Memaliaj; Water Supply Services and World Bank representatives.

- The second disclosure event was organized on December 13, 2022, at national level. The meeting was organized by the Ministry of Tourism and Environment, in cooperation with AKUM. Participants in the meeting included representatives of the main national stakeholders related to the project cycle, such as National Agency for Territory Planning, National Agency for Territorial Development, Water Resources Management Agency, Donors, NGO’s, etc.

- The purpose of both meetings was the disclosure and consultation of the project and the Environmental and Social instruments prepared during this phase. Great feedback was received from participants in both meetings. However, the participants have also the option to provide feedback until December 22, 2022, on these documents, which are distributed by email, but also published on the website of the Ministry of Tourism and Environment. The Minutes of disclosure Meetings can be found in Annex 7.

- 2)	Though the overall environmental and social risk level of the Project is “Substantial”, each subproject has different risk levels proportionate to its actual E&S risks3) Preparation of ESF documents: The PMT/PCU will hire qualified consultants to prepare the E&S documents in accordance with applicable Environmental and Social Standards of the Bank ESF.4) Review and Approval of ESF documents: All ESF documents for the subprojects will be subject to approval before implementation. The PMT/PCU, with support from the E&S Consultant, will arrange for the disclosure and public consultations on subproject-specific ESMF/Environmental and Social Impact Assessments (ESIAs)/Environmental and Social Management Plans (ESMPs).

- 5) Budgeting, Implementation Supervision and Reporting: The Construction-Environmental and Social Management Plan will be consolidated into bidding documents. The PMT/PCU will continuously monitor the E&S performance of all subprojects and provide periodic reporting.6) Completion and Evaluation: Upon the completion of the Project, the PMT/PCU will review and evaluate the E&S performance of the Project to draw experience and lessons.

Stakeholder Engagement Plan

This ESMF includes a summary of the stand-alone SEP that has been prepared at the Project level. The SEP has identified primary stakeholders (including vulnerable groups) and their needs, developed an information disclosure and consultation plan, specified resources arrangements, and described the community GM. All the E&S documents prepared by PMT will be publicly disclosed as described in the SEP. The PMT will implement the SEP throughout the lifecycle of the Project. The main contents of this SEP have been summarized and presented in Chapter 7. At this stage, in addition to the local consultation meeting, a national stakeholder consultation meeting has been conducted virtually, to which over 200 entities and experts were invited and over 20 attended. During this meeting, the project components, this ESMF and other instruments that were prepared were disclosed, stakeholder feedback was obtained and documented.

Grievance Mechanism

Two grievance mechanisms (GMs) will be set up under the Project, one for workers and another for the community. The worker GM is described in the Project level LMP while the community GM is included in the SEP. A summary of these mechanisms can be found in Chapter 8.

Institutional Arrangements and Capacity Building Plan

This ESMF sets up organizational arrangement for E&S management that includes the MoTE, PMT, PCU the World Bank and is detailed in Chapter 6. The PMT will engage one Environmental Specialist and one Social/Gender Specialist who will be responsible for ESF issues. During the implementation of the project components, PMT/PCU will look at the possibilities of engaging additional short term environmental and social/gender specialists that will support the E&S management.

As part of the Project, a training program will be developed and delivered to enhance the E&S management capacity for MoTE, AKUM, PMT, PCU, contractors, sub-contractors, supervising engineers, and communities on various issues to strengthen the E&S performance of the Project as well as the national capacity.

Instruments / Tools for E&S Documents Preparation

Following the requirements of relevant ESSs, the ESMF have tailored a suite of E&S tools and templates in Annexes to provide operational guidance for the PMT/PCU and the E&S consultants to be engaged to manage the E&S risks subsequent activities when specific information is available. The annex E&S tools include:

Annex 1: Screening Checklist for Environmental and Social Issues.

Annex 2: Content of an Environmental Assessment Report.

Annex 3: The required content for ESMP.

Annex 4: Environmental and Social Management Plan template.

Annex 5: Example of an Environmental and Social Monitoring Plan

Annex 6: Grievance form

# PROJECT DESCRIPTION

## Background

The Government of Albania (GOA) has identified the south of Albania as a priority for regional development. The priority status comes from the area’s unique natural resources and cultural heritage assets and its potential to further develop tourism as a driver of local, regional, and national economic growth. The Ionian coastline and the southern hinterland that includes the Vjosa River and delta offer an appealing tourism value proposition in terms of pristine coastlines, rivers, mountains, protected areas and cultural heritage. However, for the tourism product to remain attractive in terms of offering ‘blue seas’ and ‘clean rivers’, public services such as waste management and water sanitation must be provided to sustain the quality of the region’s assets.  Himara, Saranda and other tourist centers along the coast are facing issues related to municipal waste management, particularly associated with increased tourism and plastic litter. To maintain the natural attributes of the Vjosa River along its entire course and thus its value as tourist attraction, and status as a nationally and internationally important protected area, water pollution needs to be managed, particularly from wastewater and non-point sources. For this purpose, The Government of Albania is seeking funding from the World Bank Group (WB) for the “Clean and Resilient Environment for Blue Sea” Project (CARE4BlueSea). The overall project objective is to reduce pollution from land based sources in selected sites in the Vjosa River basin and Vlora South-Gjirokaster Waste Zone. The exact number, type and locations of the waste and wastewater interventions will be decided over the project implementation stage. Exact beneficiaries and sites will be identified after the preparation stage. Therefore, the preparation of this Environmental and Social Framework provides general guidance on environmental and social procedures to be applied during the implementation of the project.

## Project Location

The proposed project is expected to provide support for the south region of Albania, and will focus on the Ionian coastline and the southern hinterland that includes the Vjosa River and delta, comprising the municipalities of Himara, Saranda and the municipalities along Vjosa River Permet, Kelcyre, Gjirokaster, Libohove, Tepelene, Memaliaj, and Selenice. The focus on pollution reduction and prevention measures will include investments and technical support to address: (a) improved and integrated management of municipal waste – including plastic waste – to move towards a more circular economy in the Vlora South-Gjirokaster Waste Zone and (b) water pollution from point sources, specifically untreated sewage, and NPSs such as sediment and runoffs from manure in the Vjosa River Basin

The broad study area of the project is the catchment area of Vjosa river, an area of aprox. 6700 km2, out of which 2,154 km2 are within the Albanian territory, since this river originates in Greece and flows through Albania, ending up in the Adriatic Sea, north of Vlora town. The Vjosa Delta comprises over 15 km of river course and almost 30 km of coastline, including the Narta Lagoon.

Vjosa river has a total length of 272 km and it has three main tributaries: Sarandopor (originating in Greece), Drinos river and Shushica river in Albania. Vjosa river is one of the few remaining wild rivers in Europe, currently deservingly being named “The Blue Heart of Europe”.

The project area is determined as the area including all the foreseen investments, explained further in the project components.  During the World Bank missions preceding the project appraisal phase, cooperation was sought from all municipalities within the river basin. The April 2022 mission visited the municipalities of Permet, Kelcyre, Gjirokaster, Libohove, Tepelene, Mallakaster, Memaliaj, and Selenice. Due to the typology of the project, investments will be identified during the later implementation phase.

The project “Clean and Resilient Environment for Blue Sea’s area of interest is the Vlora South-Gjirokaster Waste Zone and the Vjosa River Basin as shown in Figure 1. Waste management activities will take place within Vlora South-Gjirokaster Waste Zone and water quality improvement activities will take place within Vjosa River Basin.

Figure 1: Map of project area

## Purpose of the project “CARE4BlueSea”

The Project Development Objective is to reduce pollution, from land-based sources into the aquatic environment selected areas of the South-West Coastal Belt  of Albania. The focus on pollution reduction and prevention measures will include investments in grey and green infrastructure and in human capital for behaviour change to address: (i) improved and integrated management of municipal waste – including plastic waste – to move towards a more circular economy in the Vlora South-Gjirokaster Waste Zone and (ii) water pollution from point sources, specifically untreated sewage, and non-point sources (NPS), such as sediment and runoffs from manure in the Vjosa River Basin.  The proposed operation is designed to reduce environmental impacts and to enhance the resilience of aquatic resources through improved solid waste management and sanitation services, and the implementation of approaches that prevent non-point source pollution runoffs. Additional climate benefits will be derived by steering the transition of waste management systems towards more circularity.

PDO Level Indicators

Key results toward the specific PDO will be measured with the following indicators:

- Solid waste that is treated or safely managed (percentage)

- Wastewater flows from urban agglomerations safely treated (percentage)

- Nutrients pollution filtered and avoided (percentage).

Project Financing and Timeline: The total estimated project financing from the International Bank for Reconstruction and Development (IBRD) is US$ 80 million. The project duration is expected to be six years.

## Project Components

The project is structured in four three components. A description of activities under each component is provided below:

Component 1: Promote Integrated and Circular Approaches for Protection of Landscapes and Water Resources

This component will support activities aiming at improving the enabling environment through financial and technical assistance support for implementation of local solutions for protection of valuable landscapes and water resources within the broad boundaries of the Vlora South-Gjirokaster Waste Zone. The project will apply an integrated approach to SWM investments, considering circular economy principles, and support for more sustainable system environmentally, financially, and operationally as the waste management system modernizes. This component will also provide local environmental investments and technical support for behavior change incentives in waste management and sanitation and will support the implementation of awareness-raising campaigns, notably for young students in schools, and dissemination activities. This component will finance small works, consulting services, non-consulting services, goods, and training.

- Sub-component 1.1. Institutional support for sustainable performance, enhanced monitoring and transition to circular economy. This subcomponent aims to improve the enabling environment for operational sustainability and more circularity in waste management. This will be achieved through technical assistance and capacity support for implementing specific policies and filling in normative gaps. To accomplish this goal the following activities will be financed: (i) a study on financial and operational sustainability and corresponding capacity building (i.e., cost recovery, tariff setting, affordability, collection, local fees and contract management) at the municipal level; (ii) support for improved waste data management (i.e., support for data management system and verification)​ at the municipal level; (iii) support for performance monitoring​ and improved enforcement in municipal waste management in selected municipalities; (iv) support for implementation of extended-producer responsibility mechanism (i.e. permitting support, reporting, monitoring, coordinating with private sector) for the Ministry of Tourism and Environment (MoTE) and selected municipalities; (v) a regulatory gap analysis for increased circularity and protection of natural landscapes and water courses from specific waste streams for the Vlora South-Gjirokaster Waste Zone; (vi) institutional support to MoTE for implementation of integrated protection of landscapes and water courses in selected municipalities (i.e., improved environmental monitoring and testing systems/laboratories; wider public involvement in environmental protection interventions); (vii) marketing study of waste recycling markets including support for a platform and analyses of current operational models; (viii) technical assistance and training to participating municipalities/local entities for improved performance capacity in relation to performance-based investment. The technical assistance to municipalities will be delivered in the first year of the project and will focus on the eligibility criteria (detailed further in subcomponent 1.2) and plans for implementing the municipalities’ commitments to increased circularity over the life of the project.

- Sub-component 1.2. Environmental-Performance Based Investments for local pollution prevention

This subcomponent will provide EPBIs to municipalities in Vlora South-Gjirokaster Waste Zone that commit to improved environmental services (<US$300,000) related to waste management and to vulnerable households that commit to improve sanitation practices (<US$3,000). The local investments will support behavior change for cleaner and greener urban space and healthier coastal and aquatic ecosystems.

- EPBI for improved municipal waste management. Municipalities in the project area that commit to measurable and sustained improvements in municipal SWM service delivery and increased recyclability and cost recovery will be considered to receive local investment. Municipalities will be assessed based on past performance in addition to commitment to sector development. The minimum criterion for municipality eligibility is the establishment of a waste data management, monitoring, and reporting system which can be supported through TA from the project. The following additional factors will be used for municipality prioritization:

  - Development of a waste management investment plan

  - Adequate number of technical waste management staff for planning and operations as well as data management and monitoring functions

  - Development of a capacity-building plan to support improvements of targeted key performance indicators (KPIs)

  - Budget allocation and investments in SWM and circular economy over the past four years.

The project will provide investment for the provision of equipment and vehicles for waste collection and source separation and provision of equipment for recycling centers. The provision of the investments will be based on how well each municipality performs on the following performance indicators which will be used to monitor progress: (a) percentage of waste collected/increased service coverage of population, (b) percentage of waste recovered for recycling, and (c) cost recovery of services at municipality (local government unit) level. The baseline for the KPIs for eligible municipalities will be established in the first year and will be verified independently each year.

- EPBI for improved sanitation facilities. The project will support the transition of vulnerable households from improved sanitation systems to safely managed sanitation systems by connecting existing sanitary infrastructure to new or rehabilitated networks or to an improved on-site sanitation system (for example, improved septic tanks). To incentivize vulnerable households to move up in the sanitation ladder and control the amount of organic load and nutrients being discharged to the water bodies, the project will provide investments to the households that agree on transitioning to a safely managed system—with a specific focus on vulnerable households (for example, dependents on economic assistance, social program, and or disability benefits). Households meeting poverty and vulnerability criteria that accept project intervention and sign a service contract with the utility would be eligible to receive EPBI for improved sanitation facilities. The investment would consist of in-kind contributions up to US$3,000 for the households to improve their intra-domiciliary sanitation facilities (kitchen, bathroom, shower, and sink.

- Sub-component 1.3. Behavioral change support and dissemination for scaling up

This subcomponent will finance awareness-raising campaigns to the beneficiaries, schools, and the broader public. These campaigns will communicate on the enhanced waste management and water sanitation services to foster behavior change in relation to, for example, the separation of waste, the waste hierarchy, adequate use of the sanitation facilities, importance of sanitation services and wastewater management, and user responsibility with gender inclusion, and to optimize fee payment. There will be focused communication activities on recoverability of various waste streams to support the development of the recycling markets and reducing the waste management costs of municipalities. This subcomponent will also disseminate good practices from the EPBI.

Component 2: Reduce Water Pollution in the Vjosa River. This component will support activities to reduce the adverse impacts of point source pollution from untreated municipal wastewater and stormwater runoffs and from NPS pollution that pose significant threats to aquatic ecosystems and the environment. Interventions proposed under this component will help the GoA in reaching Target 6.3 of the SDGs, to “improve water quality by reducing pollution, eliminating dumping and minimizing release of hazardous chemicals and materials, halving by 2030 the proportion of untreated wastewater and substantially increasing recycling and safe reuse globally.” All investments will consider climate-change-related risks to ensure climate resilience of infrastructure. This component will finance construction works, consulting services, non-consulting services, goods, and training.

- Sub-component 2.1. Expansion of sanitation infrastructure. Under this subcomponent, the project will finance investments in infrastructure improvements in selected municipalities to improve sanitation services and reduce/control point source pollution of waterbodies within the Vjosa River Basin (namely Vjosa and Drinos Rivers as well as groundwater). The following municipalities along the Vjosa River have been prioritized: Permet, Kelcyre, Gjirokaster, Libohove, Tepelene, Memaliaj, and Selenice. The approach agreed is a framework project where appropriate technologies and type of sanitation solutions have been defined (see design decision tree in annex 3), and site-specific designs will be carried out for each municipality during project implementation. A combination of grey infrastructure and NBS will be considered during the design phase promoting the reuse of wastewater treatment by-products such as sludge. An assessment of pollutants and sludge quality will be carried out to ensure safe reuse and promote circularity. In a few of the selected municipalities, the engagement of local communities will be supported through piloting participatory planning and monitoring committees. The committees will ensure local citizens’ feedback and suggestions are addressed by the infrastructure improvements and will enable participatory monitoring of sanitation solution constructions.

The project will support (a) the construction of six new sanitation facilities for urban agglomerations in the prioritized municipalities; (b) rehabilitation, improvement, and/or expansion of sewers to benefit up to 11,000 inhabitants which would allow wastewater generated by 30,000 inhabitants to be properly treated before being discharged to the water bodies; (c) implementation of on-site or decentralized sanitation solutions to benefit 8,000 inhabitants; and (d) provision of key operational equipment such as the vacuum trucks and specialized tooling for sewer network maintenance, to utilities to ensure effective and efficient O&M of the pipe networks, treatment plants, and sludge collection service.

- Sub-component 2.2. Improved sanitation facilities and management

The project will provide technical support to AKUM, the Water Regulatory Authority (ERRU) and the regional utilities in planning for the necessary institutional, policy and regulatory changes that will be required to carry out their mandates for improved sewage management and sanitation service provision; coordination between different agencies and alignment of relevant policies will be secured by the Ministry of Infrastructure and Energy (MoIE) as the overall sector leader. Support to AKUM includes: (i) technical assistance for a strategy to expand and improve sanitation services; (ii) technical assistance to strengthen planning for NBS to reduce pollution in combination with grey infrastructure; (iii) assistance for regional/municipal water and sanitation plans and for regional utility aggregation, (iv) staff training to operate and maintain sewer systems, trucks and treatment plants, (v) design and implementation of a unified GIS-based information system to monitor sanitation service provision as well as environmental protection, and (vi) technical assistance for ERRU to carry out studies to update the regulatory framework on sanitation cost structure, including a framework for setting tariffs/fees for sanitation that reflect the costs of providing services, and the payment capacity of users.

- Subcomponent 2.3: Non-point source pollution prevention

The project will support small-scale investments for reducing NPS pollution in the watershed of Vjosa to prevent nutrient runoffs from agriculture and siltation by erosion. The subcomponent will finance the implementation of NBS approaches and integrated solutions in selected locations in the river basin. These are relatively small activities which, in aggregate, will augment the positive impact of sanitation infrastructure. These activities will be location specific and will include (a) improving the vegetation cover on the slopes and riverbanks and implementing erosion control measures; (b) improving wetland management and restoration through activities for improved waterflow, natural wastewater treatment schemes, and storm water and flood mitigation measures; and (c) promoting sustainable agriculture practices. The small-scale investments promoting sustainable agriculture practices, for example, livestock manure management, pasture regeneration, organic fertilization, composting, and improved farming practices, will engage farmers and local user groups from the villages in the watershed of the Vjosa River.

Component 3. Project Management, Monitoring and Evaluation

This component will finance project management and other incremental costs; procurement of consultants, training, and equipment; financial management (FM) and reporting; monitoring and evaluation (M&E) studies and surveys; and knowledge management as well as activities necessary to ensure compliance with the World Bank Environmental and Social Framework (ESF). In AKUM, the existing Project Coordination Unit (PCU) for the Water Modernization Program-for-Results will be strengthened with experts

Summary of Project Costs, Financing, and Responsible Entity by Component

| Components | Implementing Agency (IA) | Cost (EUR, millions) |
| --- | --- | --- |
| Component 1: Promote Integrated and Circular Approaches for Protection of Landscapes and Water Resources | MoTE | 16.80 |
| Subcomponent 1.1: Institutional support for sustainable performance, enhanced monitoring and transition to circular economy | MoTE | 1.84 |
| Subcomponent 1.2: Environmental-Performance Based Investments for local pollution prevention | MoTE | 14.30 |
| Subcomponent 1.3: Behavioral change support and dissemination for scaling up | MoTE | 0.66 |
| Component 2: Reduce Water Pollution in the Vjosa River | MoTE/AKUM | 42.90 |
| Subcomponent 2.1: Expansion of sanitation infrastructure | AKUM | 38.88 |
| Subcomponent 2.2: Improved sanitation facilities and management | AKUM | 0.96 |
| Subcomponent 2.3: Non-point source pollution prevention | MoTE | 3.05 |
| Component 3: Project Management, Monitoring and Evaluation | MoTE/AKUM | 3.91 |
| Subcomponent 3.1: Management and coordination activities by MoTE | MoTE | 2.24 |
| Subcomponent 3.2: Management and coordination activities by AKUM | AKUM | 1.67 |
| Front-end Fee |  | 0.19 |
| TOTAL |  | 75.5 |

.

## Implementation Arrangements

In more details the Implementation Arrangements are presented under chapter 7. The project will have two main implementing agencies (IAs). The Ministry of Tourism and Environment (MoTE) will have a dedicated Project Management Team (PMT) for the implementation of component 1 and respectively subcomponents 1.1, 1.2 and 1.3 2 and component 3, and the Agency for Water Supply, Sanitation, and Waste (AKUM) will establish a dedicated Project Coordination Unit (PCU) for component 2 and respective subcomponents 2.1, 2.2 and 2.3.  The overall responsibility for project management will be with MoTE and its PMT. The PMT will be responsible for project coordination and will act as the lead agency. A Project Steering Committee comprising representatives from MoTE, AKUM, Ministry of Infrastructure, and Ministry of Finance and Economy will be established to provide strategic guidance on project implementation, support cross-agency coordination, approve annual work program and progress reports and resolve key issues as needed.

## Purpose and Scope of the ESMF

Due to the fact that several activities are still at an initial stage, the details (such as specific site locations, scales, technologies and operation modalities) will be further identified during the Project early implementation stage. Therefore, a framework approach has been adopted at this stage for the management of environmental and social (E&S) risk management through the development of an Environmental and Social Management Framework (ESMF).

The main purpose of the ESMF is to provide guidance in ensuring that the activities implemented through the project, fully comply with the existing laws, regulations, and practices in Albania, as well as with the World Bank’s Environmental and Social Framework and Environmental and Social Standards, to guarantee that activities will not have a lasting adverse impact on the country’s population, nor on the natural environment.

The objective of this ESMF is to set up a framework for E&S risks and impacts management during the implementation of the Project including requiring specific E&S impact assessment procedures and technical guidance. This ESMF will apply to all subproject activities. During implementation, all the activities need to comply with the provisions of this framework throughout the whole process of subproject life, i.e., E&S risk screening, preparation, impact assessment and mitigation, stakeholder engagement, grievance mechanism (GM), implementation, monitoring, and reporting.

No associated facilities have been identified at this stage.

# ENVIRONMENTAL AND SOCIAL BASELINE

This section focuses on the physical environmental and social conditions related to the proposed Project area coverage. Once specific project locations are identified, the E&S baseline conditions will be assessed and described more in details in the respective E&S site specific instruments.

The GoA has identified the south of Albania as a priority for regional development. The priority status comes from its unique natural resources and cultural heritage assets and its potential to further develop tourism as a driver of local, regional, and national economic growth. The Ionian coastline and the southern hinterland that includes the Vjosa River offer an appealing tourism value proposition in terms of pristine coastlines, rivers, mountains, protected areas and cultural heritage. However, for the tourism product to remain attractive in terms of offering ‘blue seas’ and ‘clean rivers’, there are challenges in maintaining the health of coastal and river ecosystems critical to sustaining the quality of the region’s assets.  Vlore, Saranda and other tourist centers along the coast are facing issues related to municipal waste management, particularly associated with increased tourism and plastic litter. To maintain the quality of the Vjosa River and thus its value as tourist attraction, and status as a protected area, water pollution needs to be managed, particularly from wastewater and non-point sources.  At the mouth of the Vjosa River there is clear evidence of the relationship between upstream activities and downstream impacts in areas such as wetlands, lagoon and beaches, in terms of waste, especially litter, deposited on surrounding beaches and carried out to marine areas.  Main identified threats to the environment in the Vjosa River Valley are pollution (waste, wastewater, groundwater), land degradation (urbanization), hydromorphological change (hydropower), land use (oil dwellings, bitumen excavation and deposits, gravel extraction, stone mining, water extraction, poaching, intensification of agriculture, deforestation, unsustainable tourism), and natural factors (erosion, floods, diseases, invasive species). In addition, the area is facing challenges such as:

- Plastic pollution: about 90% of marine litter is plastic and is a threat to the health of the marine and coastal ecosystems of Albania and its neighbors.

- Wastewater discharge directly into the river

- Dumping of urban waste, directly into the river

- Infrastructure development, uncontrolled land use, and urbanization along the coast are often poorly planned and executed.

- Climate Change. Coastal erosion, floods, and landslides are expected to impact the lower section with increased intensity and frequency.

## Threats and pressures to the area

### Municipal Waste Management

In Albania, approximately 70 percent of the population is currently served by waste collection services, but mainly in urban areas. Solid waste management (SWM) in the country is characterized by a high reliance on landfills. About 80 percent of waste is deposited in legal landfills or illegal dumpsites, with about only 40 percent of the total waste disposed of in legal sites.  Overall, the portion of mismanaged waste is alarmingly high, reaching 73 percent and making Albania one of the most polluting countries of the Mediterranean. Despite the legal and regulatory framework, which obliges municipalities to organize separate collection of waste, there is no systematic source separation across the country, and there are no clear enforcement mechanisms supporting separate collection and recycling. Thus, recycling rates remain low (at about 17-18 percent over the past five years) in comparison to the average of EU members (about 46 percent), but on par with the average for the Southeast Europe Region.  Currently recyclables from the related geographic area are also fed into one the incinerator. There is limited awareness and education around circularity in waste management.

The National Waste Management Strategy has set key targets for waste management. The key targets for increasing recycling (40 percent by 2035) and reducing the use of landfills (to reach 10 percent of total waste collected deposited in landfills by 2035) are relatively ambitious but the recycling targets are still below EU requirements which is recycling at least 55% of municipal waste by 2025; this target would rise to 60% by 2030 and 65% by 2035. They will require the development of key infrastructure and improved service provision for the treatment of residual municipal waste. Hundreds of old/non-compliant landfills/dumpsites need to be closed, and separate collection of waste streams needs to start, together with increasing recycling and reuse, and composting of biowaste. There are implementation lags in waste management legislation to align with EU waste related directive. There are also significant gaps in financial resources needed for waste infrastructure, administrative capacity at national and local levels, and the planning support for regional and local waste management, including for special waste stream.

Despite the current gaps in SWM, Albania has initiated the first steps towards introducing Circular Economy and Green Growth actions. The National Waste Management Strategy with the Action Plan and the Sector Investment Demand (Masterplan) represent an essential step to comply with the EU waste management acquis. Albania has made progress towards transposition of the Waste Framework Directive and Packaging Waste Directive, by adopting three important instruments like: a) the DCM on Packaging and Packaging Waste (March 2012), b) Law on Integrated Waste Management (2011) and c) DCM on separate collection of waste (June 2014).

Over the part 10-15 years, the institutional framework regulating the waste management sector has been reformed regularly with several ministries and agencies established and later merged. At the center, key roles are held by MoTE which is charge of formulating strategy and drafting legislation, and implementation of waste acts and legislation;  the State Inspectorate of Environment, Forests, Waters and Tourism (SIEFWT), under MoTE which has responsibility for enforcing legislation; and  the National Agency of Water Supply, Sewerage and Waste Infrastructure (AKUM), under the Ministry of Infrastructure and Energy (MIE) which is responsible for territorial and waste infrastructure planning and is the contracting authority for waste management and infrastructure projects. MoTE and MIE are key actors in waste management planning and implementation of national plans. Other administration entities that work with MoTE in waste management policy include the Ministries responsible for health, agriculture, finance and local governance. At the local government level, 61 municipalities are responsible for waste management operations, for building and operating treatment centers, and for levying and collecting service fees. Municipalities establish their own public enterprises for service delivery, contract external service providers and/or enter into PPP arrangements.

Under the Strategy and National Sectorial Plan waste management is organized into ten regional Waste Management Zones (WMZ).  This approach is expected to reduce landfilling rates. Each WMZ will include at least one integrated waste treatment center for recovery and recycling of materials, transfer stations, and a facility for final disposal, either a sanitary landfill or an incinerator (with energy recovery). Feasibility assessments for all ten zones have been completed with support from Kreditanstalt für Wiederaufbau (KfW).  As per the national planning documents for the sector, regional and local waste management plans will now need to be prepared. The move from local waste management systems organized at municipal level to regional waste treatment and disposal facilities will affect how waste collection is organized and transported due to increased transport distances.

Over the last decade IFIs including the Bank, and the EU have provided considerable support to the waste management sector in Albania. Currently there is EU-Funded Technical Assistance for Two Functional Waste Areas in Albania to support the functional waste zones of Fier and Elbasan with technical and financial assistance. KfW Development Bank has recently completed feasibility studies for ten waste management zones. In the Berat Region, SECO is supporting a regional waste plan and rehabilitation of existing dumpsites with further plans to invest in landfill construction of the regional landfill. The EU’s IPA Window III Circular Economy is providing technical assistance to harmonize legislation, private sector support and financing focused on investments in the regions of Kukes and Gjirokaster. Other funding for the waste sector comes from the Governments of Germany, Switzerland, Japan, and Sweden though their technical assistance agencies.

The Vlore region is divided between two WMZs Vlorë South and Vlorë South-Gjirokastër. The Vjosa River valley also lies entirely within these two WMZs, but also borders with Fier and Berat where some tributaries can be found. Vlore District is a major seaport and commercial and industrial center, and a major tourist destination for foreign and national tourists. The district comprises two municipalities, Vlora and Selenica, with a total population of about 1236,359 residents, and in 2021 received about 200,000 tourists. A sanitary landfill due for completion in mid-2022 (established with KfW support) is expected help cater for the district’s SWM needs.  Previously, there were no regulated sanitary landfills.  At present there are no associated facilities essential for the management of solid waste, such as transfer stations or sorting and recycling facilities. Seven large dumpsites are used for the disposal of municipal waste in the region. Industrial and construction, as well as hazardous wastes, are also deposited in these sites. In addition, in close vicinity of Vlore City, there is an abandoned hazardous industrial waste site. None of the dumpsites are fenced or controlled.

### Plastic waste management

Albania is facing a considerable coastal and marine plastic litter problem, jeopardizing its tourism potential.  Polluted visitor attractions, e.g., beaches, rivers, towns, marine areas, pose risks to the tourism sector with negative impacts on aesthetic values and recreational use, and the Albania brand as a whole. In the Adriatic-Ionian basin, Albania ranks in the higher range of the total plastic leakage into the natural environment at 20 kg per person. Studies of two rivers (Buna and Ishem) found that the primary plastic polluter through river flows to the coast (which includes lagoons, beaches, wetlands) was plastic bags.  The cost for additional waste collection and prevention measures in the Adriatic is estimated at €2,505 per tourist facility, and between €1.73–5.62 million annually for all the Albanian coastline.  The public sector is affected by the high cost and administrative burden associated with littering, including clean-ups, enforcement of prevention measures, and treatment costs. In 2021, MoTE topped up municipal efforts to clean beaches with US$5 million, and again in 2022 with US$ 2 million. In comparison, a study on the benefits of banning plastic bags, which is planned for 2022, has estimated that this will save municipalities US$4 million/year in transportation and storage of waste.  The reduction of marine litter is hampered by three main bottlenecks and: (i) incomplete coverage of the territory/population of Albania with waste management services; (ii) insufficient upstream investments to reduce the use of plastics, including market-based instruments such as extended producer responsibility (EPR).

### Wastewater management in Albania

Albania is a country rich in freshwater resources, both surface and ground waters, but water pollution has increased over the last several decades. Sources that contribute to high concentrations of nitrogen (N) and phosphates (P) and processes of eutrophication that can adversely affect the ecological status of rivers are: i) urban liquid and solid waste; the vast majority of residential areas with more than 5,000 inhabitants have no wastewater treatment plants, and  wastewaters are discharged directly into rivers or the Adriatic and Ionian Seas; ii) a growing number of fertilizer and pesticide storage facilities (ten of them are considered "hot spots" and significant sources of N and P);  and iii) other identified point sources, industrial or urban.  It is estimated that these sources supply up to 20% of the N and P transported to water collection basins.

Over the past 15 years Albania has developed a strong regulatory framework for the water and sanitation sector (WSS) services delivery and undergone various changes in institutional arrangements aiming to improve service delivery and local oversight. Following the 2013 Territorial Administrative Reform (TAR)   the water supply and sewerage services were reorganized in municipally owned water companies  serving around 70% of the population, with 32 providing both services and five undertaking wastewater treatment. The regulatory framework establishes a clear division of roles with the central government being responsible for sector strategies and policy development, and municipalities for service provision as well as independent tariff setting. The Central Government plays different roles in the sector: MIE is responsible for setting the main policies and priorities of the WSS sector. MIE works largely through AKUM which undertakes the national investment planning and programming of most investment projects. The Water Regulatory Authority (ERRU), a public independent non-budget institution, regulates the WSS sector with the exclusive right to review and set tariffs and license operators in the water sector. NEA under MoTE undertakes water quality monitoring in both inland and coastal water bodies. At the local government level, 61 municipalities are responsible for service delivery through WSS Utilities, which are legally incorporated as joint-stock companies (“WSS Utilities”).

Across the country, access to the sewerage system is limited, and the overall extent of treatment of wastewater is low.  Based on Sustainable Development Goals (SDG) definition of access to sanitation services, Albania has an estimated 55 percent coverage at the national level, whereas national coverage figure for sewerage as used in the National Sewerage Services Sector Strategy is 50.2%. Overall, national figures for sewerage coverage mask large differences in urban and rural coverage with 76 percent in urban areas and 13 percent in rural. Overall wastewater treatment plants cater for only about 15% of the population.  Of 11 sewage treatment plants, ten are in operation, and treats only around 13 percent of all wastewater (NIPS proposal). The rest is discharged untreated into rivers, lakes and the sea. The great majority of utilities do not cover operating costs through revenues from tariffs.  In part this is due to the reluctance of municipalities to apply increases, and as in SWM, WSS Utilities are not making optimized use of the tariff setting guidelines. Operational issues liked to high energy consumption and costs, low energy efficiency of operations and obsolete equipment, and high staff numbers by EU and international standards drive up costs.

Water supply service coverage has a positive trend, but sewerage service continues to lag behind in terms of coverage as well as the required level of service to ensure the protection of water and environment.

In the project area, one of the main factors of pollution is coming from discharge of untreated urban wastewater directly into the river. Among the cities with the highest impact are Përmeti, Gjirokastra, Tepelena, Memaliaj Këlcyra, etc., all without a treatment system for urban wastewater treatment. Even rural areas have their indisputable influence, although they often use the septic tank system.

### Other sources of pollution

There are, of course, many other factors that affect the quality of river water, including the discharge of agricultural or livestock wastewater (which significantly affects the increase of organic matter and microorganisms of fecal origin), or even the indirect impact that bringing polluted water from the groundwater itself to the river or from the river to the underground sources. Main problems regarding the quality of water also relate to the pollution caused by settlements and farms that fail to meet environmental protection requirements. In many settlements, there is a lack of safe places for storing manure on farms and a lack of sewage systems. The transmission of nitrogen, phosphorus, pesticides, sediments, and salts from agricultural production to surface water and groundwater is an important source of water-quality problems, and is a growing concern in Albania. Investments in the treatment of waste and the education of farmers, as well as the enforcement of legislation, are priorities.  Additionally, or equally as important are incentives to adopt sustainable land management practices that can conserve soil and water resources, and reduce sedimentation. Soil erosion is present, especially on the non-fertile land in the hilly and mountainous areas. Its main factors are rainfall, altitude above sea level, the slope of the terrain, and plant coverings, along with such human factors as deforestation, poor management of steep agricultural land, low levels of investment for maintenance of agricultural land, forest fires, and pastures.  There are also signs of erosion along the coast including erosion of riverbeds, and modification of turbidity and sediment load particularly in the past 10 years.

Oil extraction activity has a long history in Albania, but associated with events and processes that can have negative environmental impacts. For example, in April 2015 the Patos-Marinza site experienced an oil well blast event, with a leakage of oil onto the terrain. More recently, municipalities with on-going oil extraction, e.g., Mallakastra, are concerned that improper practices and/or a lack of adequate treatment of by-products of crude oil processing is leading to leaching of contaminants into the Vjosa River. These events and concerns call for greater investigation and data on the nature of impacts, and closer attention to the pressures of oil extraction industry on land use, soil and water bodies.

Grey and/or green infrastructure solutions for managing pollution offer opportunities to improve management efficiency management and address the challenges of climate change.  Green infrastructure or nature-based solutions (NBS), use natural systems and processes including forests, floodplains, ponds, wetlands and soils, vegetative cover, composting to provide pollution reduction services and other additional benefits for human well-being, such as flood protection, slope management and climate regulation.

A broad spectrum of green infrastructure/NBS can be deployed to address key water management challenges, including both point and diffuse/non-point source pollution, alongside grey infrastructure or as self-standing solutions.  Investing in NBS can help wastewater treatment operators lower their operational costs, access new revenue streams, increase customer engagement, and provide public environmental goods and services. Operation and maintenance costs, as well as initial investments, are often lower than conventional activated sludge systems, depending on land costs, technologies used and availability of resources. Using NBS for wastewater treatment can contribute to healthier environment by improving water quality and enhancing the natural environment and surrounding habitats. In addition to grey infrastructure such as construction of sewers, pipes, pumps, water treatment plants, and canals, NBS can be applied within watersheds or coastal ecosystems whose hydrological and environmental attributes profoundly affect the performance of the grey infrastructure. To date NBS has not been used to treat wastewater in Albania. However, NBS in the form of sustainable land management measures, such as afforestation/reforestation, forest protection, wetland restoration, and improved agricultural practices, are more recognized as effective practices to address erosion, agricultural run-off, etc.

## Social development aspects of solid waste and water pollution management

Pollution has high socio-economic costs incurred by altering the ecosystem services their productivity and resilience. Coastal economy is in a closed-loop relationship with the quality of aquatic and terrestrial ecosystems. Polluted visitor attractions, e.g., beaches, rivers, towns, marine areas, pose risks to the tourism sector with negative impacts on aesthetic values and recreational use, and the Albania aspiration to brand its tourism as ‘clean and green’. A recent World Bank study estimated the economic loss in Albania due to marine litter in 2017 at €0.34 million to fisheries, €1.74 million to the fishing fleet, and in the range of €1.73 to €5.62 million for beach cleaning.  Moreover, the public sector is affected by the high cost and administrative burden associated with littering, including clean-ups, enforcement of prevention measures, and treatment costs. In 2021, the Ministry of Tourism and Environment topped up municipal efforts to clean beaches with US$5 million, and again in 2022 with close to US$1 million. The cost for additional waste collection and prevention measures in the Adriatic is estimated at €2,505 per tourist facility, and between €1.73–5.62 million annually for the entire Albanian coastline. In comparison, a study on the benefits of banning plastic bags, estimated that this measure will save municipalities US$4 million/year in transportation and storage of waste.

Unsustainable production, waste generation and pollution often have distinct adverse impacts on women.  In particular this can be the case for those from socially disadvantaged groups, through various channels – from overuse of natural resources on which they depend for subsistence, to poor labor conditions in the “feminized” workforce, to increasing amount of unpaid work related to waste and water management. Women are more often in charge of waste disposal; hence more waste means more work for this section of the population.  As women are more often engaged in jobs with low pay, low security and limited social mobility, the rise of green jobs as part of the circular economy movement offers an opportunity to empower women (from IPA III Program).

It is estimated that approximately 10-18.5 % of municipal waste is collected for recycling, mainly by informal waste pickers, who collect waste from dumpsites and bins and then sell it to the recycling industry. The collection of recyclable materials is to a great extent run by vulnerable and minority groups. It is estimated that there are about 12,000 individuals, primarily from the Roma community, whose living is based mainly on collecting and selling recyclable waste materials from public containers, businesses and other potential sources. The waste pickers, Roma community and are mostly ill-equipped and untrained workers, who are exposed to hazardous materials, in general operate under unsafe conditions and lack formal agreements with scrap buyers. They are also active at the municipal landfills and dumpsites, collecting recyclables there as well. There is no information available about the size of the informal sector and how many people derive their livelihood from these types of activities (Albanian Environment Agency, 2021). The Stakeholder Engagement Plan of this project, a stand-alone document, provides a detailed stakeholder analysis, including disadvantaged/vulnerable groups, such as young families with low incomes, groups of minorities, settled in informal areas Roma, Egyptian and Greek minorities, single elderly people, etc.

## Physical Environment

### Natural Characteristics

The Vjosa River drains Albania’s second largest river basin (approximately 6,808 km2) and is one of the longest transboundary rivers in the Balkan area. Approximately one-third of its headwaters are located in northwest Greece, where it is known as the Aoös.

#### Geomorphology

The Vjosa River runs through a diversity of landscapes. The mean catchment slope is 28%, while the riverbed slope is about 4%. In Greece, the elevation of the Aoös ranges between 2636 to 400 m.a.s.l. In Albania the elevation ranges from 2500 m.a.s.l. to sea level.

The lower course of the river is characterized by low gradients and is surrounded by a wide, flat floodplain with terraces shaped during the Quaternary Period, which started roughly 2.59 million years ago. This region includes the Myzeqe flood plain located near the city Vlora, the Kota valley, which forms part of the Shushica River tributary basin and the Drinos valley with the areas of Gjirokastër and Dropulli. The gradients of the river in these zones are very low, up to 5° (CNR Cereg, 2015). The river’s middle course has hills composed of strongly fragmented terrigenous sedimentary rocks, eroded by Vjosa tributaries over time. These include areas with very high slopes around the highland of Kurveleshi, and at the mountains of Nemerçka, Lunxheri, Bureto, Postnan and Melesini. There are gorges and deep canyons in Bënçë, Këlcyrë, and Langaricë. The river’s upper course is surrounded by large mountains, with abrupt crests and very steep slopes, the result of the water erosion and limestone terrain (karst). In Greece, the Aoös tributary Voidomatis flow through the Vikos Gorge, listed as the deepest canyon in the world by the Guinness Book.

#### Geology

The Vjosa Basin geology in Albania is dominated by sand and gravel alluvial deposits in the river valley. These alluvial deposits are formed by: Neocene’s deposits composed by sandstone, siltstone, conglomerate and partly marlstone, Flysch deposits, Karstic calcareous deposits, and ultrabasic rock. The Vjosa River is characterized by a wide braided sandy gravel layer and a strong river dynamics. The course and the cross section of the river changes rapidly over the years.

#### Climate

The average climate of the Vjosa Basin can be characterized as Mediterranean, with dry and hot summers, and mild and wet winters. The western part of the Vjosa basin, due to lower elevation and the proximity to the sea, is warmer than the eastern part. The mean temperatures values vary from 11 to 14°C along the river’s valley, and from 6 to 10°C in the mountainous area. Mean maximum temperatures in the upper, middle and low areas of the catchment, may respectively vary between from 12 to 18°C, from 14 to 20°C, from 18 to 21.5°C. The hottest months in the region are June, July and August with daily mean temperatures between 20 to 24°C. The highest mean maximum values vary from 26 to 33°C and the absolute maximum observed values are 41.6°C in Fier (July 6, 1988) and 43.5°C in Selenice (July 18, 1973). The coldest months are from December to February, with a daily mean temperatures of less than 5°C. The absolute minimum observed temperatures are -10.5°C in Tepelenë (January 14, 1968), -19.8°C in Ersekë (January 4, 1979) and -13.1°C in Përmet (January 15, 1968). Figure 4 shows the average seasonal variability (1951-2010) for different locations in Albania over the course of a year and -13.1°C in Përmet (January 15, 1968).

#### Hydrology and Hydrogeology

The annual average discharge of the Vjosa River in its outlet into the Adriatic Sea is about of 195 m3 /s and minimum flow during summertime is of 33 m3 /s. The deep karsts aquifers of the Vjosa River sustain a constant baseflow in the river generally throughout the dry season. Different hydrogeological units include several natural springs, wetlands in river’s lower course and the Narta Lagoon.

#### Biodiversity

The Vjosa catchment has a high ecological and aesthetic value due to the presence of rare flora and fauna. The various landscapes have more than 1000 plant species. The fauna includes birds, mammals, amphibians, wolves, foxes, wild rabbit, wild goat, browns and different fish. Some of the more notable species are Myotis blythii, Ursus arctos, Lutra lutra, Lynx lynx, Rupicapra rupicapra balcanica, Triturus carnifex, Bombina variegata, Testudo hermanni, Testudo marginata, Elaphe quatuorlineata, Elaphe situla, Vipera ursini and Salmo macrostigma. One of the important biodiversity locales is the Narta lagoon in the north-western part of Vlora district. The Lagoon is a wetland covering over 26.70 km2 with an average depth of 0.7 meters. It is artificially connected to the Adriatic Sea by to channels that cross a chain of dunes of 500 ha. The fish species are Muglidae (M.cephalus and L.saliens), the Sparidae (Sparus aurata, Dentex dentex, Boops boops); sea bass (Dicentrarcus labrax); eel (Anguilla anguilla).

#### Water quality

The River Vjosa with its tributaries is one of the last undisturbed river systems of this type in the wider European context. Certain ecological units in the lower section, such as the meandering river, coastal area and lagoon, are particularly rare in the Mediterranean. The upper section consists of a number of specific natural features.

The drainage basin of Vjosa river system and the coastal wetlands are joined and connected through various transport mechanisms. Physical, chemical, and biological stressors originating outside the river and wetlands ecosystems can impact their health. The sensitive and heterogeneous river system of the Vjosa River is increasingly exposed to anthropogenic contaminants from various sources, including untreated sewage, agricultural runoff, solid waste, gravel excavation, among other sources impacting the water quality of the river

Available monitoring data and assessment criteria do not yet allow for a comprehensive assessment of the environmental state of water bodies. Generally, most of the rivers are polluted in their middle or lower reaches. Most groundwater bodies appear to be still of good quality, although there are insufficient monitoring data to assess their possible pollution with pesticides or heavy metals.

#### National protected areas

There are a number of national protected areas within the Vjosa Basin, with different categories of protection (Table 1, Figure 2)

Figure 2: Protected areas in Vjosa Basin

Vjosa river basin covers a large area. Its main tributaries contribute to a larger river basin. The river itself, traversing the Southern Albania almost horizontally, runs through diverse ecosystems, landscapes and settlements. A study performed by IUCN for the purpose of nomination of Vjosa River a protected area, categorized the river bed in three categories: (i) the upper section characterized by a steeper slope, gorges between Permet, Kelcyra and Dragot, widening downstream of Dragot; (ii) the middle section, between towns of Selenice and Tepelena, is a wide riparian ecosystem, with gravel and sand banks and a low gradient; (iii) the lower section being the most populated portion of the river, since it goes through towns of Fier and Vlora and several villages. Based on the studies, a draft DCM for “Proclamation of the Vjosa River Valley a Natural Park” was prepared by the Ministry of Tourism and Environment and is expected to be approved. The decision consists of the zoning of the already approved protected area. The core protection zone corresponds to locations in the previously identified upper and middle sections, while the lower section corresponds to a sustainable development and traditional use zone.

There are several natural and cultural protected sites within the wide project area, the Vjosa basin, as described in the previous chapter, due to the fact that this basin covers a large area. Apart from the protected areas (listed in Table 1) and cultural sites, there are also natural monuments.

This project aims to invest in settlements located within the Vjosa river basin. As such, focus project sites are expected to be located within populated settlements, such as the main towns, villages and potentially reaching to suburban settlements with the aim of integrating these latter into the service networks. The map in Figure 3 shows the municipalities that are located near or within protected areas. However, it must be emphasized that at this point, detailed investments have not been identified. Screening of project activities will be a crucial part of the pre-design phase in regard to a careful consideration of the impacts on protected natural and cultural sites, as well as their level of protection.

Figure 3: Indicative map showing municipalities within Vjosa Basin in relation to protected areas (green) (Source: ESRI Living Atlas)

#### International Protected Areas in Vjosa Basin

SPAMI – Specially protected areas of Mediterranean Importance, Barcelona Convention

Sazan-Karaburun Marine National Park was nominated a SPAMI site in the frame of the Barcelona Convention, following the ratification of this convention by Albania in 2000. The SPAMI List may include sites which are of importance for conserving the components of biological diversity in the Mediterranean; contain ecosystems specific to the Mediterranean area or the habitats of endangered species; are of special interest at the scientific, aesthetic, cultural or educational levels.

Emerald sites in Vjosa Basin

The updated list of officially nominated candidate Emerald Sites, published by the Council of Europe, in the framework of the Convention on the Conservation of European Wildlife and Natural Habitats (December 2021), includes the following nominated Candidate Emerald Sites within the Vjosa Basin:

AL0000001: "Llogara" National Park

AL0000014: Karaburun-Orikum-Dukat National Park

AL0000008: Protected landscape of the wetland complex Vjose - Narte. (Peisazhi i Mbrojtur i sistemit ligatinor Vjose-Narte)

AL0000004: Butrinti National Park (Parku Kombetar i Butrintit)

AL0000020: Managed Nature Reserve Germenj-Shelegure-Leskovik-Piskal / RNM Germenj-Shelegure-Leskovik-Piskal

Important Bird Areas (IBA) - Vlora Bay, Karaburun peninsula, Orikumi lagoon, Sazan island, Butrinti Lake, Narta Lagoon.

RAMSAR sites: Butrinti wetland is a nominated Ramsar site within the Vjosa River basin.

The following table lists all national protected areas, level of protection and surface as per the latest legislation . The table 2.1 also includes national protected areas that are also internationally protected-EMERALD, RAMSAR, SPAMI, etc

Table 2. 1 : National and International protected areas in the wide project zone

| Nomination | National Category of protection | Surface in hectares | International status |
| --- | --- | --- | --- |
| Kardhiqi Fir-Rrezoma/Bredhi i Kardhiqit-Rrëzoma | Managed Nature Reserve | 4,300.89 |  |
| Gërmenj | Managed Nature Reserve | 1,408.85 | EMERALD |
| Llogara | National Park | 1,768.34 | EMERALD |
| Levan | Managed Nature Reserve | 198.2 |  |
| Karaburun-Sazan | National Marine Park | 12,432.71 | SPAMI/EMERALD, IBA |
| Vjosa River / Lumi Vjose | National Park | 7,985.12 |  |
| Karaburun | Managed Nature Reserve | 17,483.28 | EMERALD |
| Hotova Fir-Dangelli / Bredhi i Hotovës-Dangëlli | Managed Nature Reserve | 35,884.16 | EMERALD |
| Zhulati Fir / Bredhi i Zhulatit | Managed Nature Reserve | 935.65 |  |
| Zagori | Managed Nature Reserve | 24,430.63 |  |
| Pishë Poro-Nartë | Protected landscape | 15,966.09 | EMERALD, IBA |
| Sotira Fir/Bredhi i Sotires | Managed Nature Reserve | 4,837.51 |  |
| Butrinti | National Park | 8,616.74 | EMERALD, RAMSAR, IBA |
| Blue Eye/Syri i Kalter | Managed Nature Reserve | 293.09 |  |

### Cultural heritage

The United Nations Educational, Scientific and Cultural Organization (UNESCO) World Heritage Sites are places of importance to cultural or natural heritage as described in the UNESCO World Heritage Convention, established in 1972. Cultural heritage consists of monuments (such as architectural works, monumental sculptures, or inscriptions), groups of buildings, and sites (including archaeological sites). Natural features (consisting of physical and biological formations), geological and physiographical formations (including habitats of threatened species of animals and plants), and natural sites which are important from the point of view of science, conservation or natural beauty, are defined as natural heritage. Albania ratified the Convention Concerning the Protection of the World Cultural and Natural Heritage on 10 July 1989, making its historical sites eligible for inclusion on the list.

As of 2021, there are four sites in Albania inscribed on the list and further four sites on the tentative list. The first site in Albania to be added to the list was the ancient city of Butrint which was inscribed at the 16th UNESCO session in 1992. The historic centre of Gjirokastër was inscribed in 2005 as Museum-City of Gjirokastra. In 2008, the historic centre of Berat was added to the site, to form the Historic Centres of Berat and Gjirokastër. In 2017, the Gashi River and Rrajcë regions were listed as part of the Ancient and Primeval Beech Forests of the Carpathians and Other Regions of Europe that is shared with 17 other countries. In 2019, the site Natural and Cultural Heritage of the Ohrid region, a World Heritage Site in North Macedonia since 1979, was expanded to include the Albanian part of the coast.

Table 2. 2: List of Albanian Cultural Heritage Sites

### Socioeconomic  aspects

Socio-economic indicators shed light on the context in which the Gender Equality Index is analyzed. Albania has made considerable progress in terms of economic development, which has resulted in poverty reduction and increased economic growth. The global financial crisis hit Albania after 2008 and resulted in reduced economic growth, reaching its lowest rate in 2013 with 1.0 percent real GDP growth. The economic growth started to bounce back in the later years and reached 3.8 percent in 2017, surpassing the 2.4 percent for the EU-28. Nonetheless, per capita GDP is much lower in Albania than EU-28. In 2017, the per capita GDP of Albania was EUR 4,024 compared to EUR 27,780 for the EU-28. The main economic sectors contributing to economic growth are services, industry and construction, and agriculture. Services account for 48 percent of GDP in Albania and they grew at 6.6 percent in 2017 in real terms. Industry and construction account for 20.4 percent of GDP with a real growth rate of 1.8 percent for industry and 7.0 percent for construction in 2017. In this same year, agriculture accounts for 19.0 percent of GDP and a real growth rate of less than one percent..

Demographic trends show that the Albanian population is projected to decrease, mainly due to low fertility rates and continuous migration abroad. The Albanian population as of January 1, 2019 is estimated at 2.9 million, and it is projected to reach 2.7 million by 2031. Continuously falling fertility since 2013 has also contributed to population decline. In 2018, the fertility rate was 1.37 live births per woman in reproductive age, which is the lowest rate since 2013 (1.73). The fertility rate is below the replacement rate and the EU-28 average (1.59 live births per woman). Furthermore, Albania has continued to experience emigration, although at a much lower rate than the largest migration waves of

the 1990s. In recent years, emigration is driven by jobs and education opportunities abroad. In 2018, 38,703 people emigrated. The high emigration along with declining fertility rates may further contribute to the population decline, as well as changes to the labor supply. Furthermore, as a result of high emigration rates, Albania received in the past large amounts of remittances, which accounted for about 28 percent of GDP in 1993. However, as family ties to the home country start to weaken so do remittances, which have gradually declined since 2000. In 2018, they accounted for about 9.7 percent of GDP7.

Education attainment in Albania shows a large gap with the EU-28 average for both men and women, while the gender gap favors boys in lower grades and then reverses in tertiary education, in favor of girls. Attainment for adults 25 years and older is close to two years below the average for the EU-28. Men have 0.5 years higher attainment than women (10.25 against 9.75 years), although the situation is reversed for the younger cohort aged 20-39 (10.6 against 11 years on average). Indeed, the percentage of women with tertiary education is higher than for men.8 Enrolment in preschool education shows a wide gap between Albania, with 76.3 percent, and the EU-28, where 95.4 percent of children are enrolled in preschool. And while enrolment of boys and girls is virtually identical in the EU-28, in Albania boys have higher enrollment.

The labor market shows disparities between women and men in Albania, which are greater than in the EU-28. Women have lower labor force participation rates and employment rates, and higher inactivity rates due to household responsibilities. Labor market indicators for Albania fall behind those of the EU-28. Youth in Albania has the lowest labor force participation rates and employment rates, and the highest unemployment rates compared to the rest of the population. The largest difference in labor market indicators between women and men is in the labor force participation rate, with a gap of 17.2 percent. The unemployment rate in Albania is about double that of the EU-28. Although men have a slightly higher unemployment rate than women in Albania, unemployment statistics mainly capture underemployment for women, since a large percentage are counted as employed in unpaid family labor. Lastly, the gender wage gap is 10.7 percent in Albania and 16.0 percent in the EU-28. It should be noted that the gender wage gap in Albania is calculated from wages declared at the tax office. As a result of informality, wages are often underreported, especially the higher wages, which pertain to men. Consequently, the gender wage gap is reduced. The gender wage gap calculated through survey data is around 15.2 percent10.

Despite the differences in the labor market women also face a double burden, since they are primarily responsible for the unpaid labor within the household, which is mainly focused in household chores and child-care. Regardless Socio-economic indicators for Albania and EU-28 of their employment status, women are by far the largest participants of unpaid care work. The data from the 2011 Time Use Survey show that over 90 percent of women regardless of their employment status participate in unpaid work compared to less than 50 percent of men. Furthermore, employed women devote about 4 hours to unpaid work compared to less than one hour for their men counterparts. The difference is much larger for women who are not in employment. Women who are not employed spend about 6 hours in unpaid work compared to about one hour spent by men who are not employed.

Lastly, representations of women in decision-making has increased at the legislative and executive level. Women represent 29.3 percent of the members of the parliament, with a total of 41 women members out of 140 members in total.11 During the 2013-2017 legislation, women represented 23.5 percent of the members of the parliament. There is also an increase in the representation of women in the government. Currently, 57 percent of the government is represented by women ministers, which has increased from 42 percent representation in the 2013 government.

In the project area are five prefectures intersect the Vjosa River basin: Gjirokastër (59%), Vlore (22%), Fier (10%), Korçë (9%), and Berat (less than 1%). The Albanian population in the Vjosa basin is about 200,000 inhabitants, mainly concentrated in eight cities (Gjirokastër, Libohovë, Përmet, Këlcyrë, Leskovik, Tepelenë, Memaliaj and Selenicë), and several small villages. The average density of population in the Vjosa basin is lower than in other parts of Albania. In the west part of the basin (the lower area) the population density is about 100-250 inhabitants/km², while in the upper area of the basin is about 10-15 inhabitants/km² . There has been a decrease of the population in the Vjosa basin within the last 35 years due to international migration (mainly Greece, Italy, Germany, the United States, etc.). Simultaneously, there is internal migration from mountainous villages to the Albania’s urban areas, including in the Vjosa’s lower catchment. This urban migration caused a 70% decrease of the population in the mountainous areas and produced a slight increase about 10-15% of the population in the main cities situated in the west side of Vjosa basin. Overall, the basin’s population is declining.

The main socio-economic activities of this area are agriculture, livestock and tourism. During the last 30 years, the area of the Vjosa River has faced great depopulation. In the last twenty years, only in the region of Gjirokastra (which includes the municipalities of Përmet, Këlcyre, Tepelenë, Memaliaj, Gjirokastër, Libohovë, Dropull), the population has decreased by almost half. The drastic decline in the population of these areas has led to a significant decline in economic activities and industries in the Vjosa Valley.

Tourism, agriculture, and livestock are important sectors had very rapid growth dynamics in recent years and are considered priority sectors of the Albanian economy, but a relatively large group of individuals, in an informal way, earn their incomes from the activities of collecting recyclable materials, the product from this service constitutes an important vital income.

It is estimated that there are around 12,000 individuals, mainly from the Roma community, whose livelihood is based mostly on the collection and sale of recyclable waste from public containers, businesses and any possible source.

This sector plays an important role and practically represents the only source that supplies the recycling industry with raw materials. Their contribution makes it possible to reduce the amount of waste deposited in landfills and other storage sites by at least 2% - 3%. With the ban on the import of recyclable waste, this part of society, in a completely informal way, is practically the only supplier to the recycling industry.

Their integration into the formal sector is a challenge, but addressing this problem brings multiple benefits, including:

• Social benefit through the formalization of the sector;

• Establishing a structured partnership for source separation and differentiated collection of waste;

• Environmental benefits by increasing the amount of recyclable waste for industry and reducing landfill waste;

• Economic benefit through self-employment and better working conditions for the informal sector;

Between informal collectors and the recycling industry lies a network of bulk collectors who can also be considered informal, but who play an important role in collecting and supplying the recycling industry with recyclable material.

# POLICY, LEGAL AND REGULATORY FRAMEWORK

This chapter presents national and international policies and regulatory frameworks that are relevant in guiding the design and implementation of the project activities, and in managing the potential environmental and social impacts that may be caused by these activities. The first part of the Section reviews the applicable national and international E&S regulatory frameworks concerning project components and activities and the second part discusses the world bank’s environmental and social standards (ESSs) that are relevant to the assessment and management of E&S risks and impacts of the project, including the ESS1 (Assessment and Management of Environmental and Social risks and impacts); ESS2 (Labor and Working Conditions); ESS3 (Resource Efficiency and Pollution Prevention and Management); ESS4 (Community Health and Safety); and ESS5 (Land Acquisition, Restrictions on Land Use and Involuntary Resettlement), ESS6 (Biodiversity Conservation and Sustainable Management of Living Natural Resources), ESS8 (Cultural Heritage) and ESS10 (Stakeholder Engagement and Information Disclosure). Moreover, the section also touches upon the international conventions and agreements signed/ratified in Albania gap analysis between the local regulation and World Bank ESS; gap analysis between Albanian framework on assessment and acquisition and WB standards (ESS5).

## 3.1	National Environmental Legal Framework

In general terms, the Albanian Constitution that was adopted by Albanian Parliament in 1998 requires institutions to maintain a healthy environment, ecologically suitable for present and future generations. In the last decade and especially since 2001, number of laws and other legal acts on the environment have been drafted and approved. The Albania national legal framework is largely harmonized with EU legislation. The Albanian legal framework regarding environmental and socioeconomic issues is based on the Constitution of the Republic of Albania and consists of laws and regulatory acts, such as Decisions of the Council of Ministers (DCM), ministerial acts, regulations, guidelines and standards.

### Law on Environmental Protection

Environmental legislation is governed by the Law on Environmental Protection No. 10431, dated June 9, 2013. This Law sets out principles, requirements, responsibilities, rules and procedures to ensure a higher level of environmental protection and includes dispositions for environmental impact assessment as a tool for environmental protection, aiming to identify and define the possible direct and indirect effects on the environment mainly to prevent these effects.

Article 5 defines the principle of sustainable development:” Public authorities, through the development, adoption and implementation of normative acts, strategies, plans, programs and projects within their competence, promote sustainable economic and social development, using natural resources in order to meet current needs and preserve the environment, without prejudice the possibility of future generations to meet their own needs”.

The Law on Environmental Protection establishes national and local policies on environmental protection, requirements for the preparation of environmental impact assessments and strategic environmental assessments, requirements for permitting activities that affect the environment, prevention and reduction of environmental pollution, environmental norms and standards, environmental monitoring and control, duties of the state bodies in relation to environmental issues, role of the public and sanctions imposed for violation of the Law.

### Law on Protected Areas and Biodiversity protection

The law No. 8906, dated 06.06.2002 “on the Protected Areas”, Updated with: Law no. 9868, dated 04.02.2008, laid down the framework for the proclamation, administration, management and sustainable use of protected zones and natural biological resources. The law also provides the basis for the development and mitigation of environmental tourism‟ and other economic benefits and for the provision of information and education to the general public. The primary goal of the law is to provide special protection of the most important components of natural reserves, biodiversity and in general nature, through the implementation of a protected areas network based on the International Union for Conservation of Nature (IUCN)4 categories system. Furthermore, the law defines the priorities and strategic objectives for the management of each category of protected areas.

The law “For the Protected Areas” states that whilst the primary administrative role lies with the Ministry of Tourism and Environment and GDFP, the interests of other ministries should be considered. The protected areas of Albania include 15 National Parks, 5 Protected Landscape Areas, 4 Strict Nature Reserves, 26 Managed Nature Reserves, and other protected areas. NAPA manages the network of protected areas and other natural networks as Natura 2000.

The Ministry of Tourism and Environment, through the Directorate of Biodiversity and Protected Areas within the General Directorate of Environmental Policy and Delivery of Priorities, covers issues related to the drafting of policies on nature protection as well as strategic documents development in this field. Cooperation is extended with other departments of the Ministry and with the following implementing institutions:

•	National Agency of Protected Areas (NAPA);

•	National Environmental Agency (NEA);

•	National Forest Agency

•	General Inspection under the Ministry of Interior

Albanian legislation for the protection of biodiversity relevant to the Project is summarized in Table 3.1 below.

Table 3. 1: Albanian Legislation on Biodiversity Relevant to the Project

| Legislation | Overview |
| --- | --- |
| Law No. 9587 (20.07.2006) | “On the Protection of Biodiversity” (as amended) – This law establishes requirements for the preservation and protection of biological diversity, including protected areas, sensitive habitats and species. The law requires a biological assessment as part of the environmental assessment and collection of all relevant data for the decision-making process. |
| Law No. 81/2017, dated 04.07.2017 | “On Protected Areas” – This law governs all matters related to Protected Areas in Albania. It determines the categories of the protected areas in Albania, management rules and roles on the decision-making process. It requires compliance with the specific rules when accessing, working and performing any other related activities nearby and/or within the protected areas. |
| Ordinance No. 1280, dated 20.11.2013 | “On the approval of the Red List of Wild Flora and Fauna” (as amended) - This ordinance lists the status of the conservation of flora and fauna species in Albania. |

Law No. 81/2017 “On Protected Areas” defines the different categories of the PA’s in Albania, and their management prescriptions. Albanian Law No. 81/2017 on PA’s defines 7 categories of PA, each with varying degrees of protection that have been found to be present in the study area:

•	Strict Nature Reserve (Category I)

•	National Park (Category II)

•	Natural Monument (Category III)

•	Municipal Natural Park (Category IV)

•	Protected Landscape (Category V)

•	Protected Area of Managed Resource (Category VI)

•	Protected areas of international interest (no specific protection category).

Based on the latest DCM No.10 dated 28.12.2020 “On the approval of the new Protected Areas Boundaries”, Vjosa river has been listed and classified as National Park and falls under the category II – IUCN.

Protection of Physical Environment Framework

Albania has developed legislation for the protection of the physical environment, including guidelines, thresholds and limits for emissions. Legislation related to water, air, noise, vehicle and equipment emissions, fuel quality, waste and wastewater is summarized in the Table below.

Table 3. 2: Legislation related to protection of the physical environment

| Legislation | Overview |
| --- | --- |
| Law No. 111/2012, amended with Law No. 6/2018 | “On integrated management of water resources” amended with Law No. 6/2018 “On integrated management of water resources” based on Directive 2000/60/EC Water Framework. The aim of the law focuses on: (i) environmental protection and improvement of water, surface water, either temporary or permanent, internal sea waters, territorial waters, exclusive economic zones, continental shelf, trans-boundary waters, groundwater, and their status; (ii) security, protection, development and rational utilization of water resources, protection of water resources from pollution etc. This law provides the definition of water bodies and sets some protection and usage restrictions, and requires others to be approved by several by-laws. The law defines the banks of the water resources, restriction of certain harmful construction activities on the banks/ shores and water protection areas. |
| DCM No. 177 (31.3.2005) | “On the allowed norms of liquid discharges and host water environmental criteria” - provides the allowed norms for effluent discharges on the environment, for the protection water resources. |
| DCM No. 379 (25.5.2016) | “On the approval of the regulation on Drinking Water Quality” - Its objective is to protect human health from the adverse effects of any contamination of water intended for human consumption, by ensuring that it is wholesome and clean. Regulates several issues related to testing of drinking water and protection zones around the water well or community ground water deposit. The regulation sets three protection zones (buffer zones) from ground water well or water deposit places on the ground. The immediate zone of protection ranges from 15 to 100 m from the axe of the well or the deposit. The precise distance is set based on the evaluation of the geological formations by the hydrogeological expert. The second and third buffer zone are circling the first one. For those zones, the regulation does not set any distance criteria, but restricts the activities that can impact the water quality such as disposal or burial of waste, mining, etc. |
| DCM 416 dated 15/03/2015 (ANNEX C) | "On the approval of general and special conditions, accompanying documents, validity period, application forms for authorization and permit, review and decision-making procedures and authorization and permit formats for the use of water resources" |
| Law No. 162 (04.12.2014 enforced by the January 2018) | “On protection of ambient air quality”, fully transpose Directive 2008/50/EC on ambient air quality and cleaner air for Europe, as well as Directive 2004/107/EC relating to arsenic, cadmium, mercury, nickel and polycyclic aromatic hydrocarbons in ambient air. |
| Decision of the Council of Ministers Nr. 127, dt. 11.2.2015 | “On the requirements for the use of polluted water sludge in agriculture”. Agricultural sludge must be in the right conditions and parameters to be used. The producer of these sludges that will be used in agriculture must keep a record of these data and report them every year by June 30 to the competent authorities. Sludge must be treated before use in agriculture, and the use of untreated sludge is not allowed |
| Order of Minister of Transport and Infrastructure No. 149 (07.04.2014) | “On the approval of the rules for implementing the airworthiness and environmental certification of aircraft and related products, parts and appliances, as well as for the certification of design and production organizations”, fully aligned with the EU Regulation No. 748/2012 of 3rd August 2012, laying down implementing rules for the airworthiness and environmental certification of aircraft and related products, parts and appliances, as well as for the certification of design and production organizations. |
| Instruction No. 6527 (24.12.2004) | “On allowed vehicle air emission, noise generation levels, and control methods” amended - This instruction includes requirements for annual vehicle inspections and allowed air emissions. All vehicles must comply with these norms. |
| DCM No. 613 (07.9.2011) | “Approval of the technical rules for the assessment of the noise conformity for the equipment installed in open spaces or environment”. Sets noise release norms for certain equipment generating noise, such as electricity generators, tractors, compressors, etc. The regulation lists set thresholds. |
| Law No. 9774, dated 12.07.2007, amended by Law No. 39/2013 | “On the assessment and administration of ambient noise” – defines the requirements for environmental protection from noise, how to avoid and prevent, reduce and eliminate the harmful effects of exposure to them, including inconvenience from noise. This Law aims to protect human health and the environment from adverse effects caused by noise emissions and sets general rules, authorities, inspection etc. |
| DCM No. 587, dated 07.07.2010 | “On monitoring and control of noise levels in urban and touristic areas” – sets the rules and regulations on the protection from noise generation and noise level administration in urban and touristic areas. |
| DCM No. 1063 (23.12.2015) | “On the Approval of the technical rules for the assessment of the noise conformity for the equipment installed in open spaces or environment” sets the noise release norms for certain equipment noise generation such as electricity generators, tractors, compressors etc. |
| Instruction No. 8 (27.11.2007) | Ministry of Environment and Ministry of Health on “Noise levels in different media”, sets the numerical values of noise in specific zones and aims to ensure adequate noise exposure protection for human health. |
| Instruction No. 6527 (24.12.2004) | “On allowed vehicle air emission, noise generation levels, and control methods” amended - This includes requirements for annual vehicle inspections and allowed air emissions. All vehicles must comply with these norms. |
| DCM No. 147 21.03.2007) | “On the quality of petrol and diesel fuels”. |
| DCM No. 781 (14.11.2012) | “On the quality of certain liquid fuels for thermal, civil, industrial and water transport use (sea, river and lake)”. |
| Law No. 10463 (22.09.2011) amended | "On the integrated waste management" (as amended) - aims to protect human health and the environment, and to ensure environmental sound management of waste through integrated management. |
| DMC No. 99 (18.02.2005) amended | “Albanian waste catalogue” (as amended) - which makes the classification of the waste, based on industry types, and the criteria to assess the hazardousness of the waste. The regulation codifies the waste types based on the European Waste Catalogue. |
| DCM No. 229 (23.04.2014) | “On the approval of the rules for non-hazardous waste transfer and the data to register in the transferring document” - The newly enforced regulation requires transferring the waste at licensed companies and ensuring final disposal in approved facilities. This act requires documenting the waste transfers and providing the final disposal certificate to the NEA. The regulation requires for all waste generating companies to be registered at NEA and obtain a personal waste generation number. |
| DCM No. 371 (11.06.2014) | “On the approval of the rules for transferring the hazardous waste and the data to register in the transferring document” - The newly enforced regulation requires transferring the waste at the licensed company and ensuring final disposal in approved facilities. This act requires documenting the waste transfer and delivering the final disposal certificate at the NEA. The regulation requires for all waste generating companies to be registered at NEA and obtain a personal waste generation number. |
| Law No. 9115/2003 (24/07/2003) | “On the Treatment of polluted water” provides regulations that state the need for treatment of polluted water before it is discharged. Article 6 sets the obligations of physical and legal entities that discharge polluted waters. Physical and legal entities, the activity of which discharges polluted waters, are obligated to take measures to: a) Continuously reduce the amount of used waters they discharge in the receiving environment; b) reduce the degree of pollution in discharging waters, especially such pollution as caused by hazardous substances and waste; c) manage and treat polluted waters. To comply with these obligations, the physical and legal entities whose activities discharge polluted waters must design a program of technical, technological and organizational measures. This program is subject to control by the Environmental Inspectorate, the licensing authority and the local government structures. |

### Law on Environmental Impact Assessment and EIA procedure

All projects associated with potential impacts on the environment, shall be subjected to an EIA prior to starting the implementation. The EIA report and other necessary documents will be submitted to the Ministry of Tourism and Environment (MoTE) who will transfer the project files to the NEA for review. The project shall be approved with Environmental Decision/ Declaration of the NEA and MoTE. The procedure of EIA is detailed in the DCM No. 686 dated 29.07.2015 “On the rules, responsibilities, timelines for the EIA procedure and the transfer procedure of the decision for the environmental declaration” amended.

The Law “On Environmental Impact Assessment” is the basis to all other laws and by-laws regulating the Environmental Impact Assessment procedure. The two annexes of this law specify the categories of projects that will be subject to preliminary EIA or propound EIA. Based on the preliminary screening of this legislation, at this project early stage, the main subprojects under the CARE4BlueSea, will be subject to preliminary EIA, Annex II Point 11. Projects types that fall under preliminary EIA, b) Installations for disposal of waste; c) Wastewater treatment plants (less than 30.000 People Equivalent); ç) Places for depositing sludge. Meanwhile for projects of WWTP (equal/more than 30.000 People Equivalent) will be subject to profound EIA procedure.

Preliminary EIA and profound EIA procedures as per the national standards and legislation, has been presented by the flowcharts in Figure 4 and 5 below.

According to Law No.10440/ 2011 (Article 11), at the conclusion of the EIA process, NEA will decide if a preliminary EIA approval will be issued or if further studies are required (i.e. and ‘in depth’ EIA is required, thus an Environmental Declaration). It has been anticipated that at the end of the EIA process, an Environmental Approval will be issued by the MoTE, through an online application process.

The main documents required by the legal framework to be submitted to MoTE to obtain the Environmental statement consist of:

•	Preliminary EIA report (digitally Signed from a licensed Environmental Expert)

•	Technical Summary and DWG (Digitally signed from the licensed Architect);

•	Legal documentation regarding the property status of the project area

•	Full dossier of official documents of the licensed Environmental Expert engaged to conduct the procedure of EIA

•	A scanned copy of the service fee, as defined in the respective legislation.

National, Regional and Municipal unit and agencies representing a role during the EIA process consist of:

The Ministry of Tourism and Environment

•	The National Environmental Agency

•	Regional Directory of Environment

•	National Agency of Protected Areas (NAPA)

•	Regional Administration of Protected Areas

•	Municipalities

In addition to the legislation specifically pertaining to the need for an EIA, there are national policies, laws, and regulations applicable to the proposed Project and its environmental and social aspects. Furthermore, Albania has developed environmental standards that are mainly based on the European Commission Directives. Existing standards include protection of the biodiversity, cultural heritage, air emissions, noise levels, water quality and discharge, and waste management.

The second most important law in this process is the Law “On Environmental Permits” (Nr. 10448, dt.14.7.2011), specifying the activities that cause environmental pollution during operation phase, that require an environmental permit in order to start the activity, type A, B or C, outlined in detail in the annexes of this law. The law requires the use of best available technologies and the permit outlines monitoring and reporting requirements and responsibilities.

When more detailed information will be known from the feasibility studies for the activities under the project, the Environmental expert of the project, based on the assessment and in line with the national legislation will guide which of the activities will be requiring the preliminary EIA or profound EIA, as per the classification on the EIA Law.

Figure 4:  Preliminary EIA Procedure and Timeline according to Decision of Ministerial Council (DCM) No.686 (29.07.2015) on “Approval of rules, responsibilities and timeframe of the environmental impact assessment procedure

Figure 5:  Profound EIA Procedure and Timeline according to Decision of Ministerial Council (DCM) No.686 (29.07.2015) on “Approval of rules, responsibilities and timeframe of the environmental impact assessment procedure

### Laws and Regulations in the Field of Cultural Heritage and Chance Finds

Law No. 27/2018, dated 17.05.2018 “On Cultural Heritage and Museums” is the primary legal framework governing the management of tangible and intangible cultural heritage in Albania. The Law aims to promulgate and protect the cultural heritage in the territory of the Republic of Albania. This Law, in relation to the field of territorial planning and development, defines inter alia:

- the cases of construction in public or private properties, which must obtain written approval from the National Council of Material Cultural Heritage and the National Council of Archaeology;

- cases of excavations, restorations, uses and any other action in the cultural monuments, as well as any alteration on the ground under their protection, to be done with the authorization of the National Council of Material Cultural Heritage, Archaeological Institute, Archaeological Service Agency;

- the rules and types of constructional interventions in the Museum Areas, museum ensembles, historical centers, monuments of culture, archaeological parks.

According to the law:

The state ensures cultural heritage preservation, safeguarding, assessment and management pursuant to provisions laid down hereunder and in the legislation in force.

Central state authorities and local self-government units coordinate the work, and correlate, approximate and integrate activities with the ultimate goal to ensure cultural heritage preservation, safeguarding, assessment and management, and to provide the conditions for its public accessibility.

The state adopts measures for cultural heritage preservation from natural disasters and armed conflicts.

Table 3. 3: Legislation for the protection of cultural heritage

| Legislation | Overview |
| --- | --- |
| Cultural Heritage |  |
| Law 27/2018 (17.05.2018) | “On Cultural Heritage and Museums” - All matters relating to cultural heritage in Albania are governed by this law”. The law defines the preservation and chance finds procedures (archaeological objects or items of cultural heritage value which are discovered by chance) to be used during Project implementation. |
| Article 146 | Requires and obliges any person who discovers or excavates objects of cultural heritage value, by chance during construction works, to suspend work immediately and inform the relevant local authorities within three days. The relevant local authorities consist of the local government office (municipality), the Police Department and the Regional Directory of Cultural Heritage (RDCH). The RDCH verifies the situation/findings and reports to the Institute of Cultural Monuments (IoCM). These institutions are responsible for assessing the archaeological value of the objects found, and determining whether work may continue or whether it must remain suspended until further ground investigations have been undertaken. |
| Article 5, paragraph 64 and article 31 | Defines the conservation of non-material cultural heritage by measures that aim of long-lasting preservation of such cultural assets. |

Table 3. 4: Laws adopted after the ratification of international conventions by the Republic of Albania

| Convention name | Ratified by Albania |
| --- | --- |
| Law no. 9490, dated 13.03.2006 "On the Ratification of the Convention for the Safeguarding of the Intangible Cultural Heritage", Paris 2003 | 2006 |
| Law nr.9806, dated 17.09.2007 On the Ratification of the European Convention "On Protection of the Archaeological Heritage" | 2007 |
| Law No. 10 027, dated 11.12.2008 "On accession of the Republic of Albania to the Convention on the Protection of Underwater Cultural Heritage", Paris 2001 | 2008 |

Source: http://www.kultura.gov.al/al/baza-ligjore

### Health and Safety Framework

Law No. 10237/2010 “On safety and health at work” ensures the security and protection of health through prevention of professional risks, eliminating the factors that constitute risk and accidents, inform, advice, balanced participation, in accordance with the law. The present law applies the following:

- The Directive of the European Council 89/391/EEC, dated 12 July 1989 “On the introduction of measures to encourage improvements in the safety and health of workers at work”;

- The Directive of the European Council 94/33 EEC, dated 22 July 1994 “On the protection of young people at work,” article 6; and

- The Directive of the European Council 92/85 EEC “On the introduction of measures to encourage improvements in the safety and health at work of pregnant workers and workers who have recently given birth or are breastfeeding".

Albanian legislation on health and safety and the relevance to the project are highlighted in the table below.

Table 3. 5: Legislation on health and safety

| Legislation | Overview |
| --- | --- |
| Law No. 10237/2010 (18/02/2010) | “On Safety and Health at Work” - This law regulates the framework of health and safety in the workplace and determines the roles of each party subject to the law. |
| Law No. 9863/2008 | The State Sanitary Inspectorate aims to protect workers from the impacts of adverse working conditions, such as exposure to toxic substances, radiation, unworkable noise, vibrations, unfavorable microclimate, and controls the level of occupational diseases and accidents as a result of adverse conditions. |
| Law No. 9863/2008 (28/01/2008) | “On food” specifies the rules of food safety in Albania |
| Law No. 10433/2011 (16/06/2011) | “On Inspection in the Republic of Albania” |
| DCM No. 562/2013 (3/07/2013) | Decision of the Council of Ministers concerning the approval of the regulation on minimum safety and health requirements for the workplace. |
| DCM No. 312/2010 (5/5/2010) | “On safety in site construction” sets the rules of safety for construction activities. |
| Decision No. 692/2001 (13/12/2001) | “On special measures on safety and health protection at work” |
| DCM No. 842/2014 (3/12/2014) | “For the health and safety and protection of the employee from noise risks in the working places” requires the employer to assess the noise levels at the working place and ensure the protection of its workers |

### Other relevant legislation

Other national regulations relevant to the CARE4Blue is presented in Table 6 below.

Table 3. 6: Other Relevant National Legislation

| Legislation | Overview |
| --- | --- |
| Law No. 107/2014 | “On Territory Planning and Development” - The law aims to integrate the urban planning legislative framework into a single law, and includes the concept of the protection of natural and cultural heritage, and community’s health and safety for territory planning. |
| DCM No. 408 (13.5.2015 amended by DCM 231/2017) | The regulation for territorial development. |
| Law No. 8752/2001 (26/03/2001) amended several times | "On the establishment and functioning of the structures for land administration and protection", amended by Law No. 10257/2010 regulates land uses issues, and their compatibility with Regional Planning. |

### Other relevant permits

Development or construction permit

The Law Nr. 107/2014, “On territorial planning and development”, as amended, regulates the decision-making process in relation to territorial development and permits.

In the Republic of Albania there are two levels of territorial planning:

-Planning at the central level, which is carried out through the following planning documents:

o	The General National Territorial Plan, for the entire territory of the Republic of Albania.

o	Sectoral national plans for all or part of the territory.

o	Detailed plans for areas of national importance.

-Planning at the local level, which is carried out through the planning documents as follows:

o	Sectoral plans at the regional level.

o	Overall Local Plans.

o	Detailed local plans.

Application for a development/construction permit is done electronically, by the proposer of the development.

Authorization from the Water Basin Council

This authorization for use of water resources is required in the cases of use of underground waters, surface waters, construction activities near the coastline, liquid discharges etc. and this is presented as a requirement and legal obligation under Law No. 111/2012, “On integrated management of water resources” amended with Law No. 6/2018 “On integrated management of water resources”.

The procedures and guidance in the proces of application and procedures to obtain the authorization,  are explained in detailes at the below listed DCMs.

- DCM No. 550 dated on 15/07/2020 "On the approval of the request forms for the approval in principle, for the granting of the concession for the use of the water source, the permit/authorization for peddling the water source, construction activities on the banks, activities in the bed of the water source, liquid discharges, the use and reuse of of used, polluted waters, of accompanying documents, of the review and decision-making procedure, of permit formats, of authorization, of special conditions and of their validity periods" .

- DCM 416 dated 15/03/2015 (ANNEX C) "On the approval of general and special conditions, accompanying documents, validity period, application forms for authorization and permit, review and decision-making procedures for the use of water resources”

Required permissions on cultural heritage sites

Any interventions within cultural sites, including cultural monuments of category I and II, historical centers, historical urban ensembles, and any other interventions within cultural protected area boundaries, must receive the approval of the Committee on Material Cultural Heritage. The law Nr. 27/2018 “On cultural heritage and museums” and its regulations specify the required procedures.

National Permits required (related to Cultural Heritage preservation)

- Approval of the restoration proposals by the National Council of the Tangible Cultural heritage

- Approval of the Institute of Cultural Monuments.

Investments in Natural Protected Areas, since approval of DCM 41, dt. 03.12.2020 , requests for construction/development permits within natural protected areas and tourism priority areas are reviewed by the local authorities in case of approved development plans, or in case these investments are for purpose of improved public service infrastructure, in case of missing local development plans. In any case, a positive opinion from the Ministry of Tourism and Environment and the National Agency of Protected Areas is required to go ahead with the approval.

### International Convention and agreements

Albania is signatory to several international conventions and agreements on biodiversity conservation, environmental protection, and sustainable development. The major conventions and agreements that are relevant to the project are the following:

Table 3. 7: International Conventions and Agreements Signed/Ratified in Albania

| Convention/Agreement | Overview | Ratified |
| --- | --- | --- |
| Aarhus Convention on Access to Information, Public Participation in decision-making and Access to Justice in Environmental Matters (1998) | The Convention establishes a number of rights to the public, with regard to the environment; including access to environmental information; public participation in environmental decision-making and access to justice. | 26 October 2000 |
| UN Framework Convention on Climate Change (UNFCCC) (1992) entered into force in 1994 | The United Nations Framework Convention on Climate Change (UNFCCC) has been crucial in addressing climate change and the need for a reduction of emissions of greenhouse gases. The ultimate objective of the Convention is to stabilize greenhouse gas (GHG) concentrations in the atmosphere at a level that would prevent dangerous human interference with the climate system. | 01 December 1994 |
| Paris Agreement at the COP21 in Paris on 12 December 2015, entered into force on 4 November 2016 | The Paris Agreement builds on the Climate Change Convention to combat climate change. | 21 September 2016 |
| Kyoto Protocol | The Kyoto Protocol is an international agreement linked to the United Nations Framework Convention on Climate Change; signatories commit to setting internationally binding emission reduction targets. | 01 April 2005 |
| Convention on the Protection and Use of Trans boundary Watercourses and International Lakes (1992) | Avoid or minimize adverse effects on water resources and water quality. | 5 January 1994 |
| Convention on Biological Diversity (CBD) (1992) | Avoid or minimize adverse effects on important habitats and species, internationally and naturally designated nature conservation sites; conservation, sustainable and equitable use of biodiversity. | 5 April 1994 |
| Convention on the Protection of Wild Flora and Fauna and Natural Habitats in Europe (Bern Convention) (1976) | The Convention aims to ensure the conservation of wild flora and fauna species and their habitats. Special attention is given to endangered and vulnerable species, including endangered and vulnerable migratory species; to avoid or minimize adverse effects upon important habitats and species, internationally and naturally designated nature conservation sites. | 2 March 1998 |
| Convention on the Conservation of Migratory Species of Wild Animals (Bonn Convention) (1979) | Avoid or minimize adverse effects upon migratory species | 1 September 2001 |
| Agreement on the Conservation of African-Eurasian Migratory Water birds (1995) | African-Eurasian Migratory Water birds Agreement (AEWA) covers 254 species of birds ecologically dependent on wetlands for at least part of their annual cycle. All AEWA species cross international boundaries during their migrations and require good quality habitat for breeding as well as a network of suitable sites to support their annual journeys. Avoid or minimize adverse effects upon migratory water bird species. | 1 September 2001 |
| Convention on International Trade in Endangered Species of Wild Fauna and Flora (CITES) (1975) | CITES is an international agreement between governments. Its aim is to ensure that international trade in specimens of wild animals and plants does not threaten their survival. | 27 June 2003 |
| Convention on the Protection of the World Cultural and Natural Heritage (1989) | Avoid adverse effects upon Albanian and World Cultural Heritage sites; minimize adverse effects on unknown and intangible cultural heritage sites, material assets and other infrastructure. | 10 July 1989 |
| ILO Convention 29 Forced Labour Convention (1930) and ILO 105 Abolition of Forced Labour Convention (1957)) | Its object and purpose are to suppress the use of forced labour in all its forms, irrespective of the nature of the work or the sector of activity in which it may be performed. | 25 June 1957 27 February 1997 |
| ILO Convention 87 Freedom of Association and Protection of the Right to Organize (1948) | Protects the rights of workers and employers to join organizations of their own choosing without previous authorization. | 3 June 1957 |
| ILO Convention 98 Right to Organize and Collective Bargaining | The convention provides for workers to be able to join unions and engage in collective bargaining. | 3 June 1957 |
| ILO Convention 100 Equal Remuneration Convention (1951) | Each member shall, by means appropriate to the methods in operation for determining rates of remuneration, promote and, in so far as is consistent with such methods, ensure the application to all workers of the principle of equal remuneration for men and women workers for work of equal value. | - un 1957 |

# World Bank Environmental and Social Framework and relevant Environmental and Social Standards

The WB Environmental and Social Framework (ESF), effective October, 2018, enhances the World Bank’s commitment to sustainable development through ten Environmental and Social Standards (ESS) that are designed to support Borrowers’ environmental and social (E&S) risk management. The ESF uses a risk-based approach that applies increased oversight and resources to complex projects and promotes increased responsiveness to changes in project circumstances through adaptive risk management and stakeholder engagement.

As part of the ESF, the Borrower is responsible for implementing the ten (10) Environmental and Social Standards, which are designed to avoid, minimize, reduce or mitigate the adverse environmental and social risks and impacts of projects.

Each standard includes objectives that define the environmental and social outcomes to be achieved. It also includes requirements that help Governments achieve the Environmental and Social Standard objectives through means appropriate to the nature, scale and risks of a project. The 10 (ten) Environmental and Social Standards are described in the table below.

Table 4.1: WB Environmental and Social Standards

| ESS | Scope of application | Relevance to the project |
| --- | --- | --- |
| ESS1 - Assessment and Management of Environmental and Social Risks and Impacts | Sets out the Borrower’s responsibilities for assessing, managing and monitoring environmental and social risks and impacts associated with each stage of a project supported by the Bank through Investment Project Financing, in order to achieve environmental and social outcomes consistent with the Environmental and Social Standards (ESSs). | The standard is relevant. All investments must undergo the Environmental and Social Assessment procedure (ESMP and ESIA). The project activities may have impacts on water quality, air quality, noise and vibration, visual aesthetics, traffic, health and safety, , potential for gender exclusion in the project along with the risks of SEA/SH. Etc. Environmental Impacts from such activities are expected to be site-specific and reversible nevertheless the problem might become worse whenever the countermeasures applied are inappropriate and if E&S measures are not considered. Since the level of design of the proposed project activities and interventions is not known to inform the preparation of adequate, site-specific environmental and social due diligence, the Borrower has prepared the ESMF, to assess and manage the environmental and social risks and impacts covering different typologies of sub-projects. All potential sub-projects will be screened based on the criteria developed in the ESMF consistent with the ESF’s risk classification. Based on the screening and the assigned risk category of each subproject activity, ESIAs or site-specific ESMPs will be prepared for each subproject as per the national requirements and in compliance with WB ESF. The ESMF will also carry out an initial risk assessment and identify a list of activities that the Project will not support and this will be incorporated into the ESMF and Operations Manual. Issues related to the Labor and Working condition will be summarized in the ESMF and elaborated in more detail in the LMP. A Labor Management Procedures (LMP), a Stakeholder Engagement Plan (SEP), and a Resettlement Policy Framework (RPF) have also prepared by the Borrower. The RPF is prepared because the precise site location could not be determined by the appraisal. The precise locations will be determined upon finalization of the designs for the respective investments. The requirements set out in paragraphs 14–18 of ESS1 will be applied to the TA activities as relevant and appropriate to the nature of the risks and impacts. The TOR for all TA activities will be reviewed to include E&S aspects as necessary, and related outputs will be reviewed as needed to ensure consistency with the ESF prior to completion. The Borrower, in coordination with the Bank team, will prepare and disclose a draft ESCP prior to an appraisal which will be disclosed in-country and at the WB’s external website prior to the appraisal. All E&S instruments will need to be finalized in a timely manner to be taken into account in the respective engineering designs and bidding documents to ensure that contractual E&S provisions are considered. To ensure that all Project activities at all Project sites are carried out in compliance with the WB ESF, the Borrower will hire, for the activities under the implementation of MoTE/PMT, one Environmental expert and one Social Expert and for the activities under the implementation of AKUM/PCU and one Environmental expert and one Social Expert. Some of the proposed interventions may impact water resources of the Vjosa River shared by Albania and Greece, which is an international waterway according to the Policy OP 7.50 therefore the Policy is applicable to the proposed Project. Accordingly, the Government of Albania notified Greece, the other riparian country of the proposed Project. As of January 8th, 2023, which was the deadline set out in the notification letter sent to the riparian countries to respond on the Project, no response has been received and therefore the policy has been triggered. |
| ESS2 - Labor and Working Conditions | To promote safety and health at work. • To promote the fair treatment, nondiscrimination and equal opportunity of project workers. • To protect project workers, including vulnerable workers such as women, persons with disabilities, children (of working age, in accordance with this ESS) and migrant workers, contracted workers, community workers and primary supply workers, as appropriate. • To prevent the use of all forms of forced labor and child labor. • To support the principles of freedom of association and collective bargaining of project workers in a manner consistent with national law. • To provide project workers with accessible means to raise workplace concerns. | The standard is relevant. This standard is relevant. While the project’s labor requirements have not yet been fully defined, it is likely that the project will include direct workers and contracted workers. The direct project workers will be consultants and public servants assigned to the project. The project management team of MoTE and AKUM as implementing agencies will include experts in technical fields as well as in fiduciary, environmental, and social assessment. Based on the project components, it is expected that the project will engage consultants (whether individual or firm) to carry out the skills and capacity-building technical assistance and training necessary for project activities. The project will also engage local contractors to complete any civil works associated with project infrastructure activities. Risks here will include mostly those related to worker safety, working on construction sites, and personal injuries. There are no risks of forced labor or child labor neither for the categories of direct project workers or contracted workers. If the project includes primary supply workers, the E&S assessment will examine the risk of child and/or forced labor as well as safety. The approximate number of workers in the site would be somewhere around 20 to a maximum 40 to 50. There would be no labor camps as most of the work would be sourced by local companies with local labor. The client and primary supplier(s) will also be required to adhere to the relevant requirements of ESS2. Government, agencies, and sub-grantee/investment employees involved in project implementation will remain subject to the terms and conditions of their contracts unless there is an effective legal transfer of their employment to the project. For this category of worker, only the OHS requirements under ESS2 apply. The project prepared Labor Management Procedures (LMP) with a dedicated Grievance Redress Mechanism (GRM). |
| ESS3 - Resource Efficiency and Pollution Prevention and Management | To promote the sustainable use of resources, including energy, water and raw materials. To avoid or minimize adverse impacts on human health and the environment by avoiding or minimizing pollution from project activities. To avoid or minimize project-related emissions of short and long-lived climate pollutants. To avoid or minimize generation of hazardous and non-hazardous waste. To minimize and manage the risks and impacts associated with pesticide use. | The standard is relevant as there are potential sources of pollution from the construction and operation of the project activities. Appropriate mitigation measures are included in the ESMF, and specific ESMP will be developed in line with the WBG’s General EHS Guidelines and sectoral EHS Guidelines for Water and Sanitation, and Waste Management Facilities, as well as national standards, whichever are more stringent in any specific context. All site-specific ESMPs will include these mitigation measures with more specificity as applicable depending on the results of subproject level ESIA analysis, in light of specific works to be carried out and conditions at the site. Any waste generated by construction activities will be disposed of according to national regulations and ESMP/ESIA and according to the WBG EEHSGs and the Good International Industry Practice (GIIP). The site-specific instruments will also address air emissions (dust, odors, and vehicle emissions) and discharges of wastewater (eg. runoff from waste handling facilities) and the measures that should be taken to minimize the risks and impacts on the surrounding environment, for hazardous chemicals. The specific E&S instrument will include mitigation measures to address these issues, which include dust suppression and vehicle maintenance to minimize the impact of air emissions and to minimize and manage the noise levels, such as applying standard restrictions to hours of site work. |
| ESS4: Community Health and Safety | Addresses the health, safety, and security risks and impacts on project-affected communities and the corresponding responsibility of Borrowers to avoid or minimize such risks and impacts, with particular attention to people who, because of their particular circumstances, may be vulnerable. | The standard is relevant given that project investments may expose communities to health and safety risks, especially if there are communities adjacent to the construction sites and activities. The presence of nearby communities will be confirmed during project implementation once the exact locations of project investments are known. The generic ESMP, part of ESMF identifies and layout generic measures to minimize community risks from these and other issues. During implementation, contractors will be required to prepare site-specific ESMPs which will also include community risks and impacts to ensure adherence to this standard. It will be essential for the borrower to follow up closely on the OHS activities of the awarded contractors by ensuring that their ESMP takes into consideration the prevention of such impacts. The E&S instruments will incorporate the traffic management plans in case the scanning impacts in the neighboring travel trajectories are identified. The risks from the labor influx and potential interference and impacts on the local population are negligible because most probably most of the work will be performed by the local companies and most of the workers would be local ones. The risks/impacts and recommended mitigation measures which will be further fine-tuned in the site-specific ESIAs/ESMPs to be included in the contracts. A GRM will be needed for stakeholders to raise any concerns about various project activities that will have to be clearly communicated and actively disseminated to all stakeholders. |
| ESS5: Land Acquisition, Restrictions on Land Use and Involuntary Resettlement | Where involuntary resettlement is unavoidable, it will be minimized and appropriate measures to mitigate adverse impacts on displaced persons (and on host communities receiving displaced persons) will be carefully planned and implemented | The standard is relevant given that the project will finance (i) SWM investments and(ii) infrastructure investments in wastewater collection and treatment in the selected municipalities to reduce environmental pollution and health hazards. Because the exact sub-projects and resulting resettlement impacts are unknown at this stage, provisionally there will be up to 6 small-scale wastewater treatment plants, and an extension of sewage systems to be selected areas. The borrower has developed and disclosed by Appraisal a draft Resettlement Policy Framework (RPF) with proposed location alternatives. The draft RPF focuses particularly on the governing principles to carry land acquisition for the Project in accordance with ESS5, the process by which the land acquisition and resettlement actions will take place, any key gaps between local practices and ESS5, and ways to address them, including, among other things, eligibility criteria for defining various categories of displaced persons, and methods for valuing affected assets. RAPs will be prepared in accordance with the RPF guidelines. RAPs need to be approved before bidding and fully implemented before construction can start. Once the location of subprojects is determined, and before any civil works start, Resettlement Plans will be prepared and disclosed for those subprojects causing impacts covered under ESS5 and in line with the RPF. Any new sites that would require large-scale resettlement (above 100 PAPs) will be excluded from the project. The RPF and ESMF include an E&S screening form to be used to screen sub-projects that contain questions on resettlement, including legacy issues. The ESCP will include the commitment to implement the RPF and prepare RAPs, where necessary, during project implementation. |
| ESS6: Biodiversity Conservation and Sustainable Management of Living Natural Resources | Consider direct, indirect, and cumulative project-related impacts on habitats and biodiversity, for example, habitat loss, degradation and fragmentation, invasive alien species, overexploitation, hydrological changes, nutrient loading, pollution and incidental take, as well as projected climate change impacts. Determine the significance of biodiversity or habitats based on their vulnerability and irreplaceability at a global, regional, or national level and take into account the differing values attached to biodiversity and habitats by project-affected parties and other interested parties. | The standard is relevant. This relates to the Vjosa river status as a future protected area and its importance for biodiversity conservation. Project activities under Component 1 and 2 are not expected to have a negative impact on biodiversity, as these will not be located within or in the proximity of these protected areas and their buffer zones. Most of the infrastructure works under the Components will take place in urban areas or within the already existing infrastructure. The ESMF includes exclusion criteria for all sub-projects sites that may have significant impacts on biodiversity or natural habitats, measures to manage the removal of vegetation cover at disposal sites, and to prevent the discharge of polluted runoff to the river environment. Those measures will be further elaborated in site-specific ESIAs/ESMPs. |
| ESS7: Indigenous Peoples/Sub-Saharan African Historically Underserved Traditional Local Communities | ensures that the development process fosters full respect for the human rights, dignity, aspirations, identity, culture, and natural resource-based livelihoods of Indigenous Peoples/Sub-Saharan African Historically Underserved Traditional Local Communities. | Not relevant |
| ESS8: Cultural Heritage | • To protect tangible and intangible cultural heritage from the adverse impacts of project activities and support its preservation. • To address cultural heritage as an integral aspect of sustainable development. • To promote meaningful consultation with stakeholders regarding cultural heritage. • To promote the equitable sharing of benefits from the use of cultural heritage | The standard is relevant since the project activities will be implemented in areas that may be valued for their cultural heritage, both tangible and intangible. The construction activities may involve soil excavations therefore the ESMF and ESMPs will include provisions for activity screening procedures of any known sites of cultural or historic importance, as well as appropriate measures to avoid, minimize or mitigate impacts as necessary. Site-specific ESIA/ESMPs will furthermore include Chance Finds Procedures for civil works to be carried out under the project. All construction contracts will also include a Chance Finds clause which will require contractors to take protective measures in case cultural heritage sites are discovered during construction. If the site-specific ESIAs/ESMPs identify the need to develop a Cultural Heritage Management Plan (CHMP), this will be developed based on the requirements of this ESS. |
| ESS9: Financial Intermediaries |  | Not relevant |
| ESS10: Stakeholder Engagement and Information Disclosure | Borrowers will engage with stakeholders throughout the project life cycle, commencing such engagement as early as possible in the project development process and in a timeframe that enables meaningful consultations with stakeholders on project design. The nature, scope and frequency of stakeholder engagement will be proportionate to the nature and scale of the project and its potential risks and impacts | The standard is relevant. The Borrower has prepared SEP which identifies: (i) government ministries and agencies {e.g. Ministry of Tourism and Environment (MoTE), Ministry of Infrastructure and Energy and Infrastructure (MoIE), the Ministry of Agriculture and Rural Development (MARD), the Department of Development Programs and Cooperation in the Prime Minister’s Office (PMO), Ministry of Finance and Economy (MoFE), the National Protected Areas Agency, the National Coastal Agency, the Agency for Territorial Planning, National Agency of Water Supply, Sewerage and Waste Infrastructure (AKUM), Albanian Regulatory Authority for Water and Wastewater (ERRU) and the Albanian Investment Development Agency (AIDA); (ii) civil society organizations, especially the regional ones; (iii) micro, small and medium enterprises (MSMEs) especially the companies operating in the project region (iv) national and local solid waste management authorities; (v) coastal communities; (vi) professional organizations (e.g. tourism associations); (vii) private owners in the territories of Protected Areas and broader in the Project region; and, (viii) municipalities, i.e. Municipality of Vlora and Permet as directly affected and the others mostly in south region etc. Vulnerable groups include low-income households, the ethnic Roma population, youth, and unemployed women. The ‘Engagement’, including citizens engagement, will be applicable to the three components. The consultation will be organized during the preparation of the preliminary designs as well as after the preparation of the preliminary designs before the decisions on the final designs were made. The facilitation will be done by the local governments. The project-level GRM included in the SEP will ensure that all project level complaints are received and resolved in a timely manner and it will include procedures for handling any SEA/SH complaints. The SEP is a living document and will be updated as necessary throughout the project life cycle. |

There are 4 categories of projects according to World Bank criteria: High Risk, Substantial Risk, Moderate Risk or Low Risk. This categorization takes into account relevant issues, such as type, location, sensitivity and scale of the project, the nature and magnitude of the potential environmental and social risks and impacts; the capacity and commitment of the borrower to manage the environmental and social risks and impacts, including legal and institutional considerations, etc.

Initially the project was rated at High risks because the activities envisaged were also looking on cleanup of the ex-Soda Factory (Vlora, Industrial pollution cleanup) site. In mean time the Government has changed the priorities and has been decided that clean up of contamination of Soda factory will not be supported. The activities identified during the project preparation has been rated at a substantial risk for Environment and Social.

### 4.1.  WBG Environmental, Health, and Safety Guidelines

In addition to its ESS, the WB ESF requires the application of relevant requirements of the WBG EHSGs. The EHSGs includes normally acceptable and achievable performance levels and measures. They consist of one set of General Guidelines and a series of 62 sector-specific guidelines. Some of these are potentially relevant to the Project and are listed in Table ‎3-5.

Table 4.2: Applicability of WBG EHSGs

| EHSGs | Applicability |
| --- | --- |
| EHS General Guidelines | The General Guidelines cover management of air pollution, energy conservation, wastewater, solid waste, hazardous material, noise and contaminated land, and some performance levels and standards. In addition, they also provide general guidance on measures for community health and safety, occupational health and safety (OHS), and health and safety issues for construction / decommissioning activities. In the E&S management documents for specific subprojects, relevant pollution and health/safety assessment and mitigation measures development will be in line with these guidelines. The main chapters of relevance within these guidelines are: 1.3 Wastewater and Ambient Water Quality 1.5 Hazardous Materials Management 1.6 Waste Management1.8 Contaminated Land 2.Occupational Health and Safety (including 2.4 Chemical Hazards and in particular the section on ACM) 3. Community Health and Safety |
| EHSGs for Waste Management Facilities | This guideline applies to projects that have either direct or indirect discharge of process wastewater, wastewater from utility operations or stormwater to the environment. These guidelines are also applicable to industrial discharges to sanitary sewers that discharge to the environment without any treatment. Process wastewater may include contaminated wastewater from utility operations, stormwater, and sanitary sewage. It provides information on common techniques for wastewater management, water conservation, and reuse that can be applied to a wide range of industry sectors Projects with the potential to generate process wastewater, sanitary (domestic) sewage, or stormwater should incorporate the necessary precautions to avoid, minimize, and control adverse impacts to human health, safety, or the environment. The project includes expansion of existing sewer systems and the construction of seven wastewater/sludge treatment plants (WWTP) (centralized or semi-centralized) and Individual sanitation solutions (septic tanks). Therefore, relevant measures will be included in the E&S management documents for subprojects that include sewerage system extension, |
| EHSGs for Construction Materials Extraction | The guidelines address waste gas, noise/vibration, wastewater, solid waste, occupational and community health and safety issues relevant to extraction and processing of construction materials, and presents a series of management and mitigation measures recommendations. The Project will involve recovery, reuse and recycling of plastic waste, moving towards a more circular economy which will have similar environmental, health and safety benefits and also concerns. Therefore, relevant measures will be included in the E&S management documents for subprojects that include waste recycling. |
| EHS Personal protective equipment | Personal Protective Equipment provides additional protection to workers exposed to workplace hazards in conjunction with other facility controls and safety systems. This guideline will be mandatory for all civil works financed by the project |
| EHS Special hazard environment | Special hazard environments are work situations where all of the previously described hazards may exist under unique or especially hazardous circumstances. Accordingly, extra precautions or rigor in application of precautions is required. |

## 4.2. Existing gaps between World Bank standards and National Environmental and Social legislation

Table 4.3.: GAP analyses

| WB ESF Standard (ESS) | Gaps | Measures to bridge the gaps |
| --- | --- | --- |
| ESS1: Assessment and Management of Environmental and Social Impacts and Risks | -National regulations on EIA do not guarantee coverage of all ESS standards in the assessment -There is no requirement for stakeholder engagement during preliminary EIA -There are national requirements that ESS1 does not cover, such as (i) the EIA report must be prepared by an independent licensed EIA expert; (ii) the application for an environmental authorization is accompanied by a project design prepared and signed by the designer; (iii) the application for environmental authorization requires official ownership data | - Stakeholder engagement process in line with SEP - Ensure a transparent disclosure process of all E&S related documents/reports - Documents prepared, especially ESIA, should satisfy both national and WB requirements - Obtain land ownership data from the feasibility stage of investments |
| ESS2: Labor and Working Conditions | The law on “Occupational Health and Safety” does not require development projects to prepare Labor Management Plans, however most requirements in this regulatory framework are in compliance with ESS2. | Establish a worker GRM Prepare Labor Management Plans for construction works |
| ESS3: Resource Efficiency and Pollution Prevention and Management | National legislation in compliance with ESS3. Wastewater and energy regulatory frameworks are in compliance with ESS3 in regards to efficient use of resources. There is no requirement for limitation of climate pollutants and there are rapid developments in the waste management component. | Ensure climate-friendly technologies and equipment are used. GHG emission reductions are expected due to the improvements in municipal solid waste management and subsequent reduction of waste burning and untapped methane generation from uncontrolled waste processing and landfilling. Using the shadow prices of carbon as recommended by the World Bank Guidance for a low- and high-level scenarios, it was estimated that the value of the GHG emissions reduction over the project lifetime constitutes between 3.6 percent (the low case) and 7.3 percent (the high case) of the project total net benefit, increasing the project NPV to USD13.5 million and USD16.2 million, and EIRR to 8.8 percent and 9.3 percent, respectively to the low and high case scenarios. |
| ESS4: Community Health and Safety | Partially covered in the EIA requirements but in general national legislation doesn’t comply with ESS4. | Establish a Citizen Engagement Process and assign the Social Expert as a Citizen Engagement person in charge |
| ESS5: Land Acquisition, Land Use Restriction and Involuntary Resettlement | The law on expropriation is the basis of the involuntary resettlement process. The are several gaps, as identified in the Resettlement Policy Framework, shortly listed below: - the law does not require the preparation of RAP; - does not provide compensation or assistance to those who do not have formal legal claim to the land; - does not provide transitional allowances for restoration of livelihoods for informal settlers; - relies on cash compensation, no developmental objectives; - no provision to give special attention to the vulnerable groups - valuation of lost asset is not based on "replacement cost' standard | Include E&S requirements on Resettlement in the Loan Agreement. (As per the amendment to the law on Expropriation by Law Nr. 11/2020, Article 8, which foresees as follows: “the amount of compensation for properties expropriated for public interest based on an international agreement ratified by law, is calculated in accordance with the conditions of the agreement, given that the agreement prescribes the methodology of compensation”) |
| ESS6: Biodiversity Conservation and Sustainable Management of Living Natural Resources | In the case of a project located within the boundaries of protected areas, the official opinion of the National Agency of Protected Areas is required. | The project will be in compliance with the requirements of the WB and national legislation |
| ESS8: Cultural Heritage | In the case of a project located within the boundaries of a cultural site, the official opinion of the Committee on Material Cultural Heritage is required. However, there is no requirement for the preparation of a Cultural Heritage Management Plan. Project-specific Chance Find Procedures are outlined in this law. | Include the approval of the Committee on Material and Cultural Heritage in the project implementation plan Prepare Cultural Heritage Management Plan |
| ESS9: Financial Intermediaries | Not applicable to the project. |  |
| ESS10: Stakeholder Engagement and Information Disclosure | The national law is not in compliance with ESS10 requirements on disclosure. However, it must be noted that in case a full ESIA is required based on the Law “On Environmental Impact Assessment”, or an environmental permit is necessary, the public consultation process is guided by the National Environmental Agency. However, a new amendment of this law (dt 11/2020) foresees as follows: “the amount of compensation for properties expropriated for public interest based on an international agreement ratified by law, is calculated in accordance with the conditions of the agreement, given that the agreement prescribes the methodology of compensation” | The WB ESS10 will be applied |

# PROJECT E&S IMPACTS/RISKS AND MANAGEMENT

## Potential Key Environmental and Social Impacts

The wide project area is delineated by the Vjosa Basin boundaries, including Vlora coast and the area currently under consideration for project activities is Vjosa River basin and Vlora South-Gjirokaster Waste Zone. The Project will address: (i) improved and integrated management of municipal waste – including plastic waste – to move towards a more circular economy in the Vlora South-Gjirokaster Waste Zone and; (ii) water pollution from point sources, specifically untreated sewage, and non-point sources (NPS), such as sediment and runoffs from manure in the Vjosa River Basin. Also, will support Environmental Performance-based Investments and technical support for behavior change. Specific project sites will be identified along the project detailed design phase.

Overall, the project will have positive environmental impacts by providing urgently needed interventions to reduce pollution from uncontrolled wastewater discharges and solid waste management (SWM) investments in project areas, thus decreasing the environmental and public health risk associated with the uncontrolled management of these sources of pollution.

While the ultimate objective of the project is to protect the environment and reduce pollution, social and health risks associated with the implementation of the project activities and construction/operation of certain facilities entail various potential environmental and social risks.

The main foreseen investments are expected to be the SWM investment, expansion of existing sewer systems and the construction of 6 small-scale wastewater treatment plants (WWTP) (centralized or semi-centralized) and Individual sanitation solutions (septic tanks) based on the best available technologies. Given the character of the investments, the wastewater treatment plants are expected to be located near the largest towns within the basin.

Environmental Risk

The environmental risk rating of the project for current activities is assessed as ‘Substantial’ under the WB ESF based on the nature and type of investments, the sensitivity of the environment, the magnitude of potential E&S risks, and institutional arrangements.

The main environmental risks associated with the implementation of project activities, considering different phases within the project cycle, may include: (i) vegetation and soil loss (ii) generation of solid waste; (iii) generation of sludge from WWTP; (iv) discharging pollutants to water bodies (v) nuisance related to dust generation, vibration, noise and odors; (vi) disruptions of traffic (vii) OHS hazards to the workforce etc. Specific impacts during operation may consist in poor maintenance of WWTPs, leakages in Waste Recycling Centers. Key environmental risks and impacts that are expected, are to be site-specific, short-term, and effectively avoided, minimized, or mitigated subject to the establishment of proper E&S measures.

The location and scale of the proposed works will be determined during implementation, and the risk rating may be increased or decreased proportionately if deemed necessary. The positive impacts of improved sanitation infrastructure and services will be a reduction of untreated discharge of wastewater released directly into the aquatic environment and a higher level of protection of rivers and groundwater. As the project locations are currently unknown, impacts on natural protected areas and cultural heritage are not known. More detailed information for E&S impact will be provided in the site specific Environmental and Social Impact Assessment/Environmental Impact Assessment (EIA) (when sites and the technology to be used will be defined). The ESF Standards ESS1, ESS2, ESS3, ESS4, ESS5, ESS6, ESS8, and ESS10 are relevant to the project.

In the case of Feasibility Studies (FS) and assessments, technical designs potential risks that may arise are related to adherence to the ESF requirements for compliance. The implementing agencies need to ensure that ESF requirements need to be clearly defined and presented in the respective ToRs.

The specific choice of investments to treat wastewater will be determined through a decision-making process that will take into account analysis and assessment of parameters such as population density, type of area/location, and connection or otherwise to sewage networks.  Figure 5 below lays out a simplified version on how the decision-making will likely take place (see Figure 5 below).

Figure 5: Decision tree for water pollution reduction option

Regarding waste, the approved “National Sectorial Plan for Solid Waste Management” has identified the existing waste deposit sites and the potential spots for future investment in waste management. There is an existing Transfer Station in Himara, constructed by the World Bank Project “Integrated Coastal Zone Management), which needs to be upgraded with new equipment.

This sectorial plan also describes a new project of the Albanian Government, financed by the KfW, consisting in a new sanitary landfill in the North of Vlora town, a waste separation facility, a composting plant for organic waste previously sorted, new transport equipment for the municipalities, closure and rehabilitation of existing deposit sites.

Social Risk

The project is expected to have numerous positive social impacts, including on the health and safety of the population of this area, through the removal and better management of wastes, treated wastewater, effective and efficient public environmental services, more attractive and cleaner sites for tourism development and economic benefits from greater resilience of coastal and river ecosystems, etc. The project will engage CSOs and NGOs, Local Governments, educational and research institutions, individual applicants, community, and resource user groups, in small and medium size activities for pollution prevention through an Environmental Performance-based Investments mechanism promoting innovation and behavioral change. This scheme of investments will have a window promoting local government environmental performance and another one for the CSOs (Including CSOs representing the Roma communities and vulnerable groups), and user groups. The selection criteria for Environmental Performance-based Investments would be designed to include and encourage applications from certain disadvantaged groups.

The project activities also have the potential to exclude certain groups (such as Roma communities and vulnerable groups) in stakeholder engagement. Exclusion risks will be addressed with robust stakeholder engagement and wider information activities. In addition to TA, the project will also finance civil works with the use of a combination of the unskilled labor force and workers using specialized machinery. In both cases, this may result in health and safety risks for the workers as well as communities which makes relevant the consideration of ESS2 and ESS4. Probable ESS2-related issues could be unregistered workers and workers without PPE (personal protection equipment). Labor for most of the civil works will be locally sourced and priority will be given to Roma communities and vulnerable groups when possible. The contractor for works will use specialized machinery, thus the number of workers on-site will not be large. Professional foreign workers might be brought for sophisticated work though the number would be small. It is crucial to ensure that local labor laws and the requirements of ESS2 are followed. The project will include risk screening for Sexual Exploitation and Abuse/Sexual Harassment (SEA/SH) and appropriate measures will be developed, as necessary. To manage the risks, the client will undertake a stakeholder engagement process to ensure that all stakeholder's views are incorporated. The project has prepared a SEP with a GRM, and LMP with a GRM for labor-related complaints.

The project could impact also private land through its linear projects (mostly sewage pipes extension) and the wastewater treatment plants. The ESS5 relevant impacts will be small land takes to a larger number of PAPs (Project Affected People) whereas the impacts of WWTP, would be into smaller numbers but with on-site impacts. Given that investment locations are not determined precisely, a Resettlement Policy Framework (RPF) to guide the project in dealing with restrictions to access, or any economic and/or physical displacement has been prepared and particular attention and mitigation measures has been proposed under the document with regard to Roma communities and vulnerable groups in case they might be affected. The Socioeconomic profiles of the areas will be developed to better inform the development of the E&S instruments.

Sexual Exploitation and Abuse/Sexual Harassment (SEA/SH) Risk Rating

At this stage, the Sexual Exploitation and Abuse/Sexual Harassment (SEA/SH) risk is assessed as ‘Moderate’ mostly because of the scale of civil works and other project components that would drive up the SEA/SH risks cumulatively to moderate (risk for the individual activities would be low but cumulatively the risk is driven up) and this is combination with the legal context (i.e. the existence of national legislation and measures to address SEA/SH), gender norms, and the project context. There will be no activities that will generate a labor influx. To minimize any potential SEA/SH risks, screening for subprojects will be undertaken to define the nature and magnitude of risk and the project will develop requisite measures. The project-level GRM will also include considerations for SEA/SH.

The table below summarizes the main overall environmental and social impacts expected by the project:

Table 5.1. Project components and general foreseen impacts

| Component | Foreseen investments | General environmental impacts | General social impacts |
| --- | --- | --- | --- |
| Component 1: Promote Integrated and Circular Approaches for Protection of Landscapes and Water Resources | Sub-component 1.1: Institutional support for sustainable performance, enhanced monitoring and transition to circular economy. Sub-component 1.2: Environmental-Performance Based Investments for local pollution prevention Sub-component 1.3: Behavioral change support and dissemination for scaling up | Temporary negative environmental impacts due to SWM investments vegetation and soil loss; generation of solid waste during construction; generation of sludge; discharging pollutants to water bodies; nuisance related to dust generation, vibration, noise and odors; disruptions of traffic; Increased NOx, SOx and CO2 emissions from vehicle transport used to remove the waste; Soil erosion and sedimentation in case of improper site restoration after completion of civil works During operation, impacts could rise due to lack of maintenance. Positive overall environmental impact is expected | Moderately negative social impacts due to: - Noise and disturbance during construction - OHS hazards to the workforce - impacts of SWM investments and WWTP, may require temporary or parament land-take of small number of properties. - on the positive side, more employment opportunities. Foreseen social impacts are specifically related to Roma community, which rely on plastic waste as means of income. However, in general, vulnerable groups and other community groups identified in the Stakeholder Engagement Plan, are expected to be positively impacted by this component. Positive social impacts are expected, however, in case the stakeholder participation is not properly conducted, the update of the tariff system may have an impact on local businesses, especially if there is an increase. |
| Component 2: Reduce Water Pollution in the Vjosa River | Sub-component 2.1: Expansion of sanitation infrastructure Sub-component 2.2: Improved sanitation facilities and management Sub-component 2.3: Non-point source pollution prevention | Temporary negative environmental impacts are limited to the construction period. Depending on the investment and technology type chosen, the detailed impacts will be identified in the Environmental and Social Impact Assessment for each sub-project. In general, the installation of sanitation facilities may require clearing of vegetation for the plants, access roads, construction site, pipeline leakages during the upgrades. Subject to the technology selected, the main impacts during operation can be: increased energy consumption, emissions from the treatment process and sludge handling (GHG emissions, mostly CO2 and N2O); eutrophication on receiving waters due to the nitrates and phosphorus of the sludge; Organic and inorganic pollutants from the treated sludge (emerging pollutants); stagnant water accumulations Positive impacts are foreseen regarding sub-component 2.3. Positive overall environmental impact is expected | Potential negative impacts could include impacts on private land through installation of linear projects (mostly sewage pipes) and the wastewater treatment plants or solid waste transfer stations. The ESS5 relevant impacts will be small land takes to a larger number of PAPs (Project Affected People). During construction, accidental damage may occur to existing underground infrastructure. During operation, increased service fees may cause issues for local communities; |
| Component 3: Project Management, Monitoring and Evaluation | This component will finance project management and other incremental costs; procurement of consultants, training, and equipment; financial management (FM) and reporting; monitoring and evaluation (M&E) studies and surveys; and knowledge management as well as activities necessary to ensure compliance with the World Bank Environmental and Social Framework (ESF). | Positive environmental impacts | Positive social impacts |

Overall, CARE4BlueSea project is expected to have mainly positive long-term social and environmental impacts such as a cleaner environment, minimizing risk to human health, conservation and recovery of aquatic ecosystems to their original condition, better management of waste and wastewater etc. On the other side, there are a number of short-term negative impacts mainly associated to construction activities, which need the implementation of mitigating measures. Construction activities and the likely resulting environmental impacts will mostly be temporary and localized and can be mitigated through appropriate site management and construction organization at commencement. Longer term impacts from the operational phase will be minor and can also be mitigated through good planning and advance consultation and communications.

## Environmental mitigation measures

This ESMF ensures that timely measures are in place in order to:

•	Avoid or minimize any harm to human health;

•	Avoid, minimize, mitigate or compensate for any environmental degradation as a result of the interventions by projects;

•	Enhance positive environmental and social outcomes;

•	Ensure compliance with Albania’s legislation with the World Bank’s Environmental and Social Framework and guidelines.

Mitigation measures for general foreseen adverse environmental and social impacts will be identified during the ESIA process for each specific investment.

A summary of the foreseen impacts along with corresponding mitigation measures, are listed in Table 3, classified based on the project stage, type of intervention, scale of impact and timeframe. However, more detailed mitigation measures will be discussed in the specific project ESIAs and Contractors ESMPs.

Table 5. 2: Generic table that addressed the potential environmental and social impacts/risks of each component project activities in relation to construction and operation phase and proposed mitigation measures

| Environmental, Social and Health Impact | Proposed Mitigation Measures |
| --- | --- |
| Air Quality | Construction stage - Soil/sand and cement loads in transit to be well covered to reduce dust levels rising above acceptable levels. - Stockpiles of exposed soil and unpaved access roads to be sprinkled with water to regulate dust levels. - Use of good quality fuel and lubricants in vehicles, equipment and machinery. - Ensure that heaped sand delivered for construction works is covered with tarpaulin to prevent wind and water transport of soil particles - Engines of vehicles, machinery, and other equipment to be switched off when not in use. - Monitor that the contractor adheres to manufacturer’s servicing and routine maintenance schedules for all construction equipment, regular scheduled maintenance and servicing to be carried out on all vehicles and equipment to minimize exhaust emissions. - Construction and civil works to be phased out or controlled to reduce emissions from equipment and machinery in use. Operational stage - Adequate road signs to be planted on dust roads to limit vehicular speeds - Properly designed and constructed speed ramps on access roads |
| Vibration and Noise | Construction phase - Excavation and construction activities to be carried out during daylight hours. - Concrete mixer and other construction machines and equipment to be located away from sensitive environmental receptors. - Construction equipment and machinery to be regularly maintained and serviced to reduce noise generation when in use. - Engines of vehicles, equipment and machinery to be turned off when not in use. - Earthworks and other construction activities to be phased out or controlled to reduce noise generation during construction - Neighbouring residents and commercial activities to be notified in advance of the project before contractor mobilizes to site - Work will not be carried out during sensitive times/ periods of day/ year to avoid disturbance to fauna or water regime. Operational phase - Visible signs to be provided at suitable locations to warn of excessive noise which may disturb fauna or other activities |
| Visual Intrusion | - Public to be well informed of upcoming project using appropriate signages and display boards prior to contractor accessing sites; - Construction activities to be done in sections to reduce impacts of change and visual intrusions to the general public. - The construction sites to be hoarded off from public view. - Good housekeeping measures, such as regular cleaning, to be maintained at the construction site. - Ensure an acceptable post-construction site as per provisions in the contract. - Associated facilities will be properly designed and constructed to blend with the natural environment |
| Impacts on habitats and landscape | - Apply due-diligence procedures to avoid nature protected areas, habitats and vegetation; - Consult with National Protected Areas and/or Forestry Agency on revegetation - Do not chose areas with high vegetation for pipe layering or extension of WWTP and other sanitation facilities; in unavoidable, foresee revegetation actions - Foresee measures in c-ESMP and frequent monitoring of the contractor for proper implementation of contractor’s ESMP |
| Cultural heritage | - If Physical and Cultural Resources and Heritage sites issues is identified in the screening process, a specific Physical and Cultural Resources Plan should be developed in order to prevent or avoid any damages. This plan and “Chance Find Procedures” should be included as part of the Environmental and Social Management Plan (ESMP) of the ESIA. |
| Water Resources Pollution | Construction stage - Works not to be executed under aggressive weather conditions such as rains or stormy conditions - No solid waste, fuels, or oils to be discharged into any section of a waterway. - Construction to be done in sections to minimize impacts and exposure of soil. - Excavated materials and silt, which cannot be used will be disposed of at appropriate sites as per the Waste Management Plan prepared by contractor and approved by the municipality. - Temporary sediment barriers to be installed on slopes to prevent silt from entering water courses. - Maintenance, fueling and cleaning of vehicles and equipment to take place at off-site workshop with adequate leakage prevention measures Operational stage - Adequate sanitary facilities to be provided at sites to avoid discharge of waste into water bodies - Quarterly groundwater and receiving water quality analysis during the operation phase - Regulate handing over and responsibilities through legal agreements |
| Generation and disposal of waste | Apply the principles of Reduce, Recycle, Reuse and Recover for waste management through the following actions: Construction phase - Excavated earth materials will, as much as possible, be re-used for back filling purposes to reduce waste - Excavated solid waste from the drain channel that are unsuitable for backfilling will be collected onsite, allowed to drain and collected for disposal at approved landfill sites. - Ensure that the required amounts of construction materials are delivered to site to reduce the possibility of the occurrence of excess material - Provide bins on site for temporary storage of garbage such as lubricant containers, drinking water sachets and carrier bags/packaging materials. - Ensure judicious use of construction materials such as pipes, laterites, sand, etc. to reduce waste. - Contractor to work according to a prepared and agreed Solid Waste Management Plan. Operational phase - Waste collection bins to be sited at vantage points to serve the general public - Warning signs to be posted at suitable locations against littering with possible sanctions - Proper arrangement with waste collection companies through the municipality to regularly collect and dispose of solid waste |
| Public Health, Safety and Security | Construction phase - Works on exposed trenches and earth materials will, as much as possible, be completed before new earth dug and trenches are created. - Work areas to be hoarded off adequately to avoid inquisitive trespassers especially children. - Warning signs to be posted around work areas to discourage trespassers - Contractors to maintain adequate security at construction sites to avoid pilfering or vandalizing of property - Visibility to be ensured in the night-time by providing adequate lighting Operational phase - Encourage community leadership to form watch committees to improve security - First aid facilities to be available at all sites with suitable arrangements with local health facilities to deal with emergencies |
| Occupational Health and Safety | Construction phase - Engage experienced artisans for construction works. - All workers should be given proper induction/orientation on safety. - The contractors will have a Health & Safety Policy and procedures to guide the construction activities. - Regularly service all equipment and machinery to ensure they are in good working condition. - Ensure there are first aid kits on site and a trained person to administer first aid provide and enforce the use of appropriate personal protective equipment (PPE) such as safety boots, reflective jackets, hard hats, hand gloves, earplugs, nose masks, etc. - Proof of competence for all equipment/machine operators will be required and established through inspection of valid drivers or operator’s license or documents. - Comply with all site rules and regulations - Apply sanctions where safety procedures are not adhered to. ✓ Site meetings should create awareness on OHS. Operational phase - First aid facilities to be available at all sites with suitable arrangements with local health facilities to deal with emergencies |
| Land acquisition and compensation issues. | - Consult affected property owners/users/ communities and seek their consent early in the project development process - Allow affected persons to salvage their properties (including crops) before mobilizing to site to start work - Ensure fair and adequate compensation is paid to all affected persons prior to commencement of construction activities as per the provisions of the RPF - Obtain the required developmental permits from the respective Assemblies before start of work |
| Maintaining livelihood | - Ensure appropriate compensations are paid to PAPs as defined in the RPF - Employment and other opportunities to be given to local communities as much as possible. |
| Natural Hazard such as: Weather and climate change Flooding hazard Seismic Hazard Landslide hazard | - PMT/Contractor should develop an emergency preparedness and response plan (EPRP) following the WB EHS Guideline. The EPRP should at a minimum contain information specified in the WB EHS Guideline. - Disaster management arrangements should be made for disaster prone areas |
| Fire Hazard | - Set up a mustering point in event of fire - Designated bonfire place at the construction camp - Contractor should develop an emergency preparedness and response plan (EPRP) following the WB EHS Guidelines - Fire extinguishers should be installed at different locations in the project area |

There will be site-specific impacts that will be identified during the next steps of the project based on ESS1 requirements, but in general, the project will contribute to an overall improvement of the environmental state in the Vjosa Basin.

Adverse environmental impacts associated with the project activities are expected in most of the cases to be temporary, limited to the construction period, with the precondition that a careful screening process is applied.

Impacts are expected to occur during construction, as well as operational phases of the investments and are foreseen to be reversible. In addition to the impacts related to construction activities in general, such as noise, dust, waste, vehicle runoff, traffic disruption, impacts on the specific receiving environment (natural resources, vegetation, surface and underground waters), there are specific impacts depending on the type of investment.

On the social side, the most prominent negative impact is the potential requirement for private land for laying the pipes, therefore careful consideration should be given during the planning phase. Another potential negative social impact will be the influx of workers and the risk of increased Gender Based Violence, STD HIV/AIDS, etc. More job opportunities will be available, either during the construction, as well as operation phases, but these opportunities, if not being open to local communities, may create negative social impacts.

A specific social impact risk is the unproper division of services to local populations, as such risk abatement should be started from the planning phase.

There can also be likely impacts to areas of historical and cultural value located in the project area.

# E&S Risk Management Procedures

Since the determination of many specific project activities and detailed ESIA work will be carried out at the implementation stage, this ESMF presents the E&S management framework procedure for subproject identification, screening, E&S impact assessment, E&S document preparation, review and approval, monitoring and reporting, and stakeholder consultation procedures. The client committed in the ESCP that the requirements set out in this procedure will be followed to manage the E&S risks and impacts of the multiple subprojects. The client is also committed to provide regular progress reports on E&S performance to the Bank at the implementation stage.

- Exclusion list

- E&S risks screening submitted to WB for confirmation

- E&S document preparation, including ESCP

- WB approval of E&S document

- E&S performance monitoring

- ESCP monitoring

- E&S performance evaluation

Project Implementation

E&S Risk Management Activities

Preparation

Appraisal and Approval

Screening and Classification

Implementation Monitoring

Completion Evaluation

Stakeholder engagement

The E&S risk management procedure for the Project is shown in Figure ‎5-1.

Figure 6: E&S Management Procedure

## Activities Screening and Management

### Exclusion List

The PMT/PCU will conduct screening for the proposed subprojects against the following exclusions list:

Activities that are located within nature reserves, cultural heritage sites, important natural habitats and may have significant impacts on the natural habitats, biodiversity and cultural heritage;

Distance between project sites and nearby communities cannot meet the minimal safety distance requirement according to national/local regulations and standards;

Project activities that occupy basic farmland without conversion approval from relevant authorities;

Project owners are involved in any types of forced labor or child labor (under 16 years old) issues;

Project activities have adverse impacts on ethnic minority communities, and free, prior and informed consent cannot be obtained;

Activities that result in resettlement and/or land acquisition;

- Other activities that are not allowed by national laws and regulations.

Activities that fall within this list will be excluded from the Project.

### E&S Risk Screening

For the subprojects that do not belong to the exclusion list, the PMT/PCU will conduct E&S screening to validate the E&S risk level identified or determine the E&S risk level for activities that have not been defined during project preparation. Stakeholder engagement and information disclosure may be conducted at this stage, to facilitate E&S identification and screening and determination of E&S instruments.

According to the Bank ESF, E&S risks of subprojects are classified into four types, i.e. “High Risk”, “Substantial Risk”, “Moderate Risk” and “Low Risk”. While the national EIA classification system is different from the Bank’s system, the E&S risk classification for the subprojects in the Project will follow the Bank’s ESF system. However, any subproject that falls under activities requiring environmental approval from the MoTE, the national EIA process will also be followed. The screening tool and a guide for this classification is included in Annexes 2.

Though the overall environmental risk level of the Project is “Substantial”, each subproject has different risk levels proportionate to its actual E&S risks. The PMT will use the screening tool in Annex 2 and table in Annex 3 to propose a risk level for each subproject that is defined during implementation. The screening will determine the proposed instruments for E&S risk and impact assessment for this subproject.

## Preparation of ESF Documents

Based on confirmation from the Bank on the risk classification and E&S document preparation requirements, the PMT will instruct the Project’s E&S consultant to prepare detailed E&S impact assessment documents in accordance with national requirements and applicable ESSs of the Bank ESF.

For each subproject, E&S documents will be prepared according to the requirement confirmed by the Bank. During this process, stakeholder engagement and information disclosure will be continuously conducted in accordance with the stand-alone SEP

The Bank requires that the depth and breadth of E&S assessment should be proportionate to the subproject’s risk and impact level, the same requirement for stakeholder engagement and information disclosure. Depending on the actual situation of specific subprojects, the corresponding activities the PMT/PCU, through its E&S Consultant, will prepare the ESIAs and ESMPs for specific project activities and the overall Project’s LMP, SEP and SEA/SH Prevention and Response Plan. The contractors selected for the construction/rehabilitation of project activities will each prepare a site-specific C-ESMP in line with the ESMP.

The ESIA will be based on current information, including accurate description and delineation of the subproject and any associated aspects, to assess the potential E&S risks and impacts, analyze alternatives, identify ways of improving project selection, siting, planning, design and implementation in order to apply mitigation hierarchy for adverse E&S impacts. In the case of pollutant emissions, consideration should be given to the remaining environmental capacity, the current and future land use, presence of important biodiversity areas nearby, cumulative impact and the impact of climate change. The E&S assessment will include stakeholder engagement as an integral part of the assessment, in accordance with ESS10.

According to the World Bank’s ESS2, the environmental and social assessment is also required to take the relevant risks of child labor, forced labor and health and safety issues of workers into account.

## Review and Approval of ESF Documents

The World Bank will conduct a review of the subproject-specific ESIAs/ESMPs prepared in accordance with the ESMF and relevant ESSs before giving the clearance for disclosure and implementation.

The MoTE regulates the EIA Process as shown in Figure ‎4 and is responsible for review and approval of EIA reports using Procedure for the review of scoping and EIA reports. For subprojects that require preparation of an EIA, this approval process will also be followed.

The PMT/PCU, with support from the E&S Consultant, will arrange for the disclosure and public consultations on subproject-specific ESIAs/ESMPs. Upon completion of the public consultations, the PMT/PCU will furnish to the Bank the consulted draft ESIAs/ESMPs, enclosing detailed minutes of consultations.

## Budgeting, Implementation, Supervision and Reporting

After the subproject is approved, the PMT/PCU will continuously monitor the E&S performance of the subproject as part of overall implementation supervision. Specific requirements include:

For all the subprojects, implementation management should include monitoring and evaluation of the E&S performance of the subproject. The PMT/PCU will evaluate performance in accordance with the national laws/regulations applicable to the subproject and the requirements of the subproject’s ESMP.

The PMT/PCU will ensure that the relevant measures of ESMPs are included in the tender documents and contracts and executed during implementation. The PMT/PCU will require contractors/implementers to mobilize adequate financial and human resources to apply appropriate measures and effective non-compliance remedies. The applicable requirements of the SEP, LMP and SEA/SH Prevention and Response Plan will also be incorporated in the relevant contracts.

The contractors are required to submit monthly report to the PMT/PCU.

The PMT/PCU will monitor contractor/implementer compliance with their contractual commitment and reflect the results in progress reports for WB.

The PMT/PCU will establish E&S monitoring arrangements, and ensure that contractors/implementers and supervising agencies involved in the implementation of the subproject establish an E&S management structure with assigned staff responsible for E&S management;

For subprojects with High or Substantial risks, the PMT/PCU will conduct more intensive and frequent supervisions, and strengthen contractor/implementer management;

If necessary, the PMT/PCU will engage third party consultants to conduct independent monitoring of the E&S performance of the subproject, with periodic reporting to the PMT/PCU. Such external reports will also be provided to the Bank as part of bi-annual project progress reports;

If the PMT finds or is informed of any E&S accident or near miss incident that may have a significant adverse impact on the environment, communities, general public or workers in any subproject, it will notify WB within 48 hours and provide as much detailed information as possible about the accident, including measures taken or planned, and appropriate information provided by contractors/implementers and regulatory agencies. Subsequently, the PMT/PCU will prepare a report on the accident and propose any measures to prevent its recurrence;

The MoTE will monitor implementation of ESCP, and include the E&S performance in bi-annual progress reports submitted to the World Bank.

## Completion and Evaluation

As part of the evaluation of the completion of the entire project, the MoTE will review and evaluate the E&S management performance of each subproject through the entire process of implementation after the subproject is completed. The objective is to evaluate the actual E&S performance, summarize experience and lessons, and provide inputs for the compilation of implementation completion report for the whole Project.

# Institutional Arrangements and Capacity Building

This chapter explains the overall project management and institutional arrangements required for the effective implementation of the project. Thus, the Section highlights the roles and responsibilities of Ministry of Truism and Environment (MoTE) and Agency for Water Supply, Sanitation and Waste (AKUM). The Section also analyses the ESMF implementation capacity of the MoTE and AKUM and recommends several measures, including capacity enhancement activities and management of additional experts to ensure effective arrangements on implementation of the ESMF.

## Institutional Arrangements

The Ministry of Tourism and Environment (MoTE) has ultimate responsibility for the implementation of all project components along with the implementing agencies (IAs). The project  overall governance will be composed by the steering committee which will provide guidance on strategy for project implementation and will support cross agency coordination and the two main implementing agencies (IAs), respectively the project management team (PMT) hosted by the MoTE, and project coordination Unit (PCU) hosted by AKUM, that will be responsible to follow up Implementation, monitoring, tendering, contract supervision as well as guarantee the compliance of the environmental and social standards.

## Evaluation of Implementation Capacities

MoTE’s mandate is to coordinate policies and investments on sustainable natural resource management and tourism development, Blue Economy, climate change mitigation and adaptation, and environmental monitoring and compliance. It has satisfactory capacity and experience in fiduciary, environmental and social assessment requirements in similar projects with the Bank and other donors. The project will build on the experience and lessons learnt from the implementation of Bank funded projects like the Environmental Services, Integrated Coastal Zone Management and Cleanup and Integrated Urban and Tourism Development, which have supported inter-agency coordination and implementation of projects at national, regional, local and community level.

AKUM through its legal and technical authority, coordinates, programs and monitors all activities of water supply and sewerage, and wastewater treatmentin cooperation with other institutions at central and local levels. Together the two IAs will implement wastewater, and pollution management and activities, in terms of technical and institutional support and investments. During project preparation, a team comprising representatives of several relevant agencies such as AKUM, National Agency for Territorial Planning (AKPT), Ministry of Infrastructure and Energy (MoIE), National Environmental Agency (NEA) and Ministry of Finance and Economy (MoFE) was established. A similar arrangement will be proposed for project implementation given the multi-sector nature and multi-levels of governance that the project will support.

Project Steering Committee. A Project Steering Committee (PSC) will be established during project implementation and will include representatives of MoTE, AKUM, NEA, AKPT, MFE, National Forest Agency and representatives of municipalities. Chaired by MoTE, the PSC will provide oversight, coordination and guidance on project management. Details of these arrangements will be provided in the Project Operations Manual (POM).

MoTE Functions in Implementation. The overall responsibility for project management will be with MoTE and its PMT. The PMT will be responsible for project management and will act as the lead agency. The MoTE/PMT will be responsible for fiduciary management, environmental and social risk management, contract management and monitoring and evaluation and supervision of implementation of project activities under Component 1: Promote Integrated and Circular Approaches for Protection of Landscapes and Water Resources and the Subcomponent 1.1: Institutional support for sustainable performance, enhanced monitoring and transition to circular economy ; Subcomponent 1.2: Environmental-Performance Based Investments for local pollution prevention; Subcomponent 1.3: Behavioral change support and dissemination for scaling up, and in coordination with AKUM managing the Component 2: Reduce Water Pollution in the Vjosa River, its Subcomponent 2.3: Non-point source pollution prevention/reduction, and in coordination with AKUM for Component 3: Project Management, Monitoring and Evaluation, Sub component 3.1: Management and coordination activities by MoTE The PMT will be staffed with a coordinator, a civil engineer, a procurement specialist, a financial management specialist, grant manager, and a monitoring and evaluation specialist. The PMT will be responsible for overall project reporting and monitoring to the World Bank. During the implementation of the of the project, PMT will engage short term environmental specialist and short time social specialist that will support the E&S management of these activities.

AKUM functions in implementation. The second project Implementing Agency will be the AKUM under the Ministry of Infrastructure and Energy. The Project Coordinating Unit (PCU) in AKUM will be the contracting agency for the design and works of wastewater treatment infrastructure supported in the project. The PCU will be responsible for fiduciary management, environmental and social risk management, contract management and monitoring and evaluation and supervision of implementation under Subcomponent 2.1.: Expansion of sanitation infrastructure; Subcomponent 2.2: Improved sanitation facilities and management and their respective portion of component 3. The PCU will be staffed with a coordinator, a civil engineer, environment specialist, social specialist, procurement and financial management specialists.

The project will also engage with technical service providers as required and appropriate, in accordance with project work plans, in support of training , extension, and value chain activities.

## E&S responsibilities for the Project

The main responsibilities on providing E&S compliance falls under the IAs, WB, E&S staff and/or E&S consultants assigned to the project and subproject Contractors, respectively:

PMT/PCU:

Ensure compliance with the cleared and disclosed ESCP;

Prepare the ESMF and guide and supervise the implementation of subprojects in accordance with its requirements to carry out relevant E&S assessment and management works;

Ensure that relevant measures and requirements in the subproject ESMPs are included in the bidding documents and construction/implementation contracts;

Screen the E&S risk levels of subprojects, review ESF documents, and submit them to the World Bank for review as necessary;

Supervise the implementation of applicable ESF documents (ESCP, SEP, ESMF, ESMPs, LMP, SEA/SH Prevention and Response Plan);

Undertake capacity building activities for Project stakeholders on ESF;

World Bank

The World Bank project task team, specifically the environmental and social specialists, will provide close supervision and necessary implementation support by reviewing and providing guidance on conducting screening, and the preparation of relevant E&S instruments as well as providing training for trainer’s programs for E&S and PMU teams and other programs identified in the ESMF;

Undertake prior review and provide feedback on all E&S instruments, review of monitoring

updates and other relevant E&S documents.

Ensure regular missions to review overall E&S performance and provide further implementation

support

Share knowledge on technologies and best practices

Provide guidance on handling complaints and grievances from a technical standpoint.

Provide training support on Bank’s ESF requirements for the project.

E&S Staff / M&E Officer

Supervise the preparation of E&S documents pursuant to the ESMF

Supervise the implementation of E&S commitments pursuant to the ESCP

E&S Consultant:

Fill out the E&S screening form for the subprojects to be implemented in accordance with the requirements of this ESMF, and report to the PMT for review;

Carry out the ESIA for “high” and “substantial” risk subprojects, prepare ESMPs for the subprojects as needed, Project level SEP, LMP and SEA/SH Prevention and Response Plan in accordance with the instructions of the PMT;

Conduct relevant stakeholder consultation activities in accordance with the requirements of SEP.

Subproject Contractors:

Prepare and implement site-specific C-ESMP and fill out the E&S screening form for the subprojects to be implemented in accordance with the requirements of this ESMF, and report to the PMT for review;

Hire full time E&S and OHS Experts to ensure implementation of the C-ESMP.

The budget found in Table ‎7-1 has been allocated for implementation of the ESMF throughout the duration of the Project.

Table 7. 1: Allocated Budget for ESMF Implementation

| Item | Allocated Budget |
| --- | --- |
| Environmental Specialist staff in PMT (5 years) | USD 75.000 |
| Environmental Specialist staff in PCU (5 years) | USD 75.000 |
| Social and Gender Specialist staff in PMT (5 years) | USD 35.000 |
| Social and Gender Specialist staff in PCU (5 years) | USD 35.000 |
| Preparation of ESIAs | USD 150,000 |
| Preparation of ESMPs | USD 50,000 |
| Total | USD 420,000 |

## Monitoring and Evaluation (M&E)

Monitoring is the continuous and systematic collection of data in order to assess whether the environmental and social objectives of the project have been achieved. Good practice demands that procedures for monitoring the environmental performance of proposed projects are incorporated in all relevant environmental and social management instruments. Monitoring provides information on the occurrence of impacts. It helps identify how well mitigation measures are working, and where better mitigation may be needed. Each respective EA instrument prepared will require a monitoring program to be included for the respective activities. The monitoring plan should identify what information will be collected, how, where and how often. It should also indicate at what level of effect there will be a need for further mitigation. How environmental impacts are monitored is discussed below.

The Project Management Team (PMT) within the MoTE, acting as leading agency, will be responsible for monitoring of the following:

Subcomponents:

1.1 -Institutional support for sustainable performance, enhanced monitoring and transition to circular economy.

1.2  - Environmental-Performance Based Investments for local pollution prevention

1.3 Behavioral change support and dissemination for scaling up

and Subcomponent 2.3 -Non-point source pollution prevention/reduction

The Project Coordination Unit (PCU) established within the Agency for Water Supply, Sanitation, and Waste (AKUM) will be responsible for monitoring of

Subcomponents:

2.1	Expansion of sanitation infrastructure

2.2	Improved sanitation facilities and management

The PMT structure will include a monitoring and evaluation specialist, who will be responsible for internal monitoring and evaluation of the project. Technical, financial and ESF personnel of both PMT and PCU will provide data as required to the monitoring and evaluation specialist.

The Project Steering Committee will provide guidance on monitoring and reporting and address key issues as needed.

The dedicated environmental and social staff are responsible for monitoring E&S performance of the respective components. They will be responsible for collecting and processing information related to E&S management in a timely manner, regularly tracking the implementation status of subprojects, inspecting the E&S performance on-site, identifying problems and making suggestions for improvement, ensuring that relevant E&S impact mitigation measures are effectively implemented at subproject level.

The supervising agencies will be hired for all construction activities to conduct construction supervision tasks, including the E&S measures as stipulated in the construction contracts. Supervision companies will identify on-site E&S problems in a timely manner, put forward correction requirements, and ensure that the E&S management of the project construction meets the contract requirements, and reflect the E&S performance situation in their monthly supervision reports, which they will submit to the respective implementing agency based on the ESMP.

The Contractor will designate E&S personnel responsible for supervising the implementation of the contractor-ESMP in terms of construction contract, record and document all E&S activities and performance, which will be reported to PMT/PCU monthly.

As part of the evaluation of the completion of the entire project, the MoTE through its PMT in cooperation with the PCU, will review and evaluate the E&S management performance of each subproject through the entire process of implementation after the subproject is completed. The objective is to evaluate the actual E&S performance, summarize experience and lessons, and provide inputs for the compilation of implementation completion report for the whole Project.

## Capacity Building Needs

The MoTE have significant experience with application of the national EIA process through a number of Projects including those funded by the World Bank and other international development organizations. However, even though MoTE has implemented projects in line with the Bank’s safeguards policies in the past, there is still a process of understanding and adaptation to the Bank’s ESF. Therefore, it is particularly important to strengthen the understanding of the Bank's ESF and improve the E&S risk management capabilities of the PMT and PCU.

At the beginning of the project, a training program will be developed including target and number of staff, frequency of training, and format of the training. This program will be delivered with the aim of enhancing the E&S management capacity for MoTE, PMT and PCU, contractors, sub-contractors, supervising engineers, various implementation partners and communities on:

- ESF and ESMF;

- ESMP for each subproject;

- SEP and GM;

- Performance of the Project (and incidence and accidents reporting)

- Workers and Community Health and Safety;

- SEA/SH Risk Prevention and Management;

- COVID-19 Prevention;

- Traffic Management;

- Emergency Preparedness Plan;

- LMP and Labor GM

- Codes of Conduct for the contractors’ workers including ESHS, OHS, SEA/SH, SEP and GM.

# Stakeholder Engagement

The Project is expected to be highly visible to different stakeholders and media channels so that strong communication strategy should be in place. Given the range of stakeholders active in Albania on the (environmental) restoration agenda, their varying interests and limited governance structures to rule this agenda, the project will support a pro-active and inclusive stakeholder and citizen engagement process and develop inclusive communications and a stakeholder engagement plan aiming to maintain close consultation with the different public and private stakeholders and civil society in preparation and implementation of the project and related ESF instruments.

As such, a stand-alone Stakeholder Engagement Plan (SEP) was developed for this Project which includes the procedure for a GRM (refer to Chapter 8). The overall objective of SEP is to define a program for stakeholder engagement, including public information disclosure and consultation, throughout the entire Project cycle. The SEP outlines the ways in which the PMT will communicate with stakeholders and includes a mechanism by which people can raise concerns, provide feedback, or make complaints about project and any activities related to the project. The involvement of all identified stakeholders is essential to the success of the project in order to ensure smooth collaboration between project staff and stakeholders and to minimize and mitigate environmental and social risks related to the proposed project activities.

The SEP is a live document that is periodically updated as the information that is required to be disclosed may change, including changes in the project design, schedule or project area of influence. New stakeholders might be identified at a later stage and should therefore be included in an updated SEP.

Specifically, SEP serves the following purposes:

Stakeholder identification and analysis;

Planning how the engagement with stakeholder will take place;

Disclosure of information;

Consultation with stakeholders;

Establishing GM and responding to grievances;

Monitoring and reporting on SEP.

# Grievance Mechanism

The purpose of a grievance mechanism is to ensure that all feedback and complaints received from all identified stakeholders are documented, considered and addressed in an acceptable and timely manner. Two grievance mechanisms will be set up under the Project, one for workers and another for the community.

## Worker GM

A well-communicated and easily accessible GM will be provided for all Direct and Contracted Project Workers to raise workplace concerns related to recruitment process and/or working environment and conditions. Such workers will be informed of the GM at the time of recruitment and the measures put in place to protect them against reprisal for its use. The GM focal point will be the Social/Gender Specialist at the PMT and will be responsible for managing direct workers’ grievances, and in the event of any complaints by the contracted workers under the Project, they will report directly to the internal GM established for the project. The Social/Gender Specialist will also coordinate with all the organizations and stakeholders, compile and ensure follow up and monitoring of the grievances as well as other commitments as per the provision of the ESCP.

The workplace GM will be designed to be easily understandable, clear, and transparent and to provide timely feedback. The policy of confidentiality and non-retribution will be reinforced, along with the ability to raise anonymous grievances. The mechanism will include multiple communication channels dedicated to workplace complaints only, including but not limited to an email address/website link; phone number; and a physical address for handling the complaints and grievances in person. These will be provided in an updated version of the LMP once the GM is established. Workers will have the freedom to pick the one they are comfortable using. The workplace GM will not impede access to other judicial or administrative remedies that are available under the law or through existing arbitration procedures, or substitute for grievance mechanisms provided through collective agreements.

The PMT will be responsible for setting up this workplace GM. Adequate resources should be allocated for the workers GM to function effectively. The mandate for the GM, institutional arrangements, procedure for receiving complaints, time limits for redressal of complaints and escalation level for unresolved cases and resolution will be finalized with the start of project implementation. The workplace GM will also be responsible for tracking and resolving worker grievances and maintain records about grievances/complaints received, recommendations and resolutions made and notice of resolution of grievance to the complainant. In addition, the GM will be sensitive to complaints related to SEA/SH grievances and ensure implementation of the necessary referral pathways. Details of this GM are outlined in the LMP.

## Community GM

The community GM will be made available in affected municipalities, schools, community centers and other public places that are easily accessible for all relevant stakeholders and vulnerable groups, alongside a description of the GM prior to the implementation of the project and its activities. The Social/Gender Specialist at the PMT will be the GM Focal Point responsible for setting up, implementing and reporting on the GM. While details of this GM can be found in the Project level SEP, it will follow the following principles:

Grievances will be treated confidentially, assessed impartially, and handled transparently.

The submitting and readdressing of the grievances will be free of charge for complainants.

The PMT will ensure that all project-affected parties will have equal opportunity to submit their grievance in accessible way.

The channels for filing a grievance, including verbal and anonymous means, will be disclosed during public consultations.

The channels for grievance submission will be also disclosed near the project implementation site on project signboards and at the relevant municipality notice boards.

Affected persons may raise a complaint at any time of project related activity.

The GM is designed to be responsive to the needs of all complainants, including anonymous ones.

All grievances, simple or complex, will be addressed and resolved as quickly as possible and as per the specified timelines.

In cases where the aggrieved individuals or group is not satisfied with the outcome of the amicable mechanism, they will always be able to file to the court at any stage in the resolution process.

In cases where the aggrieved individuals or group is not satisfied with the outcome of the amicable mechanism, they will present their case to the MoTE

Complainants have a right to appeal in case not satisfied with the resolution of their complaint

If aggrieved individuals or group remain dissatisfied with the decisions, they may take their case to the court so that they are reassured that they still have all their legal rights under their national judicial process.

All grievances will be registered and documented, and each grievance resolution process and communication will be systematically tracked.

Special pathway for SEA/SH grievances ensuring confidentiality and a survivor-centered approach as per the World Bank’s Good Practice Note.

# Annexes:

## Annex 1: Screening Checklist for Environmental and Social Issues

| Project Information and Contact details | Location |  |  |
| --- | --- | --- | --- |
| Name of lead screener |  | Date of screening |  |
| Name of lead reviewer |  | Date of reviewing |  |

| Subproject Details: Attach location map (longitude – latitude coordinates (GPS reading) if available): |  |
| --- | --- |
| Type of activity: What will be done, who will do it, what are the objectives and outcomes |  |
| Estimated Cost: |  |
| Proposed Date of Commencement of Work: |  |
| Expected Completion of Work |  |
| Technical Drawing/Specifications Reviewed: | Yes/No |

| Physical Data |  |
| --- | --- |
| Subproject Site area in ha |  |
| Extension of or changes to existing land use |  |
| Any existing property? |  |
| Any plans for construction, movement of earth, changes in land cover |  |

| Preliminary Environmental Information | Yes/No | Unknown | Detail Notes |
| --- | --- | --- | --- |
| Does the proposed activity include new construction and extension of activity? |  |  |  |
| Does the proposed activity include rehabilitation activities? |  |  |  |
| Does the proposed activity belong in Annex I of the Law on Environmental Impact Assessment (list of Projects for which full EIA is mandatory)? |  |  |  |
| Does the proposed activity require other type of EA under the national legislation? |  |  |  |
| Does the project will use natural resources such as land, water, materials or energy, particularly any resources which are non-renewable or in short supply? |  |  |  |
| Does the project activities will be performed in or potentially affects archaeological or cultural heritage site? |  |  |  |
| Does the project activity generate dust, pollutants or some hazardous, toxic or harmful substances in the air? |  |  |  |
| Does the project will be source of noise and vibration? |  |  |  |
| Will the project generate significant quantities of waste (hazardous, non-hazardous, inert waste)? |  |  |  |
| Does the project will generate additional releases of wastewater? |  |  |  |
| Are there any activities which will lead to physical changes of the water body? |  |  |  |
| Are there any risks of physical changes of the terrain, soil pollution, sediment loads, erosion, etc.? |  |  |  |
| Are there any areas on or around the location that are used by protected, important or sensitive species of fauna or flora e.g. for breeding, nesting, foraging, resting, overwintering, migration, which could be affected by the Project? |  |  |  |
| Will the project be located in or near some sensitive or protected area? |  |  |  |
| Are there any areas or features of high landscape or scenic value on or around the location which could be affected by the Project? |  |  |  |
| Will this project affect some critical habitats (forest, wetlands, marshlands, aquatic ecosystems)? |  |  |  |

| Preliminary Social and Land Information | Yes/No | Not Known | Detail Notes |
| --- | --- | --- | --- |
| Will the intervention include new physical construction work? |  |  |  |
| Does the intervention include upgrading or rehabilitation of existing physical facilities? |  |  |  |
| Is the intervention likely to cause any permanent damage to or loss of housing, other assets, resource use, including those that may exist on pubic/ state land? |  |  |  |
| Is the site chosen for this work free from encumbrances and is in possession of the government/community land?Is there any prior use of lands by private entities including public/ state land? If so, please describe them |  |  |  |
| Is this sub project intervention requiring private land acquisitions? |  |  |  |
| If the site is privately owned, can this land be purchased through negotiated settlement? |  |  |  |
| If the land parcel has to be acquired, is the actual plot size and ownership status known? |  |  |  |
| Whether the affected land owners likely to lose more than 20% of their land/structure area because of donation? |  |  |  |
| Are there any non-titled people who are living/doing business/ owning non-land assets (e.g. buildings, fences, etc.) on the proposed site/project locations that use for civil work? Is any temporary impact likely? |  |  |  |
| Does anyone need to move out, or close businesses, commercial/livelihood activities permanently, or temporarily (during constructions)? |  |  |  |
| Will there be loss of /damage to agricultural lands, standing crops, trees? |  |  |  |
| Will there be loss of incomes and livelihoods? |  |  |  |
| Are there any previous land acquisitions happened and the identified land has been already acquired? |  |  |  |

If an answer is yes to any of the questions above, refer to the Project Resettlement Policy Framework for mitigation measures, and immediately inform the Bank task team

## Annex 2. Content of an Environmental and Social Impact Assessment Report

Indicative outline of ESIA

Where an environmental and social impact assessment is prepared as part of the environmental and social assessment, it will include the following:

(a) Executive Summary

• Concisely discusses significant findings and recommended actions.

(b) Legal and Institutional Framework

• Analyzes the legal and institutional framework for the project, within which the environmental

and social assessment is carried out, including the issues set out in ESS1, paragraph 26.

• Compares the Borrower’s existing environmental and social framework and the ESSs and identifies the gaps between them.

• Identifies and assesses the environmental and social requirements of any co-financiers.

(c) Project Description

• Concisely describes the proposed project and its geographic, environmental, social, and temporal context, including any offsite investments that may be required (e.g., dedicated pipelines, access roads, power supply,

water supply, housing, and raw material and product storage facilities), as well as the project’s primary suppliers.

• Through consideration of the details of the project, indicates the need for any plan to meet the requirements of ESS1 through 10.

• Includes a map of sufficient detail, showing the project site and the area that may be affected by the project’s direct, indirect, and cumulative impacts.

(d) Baseline Data

• Sets out in detail the baseline data that is relevant to decisions about project location, design, operation, or mitigation measures. This should include a discussion of the accuracy, reliability, and sources of the data

as well as information about dates surrounding project identification, planning and implementation.

• Identifies and estimates the extent and quality of available data, key data gaps, and uncertainties associated with predictions.

• Based on current information, assesses the scope of the area to be studied and describes relevant physical, biological, and socioeconomic conditions, including any changes anticipated before the project commences.

• Takes into account current and proposed development activities within the project area but not directly connected to the project.

(e) Environmental and Social Risks and Impacts

• Takes into account all relevant environmental and social risks and impacts of the project. This will include the environmental and social risks and impacts specifically identified in ESS2–8, and any other environmental

and social risks and impacts arising as a consequence of the specific nature and context of the project, including the risks and impacts identified in ESS1, paragraph 28.

(f) Mitigation Measures

• Identifies mitigation measures and significant residual negative impacts that cannot be mitigated and, to the extent possible, assesses the acceptability of those residual negative impacts.

• Identifies differentiated measures so that adverse impacts do not fall disproportionately on the disadvantaged or vulnerable.

• Assesses the feasibility of mitigating the environmental and social impacts; the capital and recurrent costs of proposed mitigation measures, and their suitability under local conditions; and the institutional, training, and monitoring requirements for the proposed mitigation measures.

• Specifies issues that do not require further attention, providing the basis for this determination.

(g) Analysis of Alternatives

• Systematically compares feasible alternatives to the proposed project site, technology, design, and operation—including the “without project” situation—in terms of their potential environmental and social impacts.

• Assesses the alternatives’ feasibility of mitigating the environmental and social impacts; the capital and recurrent costs of alternative mitigation measures, and their suitability under local conditions; and the institutional, training, and monitoring requirements for the alternative mitigation measures.

• For each of the alternatives, quantifies the environmental and social impacts to the extent possible, and attaches economic values where feasible.

(h) Design Measures

• Sets out the basis for selecting the particular project design proposed and specifies the applicable EHSGs or if the ESHGs are determined to be inapplicable, justifies recommended emission levels and approaches to pollution prevention and abatement that are consistent with GIIP.

(i) Key Measures and Actions for the Environmental and Social Commitment Plan (ESCP)

• Summarizes key measures and actions and the timeframe required for the project to meet the requirements of the ESSs. This will be used in developing the Environmental and Social Commitment Plan (ESCP).

(j) Appendices

• List of the individuals or organizations that prepared or contributed to the environmental and social assessment.

• References—setting out the written materials both published and unpublished, that have been used.

• Record of meetings, consultations and surveys with stakeholders, including those with affected people and other interested parties. The record specifies the means of such stakeholder engagement that were used to obtain the views of affected people and other interested parties.

• Tables presenting the relevant data referred to or summarized in the main text.

• List of associated reports or plans.

## Annex 3: The content for ESMP:

Indicative outline of ESMP

An ESMP consists of the set of mitigation, monitoring, and institutional measures to be taken during implementation and operation of a project to eliminate adverse environmental and social risks and impacts, offset them, or reduce them to acceptable levels. The ESMP also includes the measures and actions needed to implement these measures.

The Borrower will :

(a) identify the set of responses to potentially adverse impacts;

(b) determine requirements for ensuring that those responses are made effectively and in a timely manner; and

(c) describe the means for meeting those requirements.

Depending on the project, an ESMP may be prepared as a stand-alone document or the content may be incorporated into the ESIA.

ESMP will be prepared during the feasibility/technical design stage and will provide the basis for preparation of the Contractor’s ESMP (c-ESMP), which will become a mandatory requirement to be followed during the construction contract.

The content of the ESMP will include the following:

(a) Mitigation

The ESMP identifies measures and actions in accordance with the mitigation hierarchy that reduce potentially adverse environmental and social impacts to acceptable levels.

The plan will include compensatory measures, if applicable.

Specifically, the ESMP:

- identifies and summarizes all anticipated adverse environmental and social impacts (including those involving indigenous people or involuntary resettlement);

- Identifies if there are any topic specific sub-plans to be prepared by the Contractor e.g. Waste Management Plan

- describes—with technical details—each mitigation measure, including the type of impact to which it relates and the conditions under which it is required (e.g., continuously or in the event of contingencies), together with designs, equipment descriptions, and operating procedures, as appropriate;

- estimates any potential environmental and social impacts of these measures; and

- takes into account, and is consistent with, other mitigation plans required for the project (e.g., for involuntary resettlement, indigenous peoples, or cultural heritage).

(b) Monitoring

The ESMP identifies monitoring objectives and specifies the type of monitoring, with linkages to the impacts assessed in the environmental and social assessment and the mitigation measures described in the ESMP.48 Specifically, the monitoring section of the ESMP provides (a) a specific description, and technical details, of monitoring measures, including the parameters to be measured, methods to be used, sampling locations, frequency of measurements, detection limits (where  appropriate), and definition of thresholds that will signal the need for corrective actions; and (b) monitoring and reporting procedures to (i) ensure early detection of conditions that necessitate particular mitigation measures, and (ii) furnish information on the progress and results of mitigation.

(c) Capacity Development and Training

• To support timely and effective implementation of environmental and social project components and mitigation measures, the ESMP draws on the environmental and social assessment of the existence, role, and capability of responsible parties on site or at the agency and ministry level.

• Specifically, the ESMP provides a specific description of institutional arrangements, identifying which party is responsible for carrying out the mitigation and monitoring measures (e.g., for operation, supervision, enforcement, monitoring of implementation, remedial action, financing, reporting, and staff training).

• To strengthen environmental and social management capability in the agencies responsible for implementation, the ESMP recommends the establishment or expansion of the parties responsible, the training of staff and any additional measures that may be necessary to support implementation of mitigation measures and any other recommendations of the environmental and social assessment.

(d) Integration of ESMP with Project

• The Borrower’s decision to proceed with a project, and the Bank’s decision to support that the ESMP (either stand alone or as incorporated into the ESCP) will be executed effectively. Consequently, each

of the measures and actions to be implemented will be clearly specified, including the individual mitigation and monitoring measures and actions and the institutional responsibilities relating to each, and the costs of so doing will be integrated into the project’s overall planning, design, budget, and implementation.

## Annex 4: Environmental and Social Management Plan template:

- Environmental and Social Mitigation Plan

| Phase | Issue | Mitigating measure | Institutional responsibility |  | Comments (e.g. secondary impacts) |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Install | Operate |  |  |
| Pre-construction | Cleaning up of the work site from inert materials, dirt | Prepare Waste Management Plan In consultation with the Municipality, provide an appropriate method for recycling construction materials and scrap metal materials. | Contractor/supervisor |  |  |
| Pre-construction |  |  |  |  |  |  |
| Construction | Materials supplied from illegal or unauthorized sites may exert pressure on the natural resources | use existing and licensed stones quarries; requirement for official approval or valid operating license | Contractor/Supervisor |  |  |  |
| Construction | Dust generated during transport of stone or aggregate materials | wet or cover truck load | Contractor/Supervisor |  |  |  |
| Construction | Dust generated during construction works | water construction site and material storage sites as appropriate | Contractor/Supervisor |  |  |  |
| Construction | Air pollution and noise from machinery on site, transport and combustion on site | Do not allow vehicles or machinery to idle on site Use attested and proper equipment No open burning or combustion of any sort allowed on site | Contractor/Supervisor |  |  |  |
| Construction | Noise disturbance to humans and animals | Check that noise emitted during construction does not exceed the national norms set out in regulations. | Contractor/Supervisor |  |  |  |
| Construction | Traffic that may create noise, vehicle exhaust, road congestion on and around the site | Arrange for material transport at hours of minimum traffic. Use alternative routes to minimize traffic congestion. | Contractor/Supervisor |  |  |  |
| Construction | Traffic disruption during construction activity | Traffic management plan with appropriate measures to redirect traffic and is easy to follow; in cooperation with the local authorities, include traffic police | Contractor/Supervisor |  |  |  |
| Construction | Vehicle and pedestrian safety | Appropriate lighting and well defined safety signs. | Contractor/Supervisor |  |  |  |
| Construction | Water and soil pollution from improper material storage, management and usage of construction machinery | organize and cover material storage areas; isolate concrete and other works from watercourse by using scaled formwork; isolate wash down areas of concrete and trucks and other equipment from watercourse by selecting areas for washing that are not free draining directly or indirectly into watercourse; Install leak control equipment Ensure proper waste management on site in order to prevent pollution Have a leak control mechanism in place and emergency interventions to control spills | Contractor/Supervisor |  | To be adapted to the specific investments |  |
| Construction | Water and soil pollution from improper disposal of waste materials | Dispose waste material at appropriate designated location protected from runoff, in cooperation with the local authorities For temporary, short storage of wastes, select an area on impermeable surface, away from any potential leaking into the watercourse. Collect and adequately manage all wastes in a timely manner, including dredged material that can only be disposed of at locations approved by the municipality | Contractor/Supervisor |  | To be adapted to the specific investments |
| Construction | Potential contamination of soil and water from improper maintenance and fueling of equipment | proper handling of lubricants, fuel and solvents by secured storage; ensure proper loading of fuel and maintenance of equipment; collect all waste and dispose to permitted waste recovery facility. In the case of leakage the contaminated soil should be collected and as hazardous waste disposed. The waste should be collected in separate containers. Have a leak control mechanism in place and emergency interventions to control spills | Contractor/Supervisor |  | To be adapted to the specific investments |
| Construction | Interruption of surface and underground drainage patterns during construction, creating of standing water. | In line with approved design, maintain natural drainage pattern. | Contractor/Supervisor |  | To be adapted to the specific investments |
| Construction | Workers safety | provide workers with safety instructions and protective equipment (glasses, masks, helmets, boots, et ; safe organization of bypassing traffic | Contractor/Supervisor |  |  |
| Construction | Impact on vegetation, trees, meadows, etc. | The clearing of vegetation shall be kept to a minimum, with replacement planting planned and conducted, and shall be done in coordination with the measures for protection of habitats and river banks. | Contractor/Supervisor |  |  |
| Construction | Chance finds items of cultural/historical interest. | In case of any chance findings during excavation and general works, the works will cease immediately, the area will be secured and the relevant authorities will be informed within three days of said finds. The authorities will have fifteen days to respond and indicate what measures need to be taken to proceed with the works. | Contractor/Supervisor |  |  |
| Construction | Labour and working conditions a)Disease prevention and health examinations b)Creation of additional workplaces c)Workforce accommodation d)Workers safety on site | a) Preventative health examinations for workers, training on disease prevention, provision of education/ information and health related to reduce sexually related disease. b) Informing of local population on vacancies. Maximum possible involvement of local labour c) Accommodation needs will be assessed in all worker camps. Ensure standard for accommodation d) provide workers with safety instructions and protective equipment (glasses, masks, helmets, boots, etc); b)Provision of construction workers training c) Grievance mechanism for workers to raise reasonable workplace concerns (comments or complaints) | Contractor/Supervisor |  |  |
| Operation / Maintenance | Noise disturbance to local population and workers caused by regular and scheduled maintenance works on the staircases. | Limit activities to daylight working hours (as agreed with local authorities.) | Contractor/Supervisor |  |  |
| Operation/Maintenance |  |  |  |  |  |

## Annex 5: Example of an Environmental and Social Monitoring Plan

| Phase | What activity/impact is to be monitored? | Where will be monitored? | How is to be monitored?/ type of monitoring equipment | When is to be monitored? (frequency of measurement or continuous) | Why is the parameter to be monitored? (optional | Indicators | Responsibility |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Pre- Construction | Possession of official approval or valid operating licenses and Environmental and H&S conformity proof for stone quarries and other material supply subjects (asphalt plants, concrete producers, etc.) | on location of stone quarry | inspection of all necessary documents | before work begins | to ensure sustainable use of materials | possession of official approval or valid operating license | Implementing Agency/i |
| Pre- Construction | Obtaining working, construction and other licenses required by the national, regional or local regulation. Contractor and subcontractors have valid operating licenses | Working location, contractor’s headquarters | inspection of all necessary documents | before work begins | Ensure compliance and quality of works | possession of official approval or valid operating license | Implementing Agency/ies |
| Construction | Covering or wetting down transported and stored materials that can generate dust, such as stone, sand or gravel. Dust prone materials (sand, gravel, stone, cement) are stored in minimal quantities and for minimal amount of time. Speed of motorized vehicles at the site is limited to 40kmph. | At site | Supervision, visual | continuously | ensure minimal disruption to air quality | Covered truck load Report from the supervising engineer Speed limit signage | Implementing Agency/ies |
| Construction | Congestion on site, disruptions to traffic patterns, complaints on traffic management | On the site | Visual supervision regularly by supervision | To ensure minimal disruptions to the local traffic | Number of complaints received |  | Implementing Agency/ies |
| Construction, design | Damage to soil structure, landslides and slips, embankments, erosion | job site | Supervision | unannounced inspections during work, after heavy raining | To ensure minimal impacts on soil | land slips, erosion, damaged embankments | Implementing Agency/ies |
| Construction | Noise disturbance to human and animal population, and workers on site | job site; nearest homes | noise meter and analyser, inspection | once for each machine and equipment when works start and on complaint | b- assure compliance of performance with environment health and, safety | Nr of grievances recorded | Implementing Agency/ies |
| Construction | Air pollution- dust | At and near job site | Visual | Regularly | To ensure no excessive dust emissions during works | Nr of grievances recorded | Implementing Agency/ies |
| Construction | Air pollution parameters of dust, particulate matter | At and near job site | Sampling by authorized agency | Upon complaint or negative inspection finding | To ensure no excessive emissions | Nr of grievances recorded | Implementing Agency/ies |
| Construction | Vehicles/machinery/equipment are have been attested and equipped with emissions control equipment and use prescribed fuel. Fuel is purchased at licensed gas stations | At site | Visual, documentation check | Regularly | To ensure no excessive air and noise emissions during works | Nr of grievances recorded | Implementing Agency/ies |
| Construction | Use of antifreeze and/or accelerator compounds. Asphalt and bitumen emulsion application only at favourable weather. No spaying beyond the area to be primed or primer sealed. Emulsion sprayers are well maintained, operated by trained crew and spray nozzles are operating correctly. No equipment cleaning at site. | At site | Visual, documentation check | Regularly | To ensure no excessive air and noise emissions during works | Nr of grievances recorded | Implementing Agency/ies |
| Construction | Water and soil quality (suspended solids, oil, and grease, BOD, COD). | At and near job site (upstream and downstream) | Sampling by authorized agency Visual inspection of leaks or runoff | Upon complaint | To ensure no excessive | Nr of grievances recorded, | Implementing Agency/ies |
| Construction | Trucks are parked, washed or repaired only at sites with impermeable floors and equipped with surface runoff collecting system and oil and grease separators. Watercourses are protected from works. | At the site | Visual | Regularly | To manage soil and water pollution risk |  | Implementing Agency/ies |
| Construction | Safety signage in place | At and near job site | Visually by supervisor | Regularly | To ensure clear posting of safety signs | Number of signs | Implementing Agency/ies |
| Construction Waste | Separate collection of waste. Transport and disposal of waste materials (including hazardous) at authorized site. | On site for timely collection and disposal on final disposal site | Through official designation of the commune, visually, documentation check, including licenses , waste manifests | Before start of works and regularly | To ensure proper waste management | Designation from municipality, amounts of waste removed | Implementing Agency/ies |
| Construction / Workers safety | Protective equipment (glasses, masks, helmets, boots, et) are available at site and in sufficient quantities; organization of bypassing traffic. Fire-protecting equipment is available at site and personnel is trained to use it. No burning of waste took place at site. | job site | Inspection, training records | unannounced | number of on-job | NA | Implementing Agency/ies |
| Construction/ Destruction of crops, trees meadows etc | Loss of/impact on vegetation. Rehabilitation of site using native species only. | job site | Supervision, photographic reports | during material delivery and construction | Reports of frequent visits on site by the Env. Expert | NA | Implementing Agency/ies |
| Construction/ Chance find items | Cultural properties – if there were chance findings and the competent authorities were informed and procedures obeyed | Job site | Expert visits from Institute for Cultural Monuments, regular supervision, documentation check | continuous | Catalogue of items found, including photographic and textual documentation | Should be part of the regularly scheduled activities | Implementing Agency/ies |
| Construction Nature protection | The nature protection expert is engaged for supervision of works in the protected areas. Permits for works in protected areas obtained. Recommendations and measures made by the nature protection expert have been implemented. For works in the protected or sensitive areas: timeframe and working plan has been approved by the nature protection expert. The working site and operating site is minimal. | At the site | Expert visit, regular supervision, documented approvals, visual inspection | Regular | Documented communication and reports. |  | Implementing Agency/ies |
| Construction a)Disease prevention and health examinations - Creation of additional workplaces - Workforce accommodation Workers safety on site | . 3)Availability of grievance mechanism and grievance focal point | At or near job site | visits on site and communication with workers and community |  | To ensure proper implementation of health and safety requirements | Knowledgeable workforce on procedures, Equipped with safety equipment | Implementing Agency/ies |
| Construction Social Impacts – | Improper usage of private property by contractor Other community complaints | On site | Meeting with owners | Upon complaint or otherwise monthly | To ensure there are no impacts on private properties Or impacts on local communities or vulnerable groups | Report of the social site visit | PMT/PCU |
| Operation | Vehicle and pedestrian safety when there is no construction activity | at and near job site | Observation | Once before the works, once per week in the evening |  | Number of warning signs installed, number of accidents recorded | Maintenance authority |
| Operation | Increase of domestic solid waste due to increased number of visitors to the site | At or near job site | visits on site and communication with local authorities | Once per every two days by the implementing Agency for maintenance reasons | For aesthetical reasons | Lack of waste on the ground, empty waste bins | Maintenance authority |
| Operation | Organic and inorganic pollution of soil and groundwater by the discharge of effluents | Quarterly groundwater and receiving water quality analysis during the operation phase |  |  |  |  | Local authorities/Maintenance authority |
| Operation | Occupational health and safety issues of workers and communities which may include exposure to hazardous chemicals and working conditions. | On site | Regular checks | Weekly |  | Health and safety requirements in place | Local health authorities |
| Operation | Accidental waste residues impacting the visual landscape | On site | Regular visits | Weekly |  | No waste residues on site | Local authorities responsible for maintenance |

## Annex 6: Grievance form

Reference No:

Full Name Note: you can remain anonymous if you prefer, or request not to disclose your identity to the third parties without your consent. In case of anonymous grievances, the decision will be disclosed at the Projects website

First name _____________________________________

Last name _____________________________________

❏ I wish to raise my grievance anonymously

❏ I request not to disclose my identity without my consent Contact Information Please mark how you wish to be contacted (mail, telephone, e-mail).

❏ By Post: Please provide mailing address: _________________________________________________________________ ________________________________________________________________ __________________________________________

❏ By Telephone: _______________________________________________

❏ By E-mail _______________________________________________ ❏ I will follow up the resolution at the website as I want to remain anonymous

Preferred Language for communication ❏ Albanian ❏ Other (indicate)

Description of Incident or Grievance (What happened? Where did it happen? Who did it happen to? What is the result of the problem? Date of Incident/ Grievance)

❏ One-time incident/grievance (date _______________)

❏ Happened more than once (how many times? _____) ❏ On-going (currently experiencing problem) What would you like to see happen to resolve the problem? Signature: _______________________________ Date: _______________________________ Please return this form to: The Ministry of Infrastructure and Energy.

## Annex 7: Minutes of Disclosure Meetings during the appraisal phase

Minutes of the Environmental and Social consultation meetings

Albanian Clean and Resilient Environment for Blue Sea Project

Project Technical and Environmental and Social disclosure meeting in Permet Municipality

Title: Local presentation meeting for the CARE4BlueSea project ESF disclosure

Date: December 12, 2022

Venue: Multifunctional Center, Permet Municipality

Agenda

- 16:00- 16:05 Welcoming opening by the Mayor of Permet Municipality, Mrs. Alma Hoxha

- 16:05 – 16:30 Presentation of the project by the Ministry of Tourism and Environment

- 16:30 – 16:50 Presentation of waste, wastewater and sanitation investments, AKUM

- 17:00 – 17:15 Discussion session

- 17:15 – 17:30 Closing and final remarks

Participants in the meeting included representatives of the Ministry of Tourism and Environment and its dependent agencies, like the National Agency of Protected Areas and its regional directorates (Vlora , Gjirokastra), the National Agency for Water, Wastewater and Waste Management (AKUM), the National Agency of Water Resources and the Vjosa Basin; District representatives such as the head of Gjirokastra Prefecture, Head of Vlora Prefecture, Vice Head of Gjirokastra Regional Council, Vice mayor of Saranda Municipality; mayor and representatives of municipalities within the wide project area- such as the Vice/Mayors of Gjirokastra and Saranda, Municipality representatives of Permet, Tepelene, Kelcyre, Memaliaj, Himare, Dropull, Memaliaj; Water Supply Services and World Bank representatives. A list of participants is attached in Annex 1 of this MoM.

The meeting was held within the premises of the Multifunctional Center of Permet Municipality. The mayor of Permet, Mrs. Alma Hoxha, kindly contributed to the organization of this event in great detail.

The meeting was opened by the Mayor of Permet, Mrs. Alma Hoxha. The mayor underlined the strategic importance of this new project and expressed her appreciation to the Government of Albania for the initiative.

The mayor’s presentation was followed by a presentation by Mrs. Daniel Pirushi, Director of the National Agency of Protected Areas. She highlighted the importance of the CARE4BlueSea project for the Vjosa Basin, considering the enormous efforts made by the government for the nomination of the Vjosa River National Park and the continuous engagement by the Ministry of Tourism and Environment to design and approve the Vjosa Basin Management Plan. The CARE5BlueSea project is expected to contribute to the joint efforts for the nomination of the Vjosa National Park, through investments aimed at improving the environmental condition of the area.

The meeting continued with the presentation of Mr. Sofjan Jaupaj, Director of Economic Affairs and Supporting Services at the Ministry of Tourism and Environment. Mr. Jaupaj, as a representative of the MoTE as an Implementing Agency, introduced the project components that this Implementing Agency will be responsible for implementation with the assistance of the Project Management Team.

Mr. Jovan Gjika, representative of AKUM, also an implementing agency for the project, introduced to sufficient detail the project components to be covered by AKUM. Mr. Gjika also explained the rationale behind the selected sanitation and waste infrastructure for CARE4BlueSea project.

Presentations were followed by the Environmental and Social Experts engaged during the pre-appraisal phase.

The following ESF instruments prepared during this phase were presented:

- Environmental and Social Management Framework

- Resettlement Policy Framework

- Stakeholder Engagement Plan

- Labor Management Procedures

- Environmental and Social Commitment Plan

The main identified environmental and social impacts identified during this phase, as well as the instruments necessary during the implementation and maintenance phases of the sub-projects were outlined during the two presentations, made by the environmental expert Anni Kallfa and the social expert Erjona Bajraktari.

Discussion session

The discussion session was facilitated by Mrs. Daniel Pirushi and Mr. Sofjan Jaupaj.

The following questions were addressed by the participants:

Mr. Flamur Mamaj, Prefect of Vlora Qark, outlined that the project needs to involve all municipalities located within Vjosa Basin, which in total are 13. He also mentioned that the project should require a more active involvement of the Water Resources Management Agency. The example of the Protected Area Management Committee for Vlora Qark is an excellent example.

To address this concern, Mr. Sofjan Jaupaj outlined that during the project conception phase, all 13 municipalities with the Vjosa basin were consulted. The project however is expected to have a more meaningful engagement with municipalities that are part of Vlora South Waste Zone.

Mr. Odise Kote, Prefect of Gjirokastra Qark, drew attention to the need to strengthen the education component of the project and to reach even to local communities to explain the investments and the project details. This should be accompanied by an education campaign, reaching all community representatives.

Mr. Jaupaj therefore replied that this is a right concern and that the project should reflect by increasing the awareness rising budget.

Mr. Engjell Serjani, Deputy Mayor of Gjirokastra Municipality, asked a question regarding the financial mechanisms of the project, whether it will be a loan or grant. Mr. Jaupaj replied that, given that the project is still in the appraisal phase, and this issue will be decided during negotiations.

Mr. Aleksander Toti, representative of the Tepelene Municipality, commented that this project very well complements the efforts that the Tepelene Municipality is doing for the nomination of the Vjosa National Park. Mrs. Daniel Pirushi, Head of the National Agency of Protected Areas, responded that this is a joint effort and the NAPA and the MoTE is proud to be leading this process.

ANNEX 1: PARTICIPANTS

Photo documentation

Project Technical and Environmental and Social disclosure meeting at National level

Title: Presentation meeting for the CARE4BlueSea project ESF disclosure

Date: December 13, 2022

Venue: Online

Agenda

- 13:00 – 13:15 Welcoming opening by Mr. Sofjan Jaupaj, Representative of the Ministry of Tourism and Environment

- 13:15 – 13:45 Presentation of respective implementing agency components (waste, wastewater and sanitation investments), AKUM

- 13:45 – 14:15 Presentation of the respective project components by the Ministry of Tourism and Environment

- 14:15 – 14:45 Presentation of the Environmental and Social instruments

- 14:45 – 15:00 Discussion session

The meeting was organized by the Ministry of Tourism and Environment, which also sent the invitations, in cooperation with AKUM. Participants in the meeting included representatives of the main national stakeholders related to the project cycle, such as National Agency for Territory Planning, National Agency for Territorial Development, Water Resources Management Agency, Donors, NGO’s, etc. A full list of participants can be found in Annex 1.

The meeting was opened by Mr. Sofjan Jaupaj, Director of Economic Affairs and Supporting Services at the Ministry of Tourism and Environment. He highlighted the main project components, financing and implementation arrangements, as well as the components that the MoTE will be responsible to implement through its Project Management Team.

Mr. Jovan Gjika, representative of AKUM, also an implementing agency for the project, introduced to sufficient detail the project components to be covered by AKUM. Mr. Gjika also explained the rationale behind the selected sanitation and waste infrastructure for CARE4BlueSea project.

Presentations were followed by the Environmental and Social Experts engaged during the pre-appraisal phase.

The following ESF instruments prepared during this phase were presented:

- Environmental and Social Management Framework

- Resettlement Policy Framework

- Stakeholder Engagement Plan

- Labor Management Procedures

- Environmental and Social Commitment Plan

The main identified environmental and social impacts identified during this phase, as well as the instruments necessary during the implementation and maintenance phases of the sub-projects were outlined during the two presentations, made by the environmental expert Anni Kallfa and the social expert Erjona Bajraktari.

Discussion session

The discussion session was facilitated by Mr. Sofjan Jaupaj and Mrs. Anni Kallfa.

The following questions were addressed by the participants:

Mrs. Jula Selmani, employee of the National Agency of Protected Areas, highlighted the fact that for each sub-project, the clearance/opinion of the National Agency of Protected Areas must be obtained during the screening phase.

Mrs. Klodiana Marika, Director at the Ministry of Tourism and Environment,  congratulated the project team for the preparation of the ESF instruments, however, she emphasized that ESIA and SIA are very important tools to fulfill procedures for dumpsites, which will upgrade the environmental conditions in the Vjosa valley national park. The project will also contribute to the EU Chapter 27 by ensuring proper infrastructure for waste management.

The meeting was closed by Mr. Sofjan Jaupaj and the environmental and social experts. The deadline for feedback on the draft ESF documents was announced to be December 22, 2022.

ANNEX 1: LIST OF PARTICIPANTS

World Bank: Berengere Prince, Shpresa Kastrati, Bekim Ymeri, Erion Istrefi

MoTE: Sofjan Jaupaj, Klodiana Marika, Elvana Ramaj

AKUM: Florian Demi, Jovan Gjika

NAPA: Jula Selmani

AKPT: Adelina Greca

AMBU: Halit Kamberi

SANE27 project: Jadranka Ivanova, Rezart Kapedani

AFD: Mirela Mata

EEAS Tirana: Edvin Pacara

Rovena Metoja

Enkelejda Shkurtaj

Sebastian Carreau

Erjona Bajraktari

Anni Kallfa

Coastal belt is defined in the 2030 Integrated Cross-Sectorial Plan for the Coastal Belt of the Government of Albania. It has four contiguous zones that extent deep into the hinterland, cover the Vjosa river basin and stretch from Oriqum to the Greek border. See map 2 in Annex 4.

Ministria e Turizmit dhe Mjedisit

Sovinc, A. (2021). Protection study of the Vjosa River Valley based on IUCN protected

area standards, Belgrade, Serbia: IUCN. iv+40pp

Hygienically separates human excreta from human contact.

Not shared with other households and where excreta are safely disposed of in situ or treated off-site.

Household eligibility criteria will be in line with Decision of Council of Ministers Nr.18, date 12.01.2018 ‘On Subsidies for Connecting Contracts and Installation of Water Meters for Categories in Need’.

Sovinc, A. (2021). Protection study of the Vjosa River Valley based on IUCN protected

area standards, Belgrade, Serbia: IUCN. iv+40pp

FAO. 2020. Smallholders and family farms in Albania. Country study report 2019. Budapest.

FAO (2018). Comprehensive analysis of disaster risk reduction and management system for agriculture in Albania. URL:http://www.fao.org/3/i8866en/I8866EN.pdf

https://balkaninsight.com/2018/12/05/oil-pollution-threatens-europe-s-last-wild-river-11-30-2018/

Nature based Solutions for Wastewater Treatment, http://iwaponline.com/ebooks/book-pdf/929917/wio9781789062267.pdf

Law Nr. 81, dt. 4.5.2017 “On protected areas”

Sovinc, A. (2021). Protection study of the Vjosa River Valley based on IUCN protected

area standards, Belgrade, Serbia: IUCN. iv+40pp

Banks” are strips of land adjoining seas, lakes, reservoirs, lagoons, ponds, rivers and streams which comprise a minimum of two areas of land:  i. 5 meters at a right angle upper edge of the natural banks on steep banks and 20 meters from the maximum water level over a period of 25 years on flat banks, which can be used, on the basis of special provisions, for public purposes, ii. 100 meters at a right angle from the upper edge of the natural banks on the steep banks, and 200 meters from the maximum water level over a period of 25 years on flat banks, where every activity undertaken will be determined by the water authorities.

Based on Council Directive 98/83/EC of 3 November 1998 on the quality of water intended for human consumption) concerns the quality of water intended for human consumption.

For instance, a new waste deposit site is classified as follows, according to existing laws:

Annex 2 of the EIA Law (10440), para. 11.b: Installations for waste disposal (projects that are not included in Annex 1, meaning not “Installations for waste disposal, incineration, chemical treatment, as per D9 section of the Law on Integrated Waste Management”, of non-hazardous waste of a capacity of more than 50 tonnes/day” – para. 10 of annex 1.Annex 1 of the Law on Environmental Permits (10448), para. 5.2. a: Waste landfill, (D1), excluding construction waste requires a type A environmental permit for a capacity larger than 10 tons/day, or designed capacity larger than 25,000 tons;  and a Type B permit for lower capacities

http://ec.europa.eu/environment/aarhus/index.htm

http://unfccc.int/files/paris_agreement/application/pdf/qa_paris_agreement_entry_into_force.pdf

https://unfccc.int/process-and-meetings/the-kyoto-protocol/what-is-the-kyoto-protocol

https://www.coe.int/en/web/conventions/full-list/-/conventions/treaty/104

https://www.cms.int/en/legalinstrument/aewa

https://www.cites.org/eng/disc/what.php

https://www.worldbank.org/en/projects-operations/environmental-and-social-framework

https://www.infrastruktura.gov.al/wp-content/uploads/2020/07/PLANI-KOMBETAR-SEKTORIAL-PER-MENAXHIMIN-E-MBETJEVE-TE-NGURTA.pdf